Design of the African Energy Transition Strategy and country- level Deep Decarbonization Pathways

Contract n. Pesr/ctr/2023/12/003

African Energy Transition Strategy and Action Plan

This document has been prepared under the terms of a project funded by the African Development Bank (AfDB). The content of this document is the sole responsibility of the consortium led by Stantec and can in no way be taken to reflect the views of AfDB. This document is prepared solely for the use and benefit of the Contracting Authority, and neither the consortium led by Stantec, nor the authors accept or assume any responsibility or duty of care to any third party.

©Stantec 2022

| Report Title | African Energy Transition Strategy and Action Plan |
| --- | --- |
| Version | Version 07 – Final version |
| Date | 06/05/2025 |
| Prepared By | Key Expert (KE)1: Peter ZHOU KE-2: George KYRIAKARAKOS KE-3: George GIANNAKIDIS KE-4: Pascal AUGAREILS Non-Key Expert (NKE)-1: Rachid BEN DALY NKE-2: Goodman KAZOORA NKE-3: Francis DANGARE |
| Reviewer | Project Managers (PM): Alba MERILLAS DOCHAO Technical Advisor: Alexandros GRIVAS |

Table of Contents

List of Acronyms	i

Glossary and Definitions	vi

Executive Summary	ix

1.	INTRODUCTION AND CONTEXT	23

1.1. Background	23

1.2. Rationale	24

1.2.1. What is the Problem? Addressing Africa’s Energy and Climate Gaps	24

1.2.2. Why Does It Matter? Energy as the Engine of Transformation	24

1.2.3. How Will We Address It? The Role of ETSAP	25

1.3. ETSAP Design Framework	25

1.4. ETSAP Outline	26

2.	CURRENT SITUATION, PROJECTION, GAPS AND BARRIERS	27

2.1. Introduction	27

2.2. Subsector situation analysis	27

2.2.1. Electricity	27

2.2.2. Transportation	29

2.2.3. Buildings	30

2.2.4. Industry	31

2.2.5. Oil and Gas and related infrastructure	33

2.2.6. Agriculture	34

2.2.7. Clean Cooking	34

2.3. National Energy Transition Frameworks	35

2.4. Nationally Determined Contributions	36

2.5. ET Relevant AU Initiatives	38

2.5.1. African Union Climate Change and Resilient Development Strategy and Action Plan	38

2.5.2. AfSEM	38

2.5.3. CMP Scenario analysis	39

2.5.4. African Union Energy Efficiency Strategy and Action Plan Scenario Analysis	42

2.5.5. African Clean Cooking Initiative	43

2.5.6. Other projections for the development of the energy sector and related emissions	44

2.5.7. Mission 300	45

2.5.8. African Green Hydrogen Strategy and Action Plan	46

2.5.9. The African Green Minerals Strategy (AGMS)	46

2.6. GAP ANALYSIS	46

2.6.1. Gap Analysis Overview	46

2.6.2. SWOT Analysis	47

2.6.3. PESTEL Analysis	48

2.6.4. Summary of SWOT and PESTEL Analyses	49

3.	STRATEGY: A PATHWAY TO AFRICA’S ENERGY TRANSITION	49

3.1. Introduction	49

3.2. Vision and Mission and High-Level Target	50

3.3. Pillars of the Strategy	50

3.4. ETSAP Scope	51

3.5. Synergies with Past-adopted AU Strategies	53

3.6. Intermediate Outcomes (Milestones)	54

3.6.1. Transition Toward a Clean Energy Mix with Accelerated Infrastructure Development	54

3.6.2. Establishment of a Functioning Continental Energy Market	54

3.6.3. Increased Energy Efficiency Across All Sectors	54

3.6.4. Strengthened Governance and Institutional Capacity	55

3.6.5. Inclusive Economic and Social Development	55

3.6.6. Sustainable Development of the Oil and Gas Industry	55

3.7. Key Assumptions	55

3.8. Risks and Risk Mitigation Strategies	56

3.9. Critical Enablers	58

4.	ACTION PLAN	60

4.1. Introduction and Methodological Approach	60

4.2. Electricity	61

4.3. Transport	66

4.4. Buildings	73

4.5. Industry	81

4.6. Oil and Gas	87

4.7. Agriculture	93

4.8. Clean Cooking	101

4.9. Summarized Strategic Objectives and Interventions	113

4.10. Horizontal Planning	114

4.11. Cross Cutting issues	115

4.12. Cross Sectoral Issues	117

5.	IMPLEMENTATION PLAN	119

5.1. Guiding Principles	119

5.2. Institutional Roles	119

5.3. Financing Options and Resource mobilization for the ETSAP	123

5.3.1. Financing the ETSAP	123

5.3.2. Budgeting Assumptions and Estimation	125

5.4. Monitoring and Evaluation Framework	129

5.4.1. Formulation of the M&E Framework	129

5.4.2. Evaluation Framework	134

5.5. Communication Plan	134

5.5.1. Specific Objectives of the Communication Plan	134

5.5.2. Communication Principles and General Approach	136

5.5.3. Target Audiences and Key Messages to be disseminated	137

5.5.4. Specific Communication Tools and Channels	138

6.	ANNEXES	140

6.1. NDCs targets analysis	140

6.2. Stocktaking Report and Guidelines for Development of Deep Decarbonization Pathways and “Low Hanging Fruit and High Impact Activities”	141

6.3. Referenced Past AU Adopted Strategies and Frameworks	142

List of Tables

Table ES 1: Summary of ETSAP Strategic objectives, strategic interventions and Proposed Actions for each subsector	xiii

Table ES 2: Summary of Horizontal Planning, Cross Cutting and Cross sectoral Actions.	xvii

Table ES 3: Summarized budget for all short term ETSAP actions by category	xviii

Table ES 4: M&E Framework for the ETSAP	xix

Table 1: Summary of Africa’s electricity sector	27

Table 2: Summarized assessment of the transportation sector in the context of ET in Africa.	29

Table 3: Summarized assessment of the buildings sector in the context of ET in Africa.	30

Table 4: Summarized assessment of the electricity sector in the context of ET in Africa.	31

Table 5: Summarized assessment of the oil and gas sector in the context of ET in Africa.	33

Table 6: Summarized assessment of the agriculture sector in the context of ET in Africa.	34

Table 7: Summary of clean cooking sector.	34

Table 8: Noted ET strategies across the Continent by AU region and the timeframe of the ET strategies	35

Table 9: Initiatives identified in country ET strategies	36

Table 10: Summary of the common approaches for Carbon Reducing Measures	37

Table 11: IEA projections for the STEPS and APS scenarios 2010 to 2050	44

Table 12: SWOT Analysis	47

Table 13: Overview of PESTEL Analysis	48

Table 14: Subsector Strategic Objectives for the ETSAP	52

Table 15: Synergies with Past-adopted AU Strategies	53

Table 16: Risks and Risk Mitigation Strategies	56

Table 17: Action Plan for Strategic Intervention 1: Accelerate the deployment of RE	62

Table 18: Action Plan for Strategic Intervention 2: Foster and Accelerate development of resilient Transmission and Distribution networks to support deployment and trade of clean and RE power	64

Table 19: Action Plan for Strategic Intervention 1. Promoting introduction of various NEVs and clean fuels in various sub sectors of the transport sector.	68

Table 20: Action Plan for Strategic Intervention 2: Transitioning the conventional transport systems to multi-modal transport systems for efficient use and energy demand reduction.	70

Table 21: Action Plan for Strategic intervention 1: Strengthen and adopt compliance with mandatory building energy codes.	75

Table 22: Action Plan for Strategic Intervention 2: Boost market demand for energy-efficient buildings.	77

Table 23: Action Plan for Strategic Intervention 3: Boost capacity for delivery of energy-efficient building	79

Table 24: Action Plan for Strategic Intervention 1: Target reduction of fossil fuel demand in industry through fuel substitution, RE supply and EE Practices.	82

Table 25: Action Plan for Strategic Intervention 2. Transformative industrialization to leverage Africa’s comparative advantage.	84

Table 26: Strategic Intervention 1: Sustainable supply of natural gas on the continent	88

Table 27: Strategic Intervention 2: Promote economic and technical efficiency in the production, transport, and use of oil and gas	89

Table 28: Strategic Intervention 3: Environmental, Social and Governance Sustainability enhanced	91

Table 29: Strategic Intervention 1. Modernization of Agricultural Equipment	94

Table 30: Strategic Intervention 2. Promotion of Renewable Energy in Agriculture	96

Table 31: Strategic Intervention 3. Enhancement of Agricultural Extension Services	99

Table 32: Strategic Intervention: 1 Development and Deployment of Advanced Cooking Technologies	102

Table 33: Strategic Intervention 2 Enhancing Market Structures and Supply Chains	104

Table 34: Strategic Intervention 3 Policy Development and Regulatory Support	107

Table 35: Strategic Intervention: 4. Public Awareness Campaigns and Education	110

Table 36: Summary of ETSAP Strategic objectives, strategic interventions, cross cutting, and cross sectoral issues	113

Table 37: Action Plan for the Horizontal Strategic Interventions	114

Table 38: Key Cross cutting issues to be observed for the ETSAP Implementation	116

Table 39: Sub sectoral Intersections on the proposed measures and actions. Cause/Effect whereby how the Column sectors effect on Row sectors in terms of what we have already presented in the Strategy and Action Plans- Not all we know about their intersections.	118

Table 40: Principles for implementation of the ETSAP	119

Table 41: Continental and Regional Organizations for ETSAP implementation	120

Table 42: Key Regional Stakeholder Organizations for Implementation of the ETSAP	121

Table 43: Institutional entitles and their role in the Member States	122

Table 44: ETSAP Stakeholder Power-Interest Matrix	123

Table 45: Budget estimates for implementing short term (up to 2030) continental Actions of the ETSAP subsectors	125

Table 46: Estimated Short Term budget for implementing Horizontal Planning ETSAP Actions	127

Table 47: Cross cutting and Cross sectoral budgets for short continental actions (2025-2030)	128

Table 48: Summarized budget for all short term ETSAP actions by category	129

Table 49: M&E Framework for the ETSAP	131

Table 50: Key Communication Messages and Stakeholders	137

Table 51: Overview of Nationally determined contributions of AU MS	140

List of Figures

Figure 1: Depicts the design Framework that was adopted in framing the ETSAP	26

Figure 2: Continental Total Installed Generation Capacity	39

Figure 3: Continental evolution of technology shares in the Installed Capacity mix	40

Figure 4: Continental Electricity Production for Baseline, Regional and Continental CMP Scenarios	40

Figure 5: Continental Evolution of technology shares in electricity production mix	41

Figure 6: Continental CO2 Emissions by CMP Scenarios- Baseline, Regional and Continental Scenarios Source: Continental Master Plan 2024	42

Figure 7: High Level Energy Productivity target over the horizon of Agenda 2063	42

Figure 8: Comprehensive Institutional involvement in ETSAP Implementation	120

# List of Acronyms

| AFAP | African Fertilizer and Agribusiness Partnership |
| --- | --- |
| AFC | African Railway Confederation |
| AfCCF | Africa Clean Cooking Facility |
| AfCFTA | African Continental Free Trade Area |
| AfDB | African Development Bank |
| AfEES | African Energy Efficiency Strategy |
| AfEMA | Africa E-Mobility Alliance |
| AFREC | African Energy Commission |
| AFRETRAP | Africa Energy Transition Program |
| AFSEA | African Sustainable Energy Association |
| AFSEC | African Electrotechnical Standardization Commission |
| AfSEM | African Single Electricity Market |
| AFUR | African Forum for Utility Regulators |
| AGHA | Africa Green Hydrogen Alliance |
| AGMS | African Green Minerals Strategy |
| AI | Artificial Intelligence |
| APS | Announced Pledges Scenario |
| APUA | Association of Power Utilities in Africa |
| ARDA | African Refiners & Distributors Association |
| AREA | African Renewable Energy Alliance |
| ARSCP | African Roundtable on Sustainable Consumption and Production |
| ARSO | African Organization for Standardization |
| ASBN | African Sustainable Building Network |
| AU | African Union |
| AUC | African Union Commission |
| AUC-DIE | African Union Commission's Department of Infrastructure and Energy |
| AUDA-NEPAD | Africa Union Development Agency- New Partnership for Africa’s Development |
| BAU | Business as usual |
| Bcm | Billion cubic metres |
| BESS | Battery Energy Storage Systems |
| BOAD | West African Development Bank |
| CAPP | Central African Power Pool |
| CBAM | Carbon Border Adjustment Mechanism |
| CCT | Clean Cooking Technologies |
| CCUS | Carbon capture, utilization, and storage |
| CfDs | Contracts for difference |
| CMP | Continental Master Plan |
| CoEs | Centres of Excellence |
| COMELEC | Maghreb Electricity Committee |
| CP | Communication Plan |
| CSR | Corporate Social Responsibility |
| DAS | Digital Agriculture Strategy |
| DBSA | Development Bank of Southern Africa |
| DDPs | Deep Decarbonization Pathways |
| DFIs | Development Financial Institutions |
| DIE | Department of Infrastructure and Energy and Transport |
| DREA | Department of Rural Economy and Agriculture |
| EAMA | East African Manufacturers Association |
| EAPP | Eastern Africa Power Pool |
| EASA | Energy services Companies Association of Southern Africa |
| EE | Energy Efficiency |
| ESCOs | Energy Service Companies |
| ESG | Environmental, Social and Governance |
| ESS | Energy Storage Systems |
| ET | Energy Transition |
| ETSAP | African Energy Transition Strategy and Action Plan |
| EU | European Union |
| EVs | Electric Vehicles |
| E&P | Exploration and Production |
| FAO | Food and Agriculture Organization |
| FEC | Final Energy Consumption |
| FEWAMA | Federation of West African Manufacturers Associations |
| FIDIC | International Federation of Consulting Engineers |
| FiPs | Feed-in premiums |
| FT | Fischer – Tropsch |
| GDP | Gross Domestic Product |
| GH2 | Green Hydrogen |
| GHG | Greenhouse Gas |
| Gt | Gigaton |
| GW | Gigawatt |
| GWh | Gigawatt hour |
| HVAC | Heating, ventilation, and air conditioning |
| ICCT | International Council on Clean Transportation |
| ICT | Information and Communication Technology |
| IEA | International Energy Agency |
| IEE | Industry Energy Efficiency |
| IFAD | International Fund for Agricultural Development |
| IFC | International Finance Corporation |
| IFIs | International Financing Institutions |
| IOCs | International Oil Companies |
| IoT | Internet of Things |
| IPP | Independent Power Producer |
| IRENA | International Renewable Energy Agency |
| ISO | International Standards Organization |
| IT | Information Technology |
| KPIs | Key Performance Indicators |
| LCAF | Low Carbon Aviation Fuels |
| LCOE | Levelized cost of electricity |
| LNG | Liquified Natural Gas |
| LPG | Liquefied Petroleum Gas |
| LULUCF | Land Use, Land Use Change and Forestry |
| MDBs | Multilateral Development Banks |
| ME | Ministries in charge of Energy |
| MEP | Ministry in charge of Energy and Petroleum |
| MEPS | Minimum Energy Performance Standards |
| MF | Ministry of Finance |
| MI | Ministry of Industry |
| MoL | Ministry of Labour |
| MoUs | Memorandums of Understanding |
| MS | Member States |
| MSA | Ministry of Social Affairs |
| Mtce | Megaton of Coal Equivalent |
| MtCO2 | Metric tonnes of carbon dioxide |
| Mton | Metric ton |
| MW | Megawatt |
| MWh | Megawatt hour |
| M&E | Monitoring and evaluation |
| NDCs | Nationally Determined Contributions |
| NEV | New Energy Vehicle |
| NG | Natural Gas |
| NGOs | Non-governmental Organizations |
| NKE | Non-Key Expert |
| NMT | Non-motorised transport |
| NOCs | National Oil Companies |
| O&G | Oil and Gas |
| PAMA | Pan-African Manufacturers Association |
| PAQI | Pan-African Quality Infrastructures |
| PBL | Netherlands Environmental Assessment Agency |
| PESTEL | Political, economic, social, technological, environmental, and legal |
| PM | Project Managers |
| PPP | Private-Public Partnerships |
| PSP | Pumped Storage Hydro Power Plants |
| PtX | Power-to-X |
| PV | Photovoltaic |
| PWh | Petawatt hour |
| RCREEEs | Regional Centres for Renewable Energy and Energy Efficiency |
| RE | Renewable Energy |
| RECs | Regional Economic Communities |
| RES | Renewable Energy Sources |
| ROI | Return on Investment |
| R&D | Research and Development |
| SAEEC | Southern African Energy Efficiency Confederation |
| SAF | Sustainable Aviation Fuels |
| SAPP | Southern Africa Power Pool |
| SDGs | Sustainable Development Goals |
| SEA | Sustainable Energy Africa |
| SME | Small-medium enterprise |
| SSATP | Africa Transport Policy Program |
| SSDG | Small-Scale Distributed Generation |
| STEPS | Stated Policies Scenario |
| SWOT | Strengths, Weaknesses, Opportunities, and Threats |
| TA | Technical Assistance |
| TCF | Trillion Cubic Feet |
| TFEC | Total Final Energy Consumption |
| ToC | Theory of Change |
| ToRs | Terms of Reference |
| TPES | Total Primary Energy Supply |
| TVET | Technical Vocational Education and Training |
| TWh | Terawatt-hour |
| T&D | Transmission and Distribution |
| U4E | United for Efficiency |
| UATP | African Association for Public Transport |
| UN | United Nations |
| UNDP | United Nations Development Program |
| UNECA | United Nations Economic Commission for Africa |
| UNEP | United Nations Environment Programme |
| UNFCCC | United National Framework Convention on Climate Change |
| UNHCR | United Nations High Commissioner for Refugees |
| VAT | Value added tax |
| VRE | Variable/intermittent Renewable Energy |
| WAPP | West African Power Pool |
| WFP | World Food Programme |
| WHO | World Health Organisation |
| ZEVs | Zero Emission Vehicles |

# Glossary and Definitions

Adaptation: In human systems, the process of adjustment to actual or expected climate and its effects, to moderate harm or exploit beneficial opportunities. In natural systems, the process of adjustment to actual climate and its effects; human intervention may facilitate adjustment to expected climate and its effect.

Advanced biofuels: They are derived from non-food/feed biomass sources, including agricultural and forestry residues, energy crops, and municipal waste, adhering to sustainability criteria. Advanced biofuels are produced through sophisticated processes such as gasification, pyrolysis, and enzymatic hydrolysis, offering a sustainable and less environmentally impactful alternative to conventional biofuels and fossil fuels.

Beneficiation: The transformation of a primary material (produced by mining and extraction processes) to a more finished product which has a higher value.

Bio-hydrogen: Hydrogen produced from biomass, which is considered a biofuel.

Blended Financing: Strategic use of development finance and philanthropic funds to mobilise private capital flows at scale, by combining investors with different financial return expectations – from concessional to market rates – to access greater levels of capital than on a standalone basis.

Carbon Border Adjustment Mechanism: The European Union (EU)'s Carbon Border Adjustment Mechanism (CBAM) is a key regulatory initiative designed to level the playing field for EU producers and their international counterparts, considering carbon pricing. It aims to mitigate the risk of carbon leakage by imposing a carbon price on imports of specific goods from outside the EU. This mechanism requires importers to buy carbon certificates corresponding to the carbon price that would have been paid, had the goods been produced under the EU's carbon pricing rules. The CBAM is part of the EU's broader strategy to meet its ambitious climate targets under the European Green Deal, ensuring that its climate efforts do not lead to an unfair competitive advantage for less-regulated foreign producers.

Carbon Intensity: The amount of CO2 emitted per unit of another indicator associated directly or indirectly with CO2 emitting activities. The carbon intensity of electricity is the mass of CO2 emitted per unit of electricity generated by a plant or by the electricity system. The carbon intensity of the economy is the mass of CO2 emitted per unit of economic output.

Carbon Neutrality: Having a balance between emitting carbon and absorbing carbon from the atmosphere in carbon sinks.

Climate Action: Activities and policies aimed at addressing climate change, including mitigation, adaptation, and supporting global efforts.

Climate Change: Long-term alteration in Earth’s climate patterns, primarily due to human activities, especially fossil fuel combustion which increases greenhouse gas concentrations in the atmosphere. Manifests as changes in temperature, precipitation patterns, and increased frequency of extreme weather events.

Climate Change Adaptation: Adjustments in human and natural systems in response to actual or expected climatic stimuli or effects, to minimize harm or exploit beneficial opportunities. Involves infrastructure resilience and emergency planning for extreme weather events.

Climate Change Mitigation: Actions to reduce greenhouse gas emissions or enhance their sinks to limit the magnitude of climate change. Includes technological upgrades, energy efficiency improvements, and preservation of natural carbon sinks.

Concessional Finance: Below market rate finance provided by major financial institutions, such as development banks and multilateral funds, to developing countries to accelerate development objectives.

Decarbonization: Strategic reduction of carbon dioxide emissions through the transition from fossil fuel-based energy production to renewable and zero-carbon energy sources. Electrification and hydrogen are at the core of the decarbonization actions.

Defossilization: It is the transition from long-cycle carbon to short-cycle carbon use for the sectors that it is challenging (e.g., maritime shipping, aviation, agriculture) or even infeasible to fully decarbonize (e.g., pharmaceuticals, plastics).

Digitalization: Digitalization in the energy sector refers to the integration of digital technologies into various facets of energy systems, including generation, transmission, distribution, and consumption. This process involves among others the use of advanced data analytics, Internet of Things (IoT), artificial intelligence (AI), and blockchain technologies to enhance the efficiency, reliability, and sustainability of energy systems.

Distributed Generation: Generation assets that are located close to the particular load that it is intended to serve. General, but non-exclusive, characteristics of these generation assets include: an operating strategy that supports the served load; and interconnection to a distribution or sub-transmission system.

Electricity generation: Another important form of transformation is the generation of electricity. Thermal power plants generate electricity by harnessing the heat of burning fuels or nuclear reactions – during which up to half of their energy content is lost. Renewable power sources generate electricity directly from natural forces such as the sun, wind, or the movement of water.

Energy consumption by sector: The sectoral breakdown of a country's energy demand, which is based on its economy, geography, and history, can greatly impact its energy needs and which energy sources it relies on to meet those needs – such as fuelling automobiles, heating or cooling homes or running factories.

Exploration and Production (E&P): the activities undertaken by Oil and Gas Companies to explore for oil and gas and produce the same when commercial reserves are discovered.

Energy Poverty: The absence of sufficient choice in accessing adequate, affordable, reliable, high quality, safe, and environmentally benign energy services to support economic and human development.

Energy Security: The uninterrupted availability of energy sources at affordable prices.

Energy supply per capita: The per-capita energy supply is a function of economic development as well as the structure of the economy – countries whose economies are largely services-based will use less energy per capita than comparable countries whose economies are focused on heavy industries like iron and steel or pulp and paper.

Energy supply: Total Primary Energy Supply (TPES) includes all the energy produced in or imported to a country, minus that which is exported or stored. It represents all the energy required to supply end users in the country. Some of these energy sources are used directly while most are transformed into fuels or electricity for final consumption.

Energy transformation: Energy sources, particularly fossil fuels, are often transformed into more useful or practical forms before being used. For example, crude oil is refined into many different kinds of fuels and products, while coal, oil and natural gas (NG) can be burned to generate electricity and heat. Other forms of transformation, such as extracting gas or oil from coal, play a relatively minor role in the energy systems of most countries.

Energy Transition: A systematic shift from dependency on fossil fuels (coal, oil, natural gas) to renewable and sustainable energy sources.

Final energy consumption: Final Energy Consumption (FEC) is the energy consumed by end users such as individuals and businesses to heat and cool buildings, to run lights, devices, and appliances, and to power vehicles, machines, and factories. Some of the energy found in primary sources is lost when converting them to useable final products, especially electricity. As a result, the breakdown of final consumption can look very different from that of the primary energy supply. Both are needed to fully understand the energy system.

Fischer – Tropsch (FT): A collection of chemical reactions that converts a mixture of carbon monoxide and hydrogen, known as syngas, into liquid hydrocarbons. CO2 can be converted to CO in FT plants consuming energy.

Green Hydrogen (GH2): Hydrogen produced by any type of Renewable Energy (RE) resource apart from biomass.

Net Zero: Condition in which metric-weighted anthropogenic Greenhouse Gas (GHG) emissions are balanced by metric-weighted anthropogenic GHG removals over a specified period. If the term is used to refer to non-CO2 GHG as well, then the quantification of net zero GHG emissions depends on the GHG emission metric chosen to compare emissions and removals of different gases, as well as the time horizon chosen for that metric.

Oil refining: One of the most important types of transformation for the energy system is the refining of crude oil into Petroleum products, such as the fuels that power automobiles, ships, and planes.

Power-to-X (PtX): Power-to-X converts renewable electricity, from wind, solar, hydro, and geothermal power plants, into a wide variety of storable products (X) which include various fuels and chemicals.

Primary Energy productivity: The ratio of Primary Energy Supply over Gross Domestic Product, which is the inverse of primary energy intensity.

Sustainable Aviation Fuel: Sustainable Aviation Fuels (SAF) are defined as renewable or waste-derived aviation fuels that meets sustainability criteria. Currently standardized SAF are essentially biofuels in blends with fossil jet-fuel, while 100% synthetic hydrocarbon SAF are currently in the process of full standardization.

Sustainable biomass: It involves the use of organic materials sourced in a manner that does not compromise the health of ecosystems or deplete resources at rates faster than they can regenerate. Sustainable biomass production considers ecological (including land use), social, and economic factors to minimize impact on biodiversity, soil health, and local communities. It is a critical component in the production of biomass energy and biomaterials, ensuring that biomass exploitation contributes positively to carbon mitigation efforts and sustainable development goals.

Technical Assistance: The process of providing targeted and expert support for development purposes.

Wheeling Agreement: An agreement between generators, consumers, and the owners/operators of the relevant transmission and distribution systems to transmit energy from a generator to an end-user located in another area through the use of existing distribution or transmission networks.

# Executive Summary

The use of fossil fuels in Africa is still high (52% of TPES and 38% of Total Final Energy Consumption (TFEC)) and yet development is still lagging behind the other developing regions of Asia and Latin America. Energy Transition is intended to support Africa advance its development agenda while transitioning towards sustainable energy and low carbon economy. This Energy Transition Strategy and Action Plan (ETSAP) has been developed to guide the continent’s transition towards net zero emission target similar to the global goal but in Africa’s case, without digressing from the pressing agenda of achieving socio-economic development.

The ETSAP is in line with the objectives of the Africa Energy Transition Programme (AFRETRAP) that embodies the African Union (AU)’s vision for a low-carbon energy future. To that end the ETSAP recognizes the African Common Position on Energy Access and Just Transition, that underscores the importance to achieve universal energy access paired with sustainable and low-carbon development and harnessing abundant renewable and non-renewable energy sources to meet Africa's ever-growing energy demands. The ETSAP has also taken cognisance of African Union Agenda 2063, the principles of the United Nations (UN)’s 2030 Agenda for Sustainable Development, particularly Sustainable Development Goal (SDG) 7: the Paris Agreement of 2015, relevant AU and regional and national sector energy transition initiatives. The ETSAP also builds on the other relevant AU initiatives with regard to energy transition mainly the Continental Power Master Plan (CMP) and the Africa Energy Efficiency Strategy (AFEES) that bring in projected scenarios for deployment of clean energy sources (Renewable energy and natural gas) and energy efficiency measures in the demand sectors of industry, transport, buildings and agriculture respectively.

The benefits to be derived from the ETSAP are as follows:

- Ensuring the exploitation of the abundant clean energy resources to achieve energy supply sustainability by noting that these resources are not evenly distributed in the continent. Some are renewable and others are non-renewable, but the first priority is to meet energy demand in a sustainable way without hindering socio-economic growth on the continent.

- Enhancing the regional and continental integration for trade of both energy, goods, and services.

- Addressing lagging access to modern and sustainable energy. Despite its abundant energy resources, Africa has the lowest electrification and clean cooking rate globally and the hindrance being inadequate infrastructure to reach demand centres and high cost of the related facilities/appliances to tap on the available energy services and supplies.

- Migrating from prevalent use of traditional biomass to modern and sustainable energy sources for improved healthy, environment and poverty alleviation.

- Achieving Energy security for supporting industrialization in a continent that is still lagging in meeting its socio-economic goals such as job creation for the youthful population of Africa and enhancing economic growth in general; and yet boasts of some of the rarest strategic minerals that can be beneficiated on the continent.

- Alignment with global, continental, regional and National development and policy agendas including SDGs and the Paris Agreement that requires AU Member States to honour their national commitments to the Paris Agreement as stipulated in their Nationally Determined Contributions (NDCs).

- Advancing socio-economic development of the continent without compromising on the conventional environmental integrity coupled with climate preparedness and resilience.

- Tapping on the available and forthcoming local and global financial and investment flows for clean energy opportunities.

- Taking advantage of technological advancements of clean technologies recognizing that some Renewable Energy technologies have become competitive or even cheaper than some fossil fuels.

- Building own capacity to undertake the energy transition and creating conducive policy/ legal/ regulatory/ institutional/ financial enablers that will support achievement of Africa’s Energy Transition agenda.

- Leveraging Africa's critical mineral resources for energy transition. Africa is endowed with a significant share of the world's critical minerals essential for renewable energy technologies and energy storage solutions. Strategically exploiting these resources, such as cobalt, lithium, and rare earth elements, is pivotal in developing local value chains that enhance technological innovation and manufacturing within the continent. This approach supports the creation of sustainable jobs, boosts economic diversification, and enhances energy independence while ensuring environmental stewardship and alignment with international standards for responsible mining practices.

The ETSAP has been developed building on other relevant AU energy transition initiatives that include the African Single Electricity Market (AfSEM), the CMP and the AfEES. All available public domain sources of global, continental, regional and national data and modelling were used in developing the ETSAP. This was complemented by an analysis of NDC measures that AU-Member States have presented.  On -going continental, regional and national energy transition initiatives have also informed the development of the ETSAP.

The AU member states can use the ETSAP as a guide to develop their own national energy transition strategies and for some of the AU Member States (MS) already have on-going energy transition initiatives to provide the tools for alignment for regional and continental harmonization. Each country can therefore map their own priorities in the domestication of the ETSAP in the path towards continental harmonization.

The time horizon of ETSAP up to 2063 coincides with the end of Africa’s Agenda 2063. Other emerging countries, like China (2060) have set their net zero emission targets in the distant future, so the expectation is that by 2063 all AU Member States will have had a chance to reach the clean energy target.

The ETSAP scope covers for the following energy subsectors:

- Electricity sector.

- Transport sector.

- Buildings sector.

- Industry sector.

- Oil and Gas sector.

- Agriculture sector.

- Clean Cooking.

In full alignment, these are the energy subsectors contained in the AFRETRAP Strategic Objectives and Programme.

It has to be highlighted that the development of the ETSAP has followed a ‘theory of change’ approach in identifying and addressing the critical barriers to Africa’s energy transition. This approach ensures a logical progression from challenges to strategic interventions and desired outcomes, fostering actionable solutions that align with the continent’s long-term vision for sustainable development. As a first step, a comprehensive stock-taking report was developed, which includes the background work such as the investigation of the current status and gap analysis; this report is included as an Annex to the strategy.

Based on the AFRETRAP, other AU initiatives, and continental, regional and national stakeholder’s inputs through inclusive consultation activities, the Vision, Mission, Timeframe and High-level Target developed for the ETSAP are as follows:

Vision: A just and inclusive transition to a sustainable and low carbon energy system in Africa by 2063.

Mission: To explore and develop low carbon energy systems utilizing Africa's natural resources towards universal energy access for a sustainable socio-economic transformation.

Timeframe: The ETSAP is structured to span from 2025 to 2063, segmented into three implementation phases: Short Term (2025-2030), Medium Term (2031-2040), and Long Term (2041-2063). While the end dates for each phase set clear deadlines by which all AU Member States should complete specific actions, nations are encouraged to initiate activities as soon as they are ready, according to their unique circumstances. This flexible approach ensures that the strategy can adapt to the dynamic global energy landscape, incorporating new data, technological breakthroughs, especially during the critical period from 2041 onwards. Regular assessments and revisions will be integral to maintaining the strategy’s relevance and effectiveness in achieving its long-term goals.

High-level target: to achieve a net zero greenhouse gas emissions economy by 2063. This target reflects Africa’s commitment to a sustainable future that drives sustainable development, enhances energy security, and strengthens climate resilience while maintaining universal access to clean energy services. This target serves as the unifying vision for the continent's energy transition.

Pillars of the Strategy

Pillar 1: Universal and Secure Access to Clean Energy

Africa’s energy future must be built on solutions that are simultaneously clean, inclusive, and secure. This pillar therefore combines the accelerated deployment of renewable resources—solar, wind, hydro, geothermal—and other low-carbon fuels such as natural gas with explicit security-of-supply measures to guarantee universal uninterrupted, affordable power for every household, enterprise, and social service. Universal access now encompasses reliability targets (e.g., SAIDI/SAIFI reductions), climate-resilient grid expansion, and diversified cross-border interconnections that lower vulnerability to local shocks. Off-grid and mini-grid systems are designed with storage and islanding capabilities, while clean-cooking initiatives incorporate sustainable biofuel supply chains to stabilise fuel availability. By integrating access ambitions with robust energy-security protocols, this pillar ensures that the continent’s march toward 100 % electrification and modern energy services is underpinned by a system that is dependable, affordable, and resilient to climatic, geopolitical, and market disruptions.

Pillar 2: Energy Efficiency

Efficiency is fundamental to achieving a sustainable energy transition. This pillar emphasizes improving energy productivity across sectors such as industry, transport, buildings, and agriculture by 70% in 2063. By promoting advanced technologies, enforceable standards, and best practices, energy efficiency reduces waste, lowers costs, and supports economic growth while minimizing environmental impacts.

Pillar 3: Carbon Management for Fossil Derived Energy

Managing fossil-derived energy is essential for a balanced transition. This pillar addresses aspects like methane emissions, gas flaring, and the responsible use of fossil fuels through policies and technologies that reduce their environmental impact. It promotes carbon capture, utilization, and storage (CCUS) alongside targeted decarbonization efforts in the oil and gas sector. These strategies ensure the continued viability of necessary fossil energy resources during the transition while supporting Africa’s long-term low carbon trajectory and climate commitments.

Pillar 4: Policy and Regulatory Harmonization

A cohesive energy strategy requires aligned policies and regulations across the continent. This pillar emphasizes the integration of national energy policies with regional frameworks developed by the Regional Economic Communities (RECs), and broader continental strategies. A combined top-down and bottom-up approach will guide member states in adopting and tailoring continental strategies, while regional frameworks facilitate coordination and harmonization among neighbouring countries. This ensures efficient energy transitions that reflect both local priorities and regional synergies under the common continental pursuits.

Pillar 5: Innovation, Technology and Human Capacity

This pillar focuses on fostering innovation, technology development, and capacity building to drive Africa’s sustainable energy transition. It emphasizes the development and transfer of clean energy technologies, the establishment of local manufacturing industries for energy solutions, and skills development programs to build a skilled workforce. By investing in research, innovation ecosystems, and human capital, this pillar ensures long-term sustainability, economic growth, and Africa's leadership in the global energy transition.

Pillar 6: Sustainable Economic Development, Industrialization & Prosperity

Achieving a just and inclusive energy transition requires targeted efforts to maximize economic opportunities throughout the continent. This pillar focuses on leveraging Africa’s extensive natural resources, innovative energy solutions, and expanding markets to foster robust growth in key industries, particularly those that benefit from expanded energy access and energy security, such as heavy industry, mining, manufacturing, agriculture and services bridging the traditional industry sector with industries without smokestacks. Central to this approach is ensuring that newly created value chains remain equitable, transparent, and capable of stimulating local economies in ways that uplift communities and build regional resilience. Under this pillar, strategic investments in infrastructure, job creation, and value addition will intertwine with energy development to promote shared prosperity. By prioritizing local content, workforce training, and the establishment of vibrant SMEs, the continent can accelerate the emergence of new industries while maintaining existing sectors’ competitiveness. Beyond direct economic gains, the pillar also encourages collaboration with financial institutions, leveraging innovative financing mechanisms to spur entrepreneur-driven solutions and attract private-sector participation. By intertwining industrial policy with sustainable energy deployment, the pillar maximizes job creation, enhances export potential, and embeds Africa more deeply in global clean-tech supply networks. Synergistically with the other pillars, this pillar ensures that Africa’s transition to a low-carbon energy system delivers tangible benefits for households, businesses, and entire economies, ultimately enabling more inclusive and sustainable socio-economic transformation consistent with Africa’s long-term vision for 2063.

The strategic objectives formulated for the subsectors, related strategic interventions and summarized Actions are summarized in the Table ES1 below. Action Plans were developed for each strategic Intervention depending on the issues, gaps/challenges and opportunities identified for these subsectors. The Action plans indicating the proposed Actions for each subsector are presented in Chapter 4. The full Roadmap showing the Actions for each of the subsector, Strategic Objective and Strategic Intervention, level of implementation and time frames of their implementation is also presented in Annexes.

Table ES 1: Summary of ETSAP Strategic objectives, strategic interventions and Proposed Actions for each subsector

| No. | Subsector | Strategic Objective | Strategic Interventions | Summarized Actions Implementation level of Actions: C-continental, R- Regional, N-National Time frame of Actions: S-Short term, M-Medium Term, L- Long term (S-L short to long term; S-M Short to medium term; M-L medium to long term |
| --- | --- | --- | --- | --- |
| 1 | Electricity subsector | Strengthen and Modernize Energy Infrastructure and Systems in the Electricity Supply Industry | Strategic Intervention 1.1: Accelerate the deployment of RE | - Monitoring and evaluation (M&E) RE/NG plant decarbonization impact C/S - Grid scale and rural electrification Energy Storage Systems (ESS) promotion C/S - Mini grids policy/legal/regulatory dissemination C/S - RE based Small-Scale Distributed Generation (SSDG) demonstration N/S-M - Research and Development (R&D) of new and emerging clean /RE technologies C/S-L - Support the development of the Off-grid Sector in Africa (mini grids/ microgrids and solar home systems) |
|  |  |  | Strategic Intervention 1.2: Foster and Accelerate development of resilient Transmission and Distribution networks to support deployment and trade of clean and RE power | - M&E for network expansion and loss reduction C/S-L - Support MS for Transmission and Distribution (T&D) loss quick wins adoption and reporting C/S-L - Develop and disseminate smart grids standards N/S-L - Cross border network standards and pricing R/S - R&D for new and emerging network efficient technologies C/S-L |
| 2 | Transport | Advance Sustainable Transport Solutions | Strategic Intervention 2.1. Promoting introduction of various New Energy Vehicles (NEVs) and clean fuels in various sub sectors of the transport sector. | - Scoping, pilot/proof of concept, and potential roll-out of NEVs. N/S-M - Introduction of harmonized standards and related regulations for NEVs to guide importation and production C/S-M - Promote use of NEVs through incentives and subsidies. N/S-M - Align Transport and Energy policies and infrastructure development to accommodate the NEV market. N/M-L - Decarbonize maritime transport, focusing on green methanol and emerging alternative fuels R/S-M - Promote SAF C/M-L - Modernize rail networks with emphasis on hydrogen locomotives N/M-L |
|  |  |  | Strategic Intervention 2.2: Transitioning the conventional transport systems to multi-modal transport systems for efficient use and energy demand reduction. | - Promote integrated land-use, energy, and transport planning to reduce travel demand and plan for energy infrastructure and services. N/S-M - Introduction of smart transportation systems and technologies. N/S-M - Regulated vehicle importation and informal transport sector. N/S-L - Harmonize standards, regulations and policies across AU Member States to accelerate adoption of clean transportation technologies N/S-L - Develop technical and institutional capacity to deliver net-zero commitments. C/S-L - Align infrastructure and energy policies to accommodate and stimulate decarbonization N/S-L - Development of Multi-Modal Transport Systems N/S-L - Development and Harmonization of Energy Efficiency Standards for Transport Systems R/S-M |
| 3 | Buildings | Elevate Building Standards for Energy | Strategic Intervention 3.1: Strengthen and adopt compliance with building energy codes | - Support dissemination and implementation of harmonized minimum energy efficiency and thermal performance standards for buildings C/S-M - Develop comprehensive national guidelines for energy performance in buildings (based on building audits) to establish consumption baselines N/S - Conduct national building energy audits to establish consumption baselines N/S-M - Build capacities of building authorities and practitioners N/S-M - Create a regional database for building stocks, energy consumption, and related carbon emission levels R/M-L - Create national building compliance bodies with associations at regional and continental level N/S - Launch energy efficiency awareness campaigns for the public C/S-L - Promote large-scale building retrofit programs for existing stock N/S-M |
|  |  |  | Strategic Intervention 3.2: Boost market demand for Energy Efficient buildings | - Develop minimum energy efficiency labels for building materials and products C/S-L - Introduce national building certification tools and systems (standardizable at regional or continental level) N/S - Create a funding mechanism/window to support energy efficiency (EE) in buildings R/M - Implement demonstration programs for energy-efficient buildings N/S-M - Create national building compliance bodies N/S |
|  |  |  | Strategic Intervention 3.3: Boost capacity for delivering energy efficient buildings | - Support Energy Service Companies (ESCOs) N/S-L - Capacitate local manufacturers of building materials and energy equipment/appliances N/M-L - Create an accreditation system for building and energy professionals R/S - Create regional training programs and knowledge-sharing platforms R/S-M - Develop local and regional awards for buildings that excel in energy efficiency N/S - Support research and development of energy-efficient technologies and building materials N/S-L - Launch regional and continental fund for ESCOs R/S-M |
| 4 | Industry | Foster Sustainable and transformative Industrial Development: | Strategic Intervention 4.1: Target reduction of fossil fuel demand in industry through fuel substitution, RE supply and EE Practices | - Develop and implement a carbon benchmark for traded goods manufactured in Africa under the African Continental Free Trade Area (AfCFTA) C/S-L - Determine RE/EE market potential in national industries to inform scope of needed manufacturing N/S-L - Introduce and enforce an EE regulatory framework for industrial decarbonization performance N/S-L - Create an incentive and financing scheme for adoption of RE and EE technologies/practices C/S-M - Create awareness campaign for industry energy efficiency (IEE) and renewable energy substitution C/S-L - Develop skills and accreditation schemes for EE and RE service providers for the industry sector C/S-L |
|  |  |  | Strategic Intervention 4.2. Transformative industrialization to leverage Africa’s comparative advantage | - Establish regional production potential for advanced battery energy storage solutions R/S - Develop a Battery Energy Storage Systems (BESS) and alternative storage strategy/ programme for Africa C/S - Domesticate the continent-wide hydrogen strategy at national levels N/S - Support enhancement of green hydrogen development and utilization in industry and transport C/S-M - Promote local manufacturing of RE/EE equipment R/S - Incentive scheme to attract technology transfer and build local manufacturing capacity - Institute R&D for value addition of strategic minerals and innovative clean energy technologies/fuels R/S-L - Expand industries without smokestacks through green technology adoption (e.g., Information and Communication Technology (ICT), digital services, agro-processing) N/S-M - Facilitate green data centres and digital infrastructure for regional connectivity R/M - Advancing Sustainable NEV Manufacturing in Africa C/M-L |
| 5 | Oil and gas | Optimize Oil and Gas Sector Transition | Strategic Intervention 5.1: Sustainable supply and utilization of natural gas on the continent | - Promote the supply and utilization of NG across the continent C/S-M - Develop a Continental Gas Master Plan and cross-border NG network codes/standards C/S - Develop continental refined products (including synthetic fuels) standards and pricing mechanisms C/S - Harmonize gas regulations for trade (fuel standards, pricing) C/S - Establish harmonized regulatory and institutional framework N/S - Build capacity for negotiations and regulation N/S-L - Plan for hydrogen-ready gas infrastructure C/S-M |
|  |  |  | Strategic Intervention 5.2: Promote economic and technical efficiency in the production, transport, and use of oil and gas | - Conduct NG energy price affordability analysis and adoption C/S-L - Ensure better financial stability for public companies (National Oil Companies (NOCs) and other state-owned enterprises) N/S-L - Promote private sector involvement and public-private partnerships (PPPs) in oil and gas N/S-L - Ensure wide access to clean NG energy through targeted subsidies and network expansion N/M-L - Enhance operational efficiency across Oil and Gas (O&G) supply chains R/S-M |
|  |  |  | Strategic Intervention 5.3 Environmental, Social and Governance (ESG) sustainability enhanced | - Establish ESG minimum guidelines for both International Oil Companies (IOCs) and NOCs C/S - Develop ESG model regulations for the oil and gas industry, including a reporting platform C/S - Raise awareness on ESG responsibilities and benefits for NOCs and IOCs N/S-L - Build capacity for ESG regulation and negotiations N/S-L - Promote decarbonization of the O&G value chain C/S-M |
| 6 | Agriculture | Increase the Use of Modern and Efficient Energy Technologies in Agriculture | Strategic Intervention 6.1: Modernization of Agricultural Equipment | - Subsidy Program for Energy-Efficient Farm Equipment N/S - Pan-African Equipment Modernization Fund C/M - Regional Demonstrations of Advanced Farming Equipment R/M - Harmonization of Farm Equipment Standards C/M-L - Electric and Renewable Fuels Powered Machinery Deployment Guidelines R/M-L - Mobile Training Units for Rural Areas N/S-M - Nationwide Awareness Campaigns for Equipment Modernization N/S-M - Equipment Leasing Programs C/M |
|  |  |  | Strategic Intervention 6.2: Promotion of Renewable Energy in Agriculture | - Training Programs on Renewable Energy Technologies N/S-L - Development of Biomass Energy Supply Chains N/M - Renewable Energy Mini/Micro-grids for Irrigation and Post-processing Equipment N/M - Renewable Energy Driven Fertilizer Production R/L - Expansion of Biogas Programs N/M - Renewable Energy Certifications for Agri-businesses N/S-L - Online Marketplace for Renewable Energy Solutions C/M - Public Awareness Campaigns on the Benefits of Renewables in Agriculture N/S-L - Regulatory Frameworks for On-farm Renewable Energy N/S |
|  |  |  | Strategic Intervention 6.3: Enhancement of Agricultural Extension Services | - Build Capacity of Extension Workers in Energy Applications in Agriculture N/S - Deploy Digital Tools for Extension Services N/M - Establish Continental Extension Service Network C/M - Implement Mobile Extension Services N/S - Develop Online Training Modules for Farmers C/M - Standardize Extension Service Protocols R/M - Launch Public Awareness Campaigns on Modern Farming N/S - Develop Partnerships with Agribusiness for Training N/M |
| 7 | Clean cooking | Promote the adoption of clean cooking technologies | Strategic Intervention 7.1: Development and Deployment of Advanced Cooking Technologies | - Promote various Clean Cooking Technologies (CCT). N/S - Roll out Successful Pilot Projects N/M - Establish Quality Control and Standards for Clean Cooking Equipment C/S - Implement Tax Incentives for Clean Cooking Technologies N/S - Launch Awareness Campaigns for New Technologies N/S - Create a Clean Cooking Technology Certification Program R/M - Implement Consumer Financing Programs for Innovative Clean Cooking Technologies N/M - Develop Cookbooks for Traditional Recipes Using Advanced Cooking Technologies N/S - Deployment of Clean Cooking Solutions in Institutional Kitchens N/S |
|  |  |  | Strategic Intervention 7.2: Enhancing Market Structures and Supply Chains: | - Implement Policy Frameworks to Support Local Manufacturing N/S - Facilitate Cross-border Clean Cooking Equipment Trade Agreements under AfCFTA C/S - Create Incentive Schemes for Local Production N/M - Enhance Electricity Distribution Networks for Rural Access N/S - Subsidize Transportation Costs for Clean Cooking Solutions to Remote Areas N/S - Coordinate Continental Clean Cooking Exhibitions and Trade Shows C/M - Develop Online Platforms for Clean Cooking Technologies N/S - Promote Investment in Clean Cooking Technology Startups N/M - Implement Targeted Subsidies for Critical Supply Chain Components N/S - Establish Sustainable Supply Chains for Communal Cooking Technologies R/M |
|  |  |  | Strategic Intervention 7.3: Policy Development and Regulatory Support | - Development of a National Strategy on Clean Cooking N/S - Development of Guidelines on Clean Cooking Strategy Development and Link with Available Financing C/S - Implement Tax Breaks and Subsidies for Clean Cooking Equipment N/M - Coordinate with International Bodies for Policy Alignment C/S-L - Facilitate Access to International Clean Cooking Funds N/S - Develop Impact Assessment Studies for Clean Cooking Policies N/M - Establish Clean Cooking Advocacy Groups R/S - Strengthen Legal Frameworks for Clean Cooking Implementations N/M - Foster Inter-regional Collaboration on Clean Cooking Initiatives C/M |
|  |  |  | Strategic Intervention 7.4: Public Awareness Campaigns and Education | - Launch Continental Clean Cooking Awareness Campaign C/S - Develop Educational Programs for Schools and Universities N/M - Organize Community Workshops on the Benefits of Clean Cooking N/S - Create a Digital Campaign for Clean Cooking Adoption N/S - Implement Regional Exhibitions and Clean Cooking Fairs R/S-M - Facilitate Training Programs for Artisans and Local Manufacturers N/S-L - Coordinate with Religious and Traditional Leaders R/S-L - Produce and Distribute Clean Cooking Educational Material N/S-L - Organize Roadshows in Rural and Urban Areas N/S |

Source: Authors' own creation

The ETSAP is a continental Framework that has energy transition actions that will be implemented at national, regional and continental level and has an implementation timeframe from 2025 to 2063, with short term of 2025 to 2030, medium term 2031-2040 and long term 2041-2063.

The Strategic Actions included are of “soft” nature to pave the way for technical measures that can be implemented to decarbonize the energy sector. They largely include tracking investments and decarbonization, loss reduction, developing master plans, strategies, market assessment, capacity building, awareness building and regulatory frameworks. It is hence not feasible to determine the decarbonization effect of each of the Actions of this nature. The tracking of implementation of the technical measures like investments in RE and EE will reflect response of some of these ‘soft’ measures by the markets and industries.

Relevant Cross cutting (standardization, inclusivity- gender, youth and policies), and cross sectoral issues (across the subsectors mentioned) related to implementation of the ETSAP are presented and some of them require collective planning and resource mobilization by the various sectors

A summary of the Horizontal planning Actions, Cross cutting and Cross sectoral Actions is presented in Table ES 2 below.

Table ES 2: Summary of Horizontal Planning, Cross Cutting and Cross sectoral Actions.

| Horizontal Planning |  | Strategic Intervention | Actions |
| --- | --- | --- | --- |
|  |  | Supporting AU-MS to develop their national Deep Decarbonization Pathways (DDPs) | Train MS on designing development of DDP and related data collection |
|  |  |  | Train MS on Scenario modelling |
|  |  | Energy Transition Information system and Planning | Develop a check list of data sets used for Energy Transition (ET) |
|  |  |  | Create a database for ET information |
|  |  |  | Establish a Data collection and processing system |
|  |  | Capacity Building | Capacity Building of continental agencies |
|  |  |  | Capacity building of regional bodies |
|  |  |  | National Capacity building |
| Cross Cutting | Strategic Intervention |  | Action |
|  | Gender- equitable distribution of energy benefits and the promotion of inclusive development |  | Integrating gender perspectives and emphasizing the involvement of women at all stages of energy policies, programs, and projects, |
|  |  |  | Youth Engagement and Empowerment |
|  |  |  | Inclusivity and Standardization |
| Cross Sectoral Issues | Integrated sub-sectoral planning |  | Assessment of subsector cross-sectoral issues and synergy including other relevant sectors such as water, ICT, Industrialization |

Source: Authors' own creation

The implementation plan of the ETSAP present.

- Guiding principles in terms of implementing Actions of priority,

- Institutional roles for overall management of and participation in the ETSAP implementation,

- Resource mobilization for implementation of ETSAP considering amenability of the various sources of financing.

- A M&E framework to track achievement of the ETSAP strategic objectives and interventions only considering high level indicators.

- A communication plan to support dissemination of the ETSAP to the various stakeholders that will include decision makers, implementers, consumers, funders, and investors.

ETSAP Budget

The grand short-term budget to implement continental Actions from 2025 to 2030 is about USD 12.35 million and is summarized as indicated in Table ES3 below. The full and detailed budget for the ETSAP subsectors, horizontal Planning, Cross Cutting and Cross Sectoral Actions is presented in Chapter 5.

Table ES 3: Summarized budget for all short term ETSAP actions by category

| Budget Item | Total Amount (2025-2030) USD |
| --- | --- |
| Subsectors | 11,102,000 |
| Horizontal Planning | 900,000 |
| Cross cutting | 220,000 |
| Cross sectoral | 126,000 |
| Grand Total | 12,348,000 |

Source: Authors' own creation

A M&E Framework that is included in the Implementation Plan features what needs to be measured and the high-level indicators for each subsector, strategic objective and Strategic Interventions. Similar indicators are presented for the horizontal planning, cross cutting and cross sectoral aspects of the ETSAP as indicated in Table ES4 below. Details on how the Monitoring and Evaluation of the ETSAP will be structured and effected are presented in Chapter 5.

Apart from the Stocktaking Report detailing information derived to inform the development of the ETSAP a Guidelines document presenting ‘quick wins’/low hanging fruit Actions accompanies this ETSAP. The Guidelines are also prepared to support and facilitate AU-MS developing their own national DDPs

Table ES 4: M&E Framework for the ETSAP

| Sub Sector | Strategic Objectives | Strategic Interventions | What is to be measured | High level Indicators |
| --- | --- | --- | --- | --- |
| Electricity sector | Strengthen and Modernize Energy Infrastructure and Systems in the Electricity Supply Industry | Strategic Intervention 1: Accelerate the deployment of RE | Additional supply capacity by clean energy sources Innovation on clean energy systems | Additional capacity Megawatt (MW) by RE, NG ESS Mini grids/microgrids; SSDG New Battery and RE technologies and applications |
|  |  | Strategic Intervention 2: Foster and Accelerate development of resilient Transmission and Distribution networks to support deployment and trade of clean and RE power | Connectivity across continent Performance of the continental network Innovation on efficient network systems | Connected power pools T&D losses % Traded electricity Gigawatt hour (GWh) New Smart network systems |
| Transport subsector | Advance Sustainable Transport Solutions | Strategic Intervention 1. Promoting introduction of various NEVs and clean fuels in various sub sectors of the transport sector. | Population/fleet of NEVs Clean fuels/ used in transport | Number of NEV by type Quantity of clean fuels supplied to transport sector Estimated GHG reductions by NEVs and Clean fuels |
|  |  | Strategic Intervention 2: Transitioning the conventional transport systems to multi-modal transport systems for efficient use and energy demand reduction. | Services accessibility and mobility | Passenger/tonne km per year/capita Estimated GHG per passenger-kilometres (p-km) for passenger transport and tonne-kilometres (t-km) for freight or goods transport. |
| Buildings | Elevate Building Standards for Energy | Strategic Intervention 1: Strengthen and adopt compliance with building energy codes | Adoption of building codes by buildings | No of AU Member States with harmonized building codes |
|  |  | Strategic Intervention 2: Boost market demand for Energy Efficient buildings | Building on EE | By Floor size (m2) |
|  |  | Strategic Intervention 3: Boost capacity for delivering energy efficient buildings | Experts Accreditation Scheme and accreditation of Trained experts for EE in buildings | No and types of skills |
| Industry | Foster Sustainable and transformative Industrial Development: | Target reduction of fossil fuel demand in industry through fuel substitution, RE supply and EE Practices | Fossil fuel consumption in industry RE deployed in the sector | % of fossil fuels used in industry subsector %RE |
|  |  | Strategic Intervention 2. Transformative industrialization to leverage Africa’s comparative advantage | Battery and hydrogen manufacturing capacity on the continent Investment in industry Innovative battery and hydrogen technologies and fuels | Battery MW Hydrogen Quantity (MT-H2/year) US$ New battery and hydrogen technologies and fuels |
| Oil and Gas | Optimize Oil and Gas Sector Transition | Strategic Intervention 1: Sustainable supply of natural gas on the continent | Existing and planned natural gas network coverage leading to increased Supplied NG on the continent Share of Natural Gas in the energy Mix Share of Natural as in power generation | Additional NG supplied Trillion Cubic Feet ((TCF)) % in the energy mix |
|  |  | Strategic Intervention 2: Promote economic and technical efficiency in the production, transport, and use of oil and gas | Investment into Natural gas IOC/NOC Financial stability (profit/debts) of public energy companies Sustained subsidies | US$ |
|  |  | Strategic Intervention 3 ESG sustainability | Participation of IOC/NOC in Corporate Social Responsibility (CSR) activities Job creation | US$ Number of additional jobs created IOC/NOC with ESG strategies |
| Agriculture | Increase the Use of Modern and Efficient Energy Technologies in Agriculture | Strategic Intervention 1: Modernization of Agricultural Equipment | Modern and clean energy use in Agriculture Labour statistics | % of clean energy used in Agriculture % of agriculture employment per hectare |
|  |  | Strategic Intervention 2: Promotion of Renewable Energy in Agriculture |  |  |
|  |  | Strategic Intervention 3: Enhancement of Agricultural Extension Services | Productivity of the agricultural sector | tonne/hectare |
| Clean Cooking | Promote the adoption of clean cooking technologies | Strategic Intervention 1: Development and Deployment of Advanced Cooking Technologies | Population with clean cooking on the continent | % of population with clean cooking |
|  |  | Strategic Intervention 2: Enhancing Market Structures and Supply Chains: | Traded clean cooking appliances | Volume of trade of clean cooking appliances at AfCFTA and by country |
|  |  | Strategic Intervention 3: Policy Development and Regulatory Support |  |  |
|  |  | Strategic Intervention 4: Public Awareness Campaigns and Education |  |  |
| Horizontal Planning | Support AU MS to develop their DDPs | Train MS on designing development of DDP and related data collection Train MS on Scenario modelling | AU MS supported to develop their DDPs | Number of AU-MS supported, and collective estimated Carbon offsets achieved after DDP (MtCO2) introduction |
|  | Energy Information System that can support Energy Transition | Creating a functional ET compatible energy system to support continental, regional and national ET Strategies | Energy Information System that can support Energy Transition | Energy Transition compatible data sets in African Energy Commission (AFREC) database for all ETSAP energy subsectors |
|  | Capacitated continental, regional and national ET agencies | Capacity Building of continental agencies Regional and National bodies For development ET strategies | Capacitated continental, regional and national ET agencies | Agencies capability to support ET strategies at continental, regional and national level |
| Cross Cutting | Gender- equitable distribution of energy benefits and the promotion of inclusive development | Integrating gender perspectives and emphasizing the involvement of women at all stages of energy policies, programs, and projects, | Gender mainstreaming in policies, plans, budgets | US$ for gender budgets |
|  |  | Promote gender participation in decision making roles | Women participation | % of women participation in ETSAP implementation |
|  |  | Gender Balanced Skills development |  |  |
| Cross Sectoral | Cross sectoral planning | Assessment of subsector cross-sectoral issues and synergy including other relevant sectors such as water, ICT, Industrialization | Multisectoral Investment projects in ETSAP | US$ compared to all investment of ETSAP |
|  |  | Aggregation of costs of implementation and impact |  |  |
|  |  | Sub sector Stakeholder engagements |  |  |
|  |  | Collective Resource mobilization |  |  |

Source: Authors' own creation

# INTRODUCTION AND CONTEXT

## Background

As the global community accelerates towards a sustainable energy future, Africa as a continent cannot be left behind as it is one of the most vulnerable to the impacts of climate change with its energy supply system having potential for decarbonisation. The African continent is disproportionately vulnerable to climate change due to its high dependence on rain-fed agriculture, limited adaptive capacity, and escalating extreme weather events, which threaten food security, water availability, and economic stability. Rising temperatures and shifting precipitation patterns exacerbate desertification, coastal erosion, and biodiversity loss, disproportionately impacting already marginalized communities and deepening socio-economic inequalities.

Fossil fuels contribute to a significant proportion (52%) of TPES and 38% of the FEC - of Africa’s energy use with development lagging behind the other developing regions of Asia and Latin America. The global energy transition paradigm should therefore advance Africa’s development agenda while transitioning the continent towards sustainable energy.

The ETSAP has been developed as part of the AFRETRAP that embodies the AU’s vision for a low-carbon energy future. The ETSAP is guided by the African Common Position on Energy Access and Just Transition, that underscores the urgent need to achieve universal energy access paired with sustainable and low-carbon development through harnessing of Africa’s abundant renewable and non-renewable energy sources to meet the growing energy demands. The ETSAP has alignment with African Union Agenda 2063, the principles of the UN’s 2030 Agenda for Sustainable Development, particularly SDG 7: the Paris Agreement of 2015, relevant AU and regional and national sector initiatives.

Therefore, the Energy Transition agenda expresses the need for African leadership and ownership, emphasizing exploitation and utilization of Africa's clean energy and critical mineral resources that can support Energy Transition. This is to be accompanied by capacity building, sensitizing decision-makers about the investment needs in energy transition and cultivating a community of knowledge and best practice for mutual learning across African nations.

The ETSAP is a Framework to guide the Energy Transition at the Continental level based on which the AU MS will domesticate and generate their own Energy Transition Pathways depending on their national priorities and economic status.

The ETSAP is intended to address the following issues of critical importance to the African Development agenda.

Support the exploitation of Africa’s abundant clean energy resources to achieve energy supply sustainability and development while noting that these resources are not evenly distributed in the continent. Some are renewable and others are non-renewable, but the priority is to meet energy demand in a sustainable way without hindering socio-economic growth on the continent.

Exploiting and beneficiating critical minerals that can be used to produce energy transition technologies, create new industries, enhance innovation and technology transfer on the continent.

Enhance the continental integration for trade of both energy, goods, and services.

Advance access to modern energy services both electrification and clean cooking.

Migrating from prevalent use of traditional biomass to modern and sustainable energy sources for improved healthy environment and poverty alleviation.

Achieving Energy security for supporting industrialization in a continent that is still lagging in meeting its socio-economic goals such as job creation for the youthful population of Africa and enhancing economic growth in genera; and yet boasts of some of the rarest strategic minerals that can be beneficiated on the continent.

Alignment with global, continental, regional and National development and policy agendas including SDGs and the Paris Agreement that requires AU Member States to honour their national commitments to the Paris Agreement as stipulated in their NDCs.

Advancing socio-economic development of the continent without compromising on the conventional environmental integrity coupled with climate preparedness and resilience.

Tapping on the available and forthcoming local and global financial and investment flows for clean energy opportunities.

Taking advantage of technological advancements of clean technologies recognizing that some Renewable Energy technologies have become competitive or even cheaper than some fossil fuels.

Building own capacity to undertake the energy transition and creating a conducive policy/ legal/ regulatory/ institutional/ financial enabler that will support achievement of Africa’s Energy Transition agenda.

## Rationale

Africa faces a paradox of energy poverty while representing resource abundance. Despite its immense renewable energy potential and significant fossil fuel reserves, the continent remains the most energy-deprived globally. The rationale for the ETSAP is grounded in the recognition that achieving Africa’s development aspirations requires a transformative energy transition. Rooted in the principles of the Theory of Change (ToC), ETSAP provides a pathway to move to the continent’s long-term energy vision. By identifying gaps, aligning opportunities, and fostering actionable interventions, the ETSAP supports Africa’s goal to achieve a sustainable, just, and inclusive energy system.

The rationale builds on three critical questions:

- What is the problem? Current gaps in energy access, energy security, resilience, and sustainability.

- Why does it matter? The role of energy in Africa’s socio-economic and environmental future.

- How does the ESTAP address it? ETSAP as the bridge to a sustainable energy system.

### What is the Problem? Addressing Africa’s Energy and Climate Gaps

Despite its resource wealth, Africa faces multiple systemic challenges:

- Energy poverty and inequity: About 600 million people remain without access to electricity, and about 1 billion lack clean cooking solutions. Rural and peri-urban communities are disproportionately affected, limiting their opportunities for economic and social advancement.

- Climate vulnerability: Despite contributing less than 4% of global emissions Africa is among the regions most affected by climate change. Extreme weather events, rising temperatures, and resource degradation threaten agriculture, water security, and livelihoods.

- Fossil fuel dependency: While fossil fuels continue to play a role, reliance on carbon-intensive energy systems undermines Africa’s ability to align with global decarbonization goals and related resource flows.

### Why Does It Matter? Energy as the Engine of Transformation

Energy access and sustainability are fundamental to Africa’s ability to meet its development goals.

- Achieving universal energy access: Modern energy services are essential for achieving the SDGs, improving education, health, and energy productivity.

- Driving industrialization and job creation: Energy is the backbone of industrial growth. Scaling up clean energy systems will empower sectors such as manufacturing, agriculture, and transportation.

- Reducing climate vulnerability: Transitioning to sustainable energy systems enhances Africa’s resilience while reducing deforestation and health risks from traditional biomass use.

- Leveraging Africa’s resources: Africa’s renewable energy potential and critical minerals offer a unique opportunity to drive global energy transformation while boosting local economies.

### How Will We Address It? The Role of ETSAP

The ETSAP provides a strategic roadmap for addressing these challenges and achieving transformative outcomes. By fostering regional collaboration, institutional capacity-building, and financing mechanisms, the ETSAP operationalizes Africa’s energy transition pursuits. These are supported by:

- Existing continental frameworks like the AfSEM, CMP and AfEES.

- Strategic interventions to improve energy access, efficiency, and sustainability across key sectors (electricity, transport, buildings, industry, agriculture, and clean cooking).

- A focus on inclusivity, ensuring that women, youth, and vulnerable communities benefit from the transition.

The ETSAP rationale is that Africa’s energy transition is both an imperative and an opportunity. It addresses pressing energy and climate challenges while unlocking economic potential and improving livelihoods. By aligning existing frameworks and prioritizing inclusive, transformative action, the ETSAP provides the strategic foundation for achieving a sustainable energy future.

## ETSAP Design Framework

The development of the ETSAP is guided by a structured and holistic design framework. This framework ensures that the strategy is comprehensive, actionable, and aligned with Africa’s development aspirations while integrating global sustainability goals and regional priorities.

The design framework, as depicted in Figure 1, reflects a systematic approach to addressing Africa's energy transition challenges by applying a ToC logic. It highlights the critical pathways, enablers, and milestones required to achieve a sustainable and inclusive energy system by 2063.

Figure 1: Depicts the design Framework that was adopted in framing the ETSAP

Source: Original design

## ETSAP Outline

The ETSAP is structured into five (5) chapters with Annexures that provide more details on some of the main elements of the document.

- Chapter 1 provides the background of the ESTAP, rationale, and the ETSAP design framework.

- Chapter 2 analyses the current energy situation, including gaps, subsector challenges, and presents relevant AU initiatives such as AfSEM, CMP, and AfEES, together with a Strengths, Weaknesses, Opportunities, and Threats (SWOT) and Political, economic, social, technological, environmental, and legal (PESTEL) analyses.

Chapter 3 presents the vision, mission, and strategic pillars of the ETSAP, intermediate milestones, enabling factors, anticipated risks and related mitigation strategies.

Chapter 4 translates the strategy into actionable plans for electricity, transport, buildings, industry, oil and gas, agriculture, and clean cooking while addressing horizontal issues, cross cutting and cross sectoral issues.

Chapter 5 details the implementation plan, institutional roles, financing mechanisms and resource mobilization and estimated budget, M&E framework, and a communication plan.

# CURRENT SITUATION, PROJECTION, GAPS AND BARRIERS

## Introduction

An overview of the current situation in the subsectors analysed in the strategy is given in the following sections, largely utilising the statistical data published by AFREC where applicable. This is followed by a description of the status of Energy Transition initiatives and projections including a review of NDCs, and the identification of gaps, SWOT, and a PESTEL analysis.

The development of the African ETSAP was preceded by a comprehensive stocktaking exercise. This process involved a detailed assessment of the continent's current energy landscape, including an evaluation of sectoral status, technological advancements, and best practices from both Africa and global examples. The analysis also integrated lessons learned to identify opportunities and address persistent challenges. A detailed account of this stocktaking exercise is provided in Annex 6.2, and offers deeper insights into the findings and methodologies. The following subsections provide a synthesized summary of the results, structured uniformly across all the ETSAP subsectors. Each analysis captures the status, highlights key challenges, explores the socio-economic impacts, and identifies missed opportunities and emerging perspectives. This format ensures clarity, consistency, and a strong foundation for actionable interventions outlined in subsequent chapters.

## Subsector situation analysis

In this section, a summary of the status, challenges, expected socioeconomic impacts of ET and new opportunities and perspectives for each of the sectors is presented based on the findings of the stocktaking exercise (Tables 1 to 7). The detailed stocktaking report is provided in Annex 6.2.

### Electricity

Table 1: Summary of Africa’s electricity sector

| Aspect | Overview |
| --- | --- |
| Status | Africa's electricity generation mix remains dominated by fossil fuels, accounting for 79% of generation in 2021, with natural gas contributing (42%), followed by coal (28%) . Renewable energy sources (RES), including solar, wind, hydro, geothermal, and waste, contributed 20% to electricity generation despite the continent’s vast renewable energy potential. Significant regional disparities exist, with South Africa and Egypt producing over half of the continent’s electricity, predominantly from fossil fuels, coal and natural gas respectively. Typically, Southern Africa electricity is dominated by coal and North Africa by natural gas-based electricity. East, Central, and West Africa rely more on hydro but face limitations in scaling other renewables due to infrastructure deficits. The transmission and distribution networks across Africa are insufficient to meet growing demand, enable renewable energy integration, and support cross-border electricity trade. Network losses in power systems average 20%, much higher than the 5–10% observed in developed economies. Current integration efforts through regional power pools, such as Southern Africa Power Pool (SAPP) and West African Power Pool (WAPP), are promising, but full continental interconnection will only be realized post-2040, limiting immediate benefits from electricity trade (further details on power system integration are provided in section xxx). Rural electrification and access to reliable grid electricity remain major challenges. According to the latest World Bank report released in 2024, regarding access to electricity, the number of people without access has increased for the first time in over a decade, with approximately 685 million people lacking electricity access in 2022. Despite these hurdles, declining renewable energy costs and commitments to energy transition provide opportunities to scale renewable energy to 65% of the generation mix by 2040, alongside sustained contributions from natural gas to ensure grid stability during the transition. |
| Challenges | The electricity sector faces numerous challenges: - Infrastructure Deficits: Limited capacity and ageing electricity supply infrastructure constrain grid expansion, transmission, and distribution. Technical losses are compounded by inefficiencies in both systems and regulatory frameworks, leading to significant energy waste. - Financial Barriers: High investment needs, combined with limited access to affordable financing, hinder large-scale renewable energy deployment. Macroeconomic instability, non-cost-reflective tariffs, and weak currency stability create perceived high investment risks. - Grid Stability and Resilience: The lack of robust grids prevents the integration of intermittent renewable sources like wind and solar, limiting progress toward clean energy adoption. - Energy Resource Distribution and Interconnections: Renewable energy resources are unevenly distributed, requiring substantial investments in transmission networks to connect resource centres with demand hubs and enable regional electricity trading. - Low Demand from Anchor Sectors: Industrial and transport sectors underutilize electricity due to low industrialization, limited adoption of electrified processes and technologies, low access to electricity reducing demand predictability and utility revenue. - Market and Utility Constraints: Many African utilities struggle financially, with only one in three capable of covering operational and debt costs. This limits their ability to invest in grid expansion and renewable energy projects. - Decentralized Energy Solutions: Mini-grids and off-grid systems are critical for achieving universal access but face regulatory and financing hurdles, slowing their deployment and impact. - Policy and Regulatory Gaps: Weak regulatory frameworks and fragmented policies hinder investment, project development, and cross-border collaboration. Private sector participation, through PPP and IPP frameworks, remains underdeveloped, limiting resource mobilization. - Social and Economic Disparities: Expanding electricity access while maintaining affordability presents a significant challenge for utilities, which must balance connecting low-income households with maintaining financial sustainability. |
| Socio-economic Impacts | A number of socio-economic impacts are foreseen with deployment of energy transition in the electricity sector namely: - Reliable, secure electricity supply based on deployment of sustainable sources such as RE - GHG emissions reduced displacing fossil fuels initially with less polluting natural gas and RE sources. - Other impacts from using RE to generate hydrogen that is eventually used in other sectors such as industry and transport will be realized - Social, economic, and environmental development co-benefits notably job creation, Gross Domestic Product (GDP) and economic growth and improved air and water quality respectively. More Jobs are created by deploying RE compared to conventional sources. However, job losses and sunk assets/stranded assets can also occur when dislodging from fossil entrenched electricity systems. |
| Missed and New Opportunities and Perspectives | Declining costs of RE technologies mainly for solar Photovoltaic (PV) and wind power create an opportunity to accelerate RE deployment. Between 2010 and 2023 there was a 90% decrease in Levelized cost of electricity (LCOE) for solar PV and a 63% decrease in LCOE for wind. RE supply sources are more reliable –considering variability of oil prices and offset of costs of fuels. Innovative grid scale and off-grid scale battery technology is emerging and can assist as direct electricity supply sources and for enabling to solve the RE intermittency. Quick wins have already been mapped that can address T&D loss mainly at national level in form of densification of network, Smart grids in form of grid digitalization and advanced metering; Reactive power compensation systems and deployment of efficient grid systems such as efficient transformers. Distributed Generation in form of Mini grids and off grid systems e.g. as SSDG: are expected to support the goal for universal access by 2030 Market reforms can accelerate investments in RE generation and networks through regulatory framework and creating space for aggregators, IPP/PPP and mergers to achieve economies of scale. |

Source: Authors' own creation

### Transportation

Table 2: Summarized assessment of the transportation sector in the context of ET in Africa.

| Aspect | Overview |
| --- | --- |
| Status | Africa’s transportation sector is heavily dependent on oil products, with diesel and petrol constituting 98.6% of energy use. The growth rate in fuel demand between 2008 and 2018 was as high as 5.3%. Refined products used in the subsector are largely imported exposing the majority of the AU MS to price volatility. Initiatives like the African Continental Free Trade Area and United Nations Environment Programme (UNEP)-led clean vehicle imports are promoting some level of sustainability. Railroads and maritime systems, though underutilized, hold potential for energy transition measures. Electricity accounts for a minimal 0.4% of transport energy, presenting a dual challenge and opportunity for clean energy integration. The air transport sector is rapidly growing but remains a minor player in global aviation biofuels. The transition to sustainable energy, particularly in road transport, is hindered by infrastructure gaps and policy deficiencies. |
| Challenges | Africa's transportation faces inadequate infrastructure, particularly in rural areas. Financial constraints hinder modernization efforts, while policy frameworks lack cohesion and integration with energy goals. Dependence on imported fossil fuels exposes AU MS economies to global price volatility. There is also high importation of pre-used vehicles into the continent that are no longer considered efficient in the countries of origin and are thus a source of high fuel demand and related pollution. Urban traffic congestion and inefficiencies in public transport exacerbate pollution and energy demands. Adoption of electric vehicles (EV)s is currently constrained by high fleet costs, lack of infrastructure, and inadequate electricity supply. The sector’s workforce is underprepared for technological transitions. Environmental degradation and poor institutional frameworks further obstruct sustainability efforts. Transport inefficiencies increase the cost of goods, limiting competitiveness and access to markets. |
| Socio-economic Impacts | Transportation inefficiencies restrict economic opportunities, particularly in rural areas, where poor infrastructure limits market access and perpetuates poverty cycles. Urban congestion elevates costs, reducing competitiveness. Public transport inadequacies disproportionately impact the urban poor, limiting mobility and access to transport services. Air pollution from outdated vehicles causes health issues, straining healthcare systems. The informal transport sector provides livelihoods but lacks regulation and support, creating inefficiencies. Transitioning to cleaner energy may lead to job losses in traditional sectors but offers opportunities in EV and renewable energy industries. Effective urban planning and improved transport systems are crucial for sustainable economic growth and equitable access to resources. |
| Missed and New Opportunities and Perspectives | Africa has missed opportunities in adopting low-emission transport policies and technologies and leveraging its resources for energy-efficient systems. However, new prospects include developing NEV markets, promoting green hydrogen for heavy-duty transport, and integrating mini grids for electrification in rural areas. Establishing local NEV manufacturing and expanding battery innovation can stimulate job creation and reduce dependency on oil imports. This is particularly significant given the abundance of green minerals which include lithium, copper, manganese, cobalt and graphite. Digital technologies can improve transport efficiency through smart systems. Integrating informal transport into formal frameworks and regional collaboration to harmonize policies are key strategies. Coordinated urban planning can reduce energy use and enhance connectivity, supporting broader economic and environmental goals. Africa has thus the potential to position itself as a key player in sustainable transportation innovations. |

Source: Authors' own creation

### Buildings

Table 3: Summarized assessment of the buildings sector in the context of ET in Africa.

| Aspect | Overview |
| --- | --- |
| Status | The buildings sector accounts for 40% of global energy use, with Africa’s residential buildings heavily dependent on inefficient biomass (93% of energy use). By 2060, Africa’s building stock is projected to triple, dominated by urban growth. This poses significant energy and emissions challenges, with construction materials like steel and cement contributing to 38% of emissions. While a number of AU MS that include South Africa, Kenya, Rwanda etc. have implemented energy-efficient building codes, adoption across the continent remains low. Most buildings lack energy-efficient designs, resulting in significant energy inefficiencies. Despite these challenges, Africa has vast potential to integrate renewable energy and bio-based materials, leveraging indigenous practices to building sustainably. |
| Challenges | - The adoption of energy-efficient building codes is sparse, particularly in sub-Saharan Africa. Many buildings lack passive design features, contributing to inefficiencies and carbon emissions. The rapid urbanization and construction boom exacerbate resource and infrastructure stress. Building materials are often imported and fossil-fuel dependent, compounding environmental impact. Potential for decarbonization by utilizing local materials has not been fully exploited. There is still limited awareness and regulatory frameworks regarding the energy performance of buildings, coupled with a lack of skilled labour and investment, that impede sustainable building practices. Socioeconomic inequities, especially in urban slums, and a fragmented construction practices further hinder progress. Climate resilience remains underdeveloped despite growing demands for sustainability. |
| Socio-economic Impacts | Energy-efficient buildings offer health benefits through improved indoor air quality and temperature regulation, reducing respiratory issues in addition to saving energy. They also alleviate energy poverty, lowering costs for low-income households. Economic growth opportunities arise from the construction sector, which is poised to dominate African economies by 2060. Investments in green technologies and practices create jobs, enhance sustainability, and foster resilience to climate change. Public health, urban planning, and social equity benefit significantly from sustainable buildings, reducing environmental degradation and promoting inclusive growth. However, rapid urbanization risks exacerbating inequality without coordinated infrastructure investments and regulated practices. |
| Missed and New Opportunities and Perspectives | - Missed opportunities include the slow adoption of energy-efficient regulatory frameworks, technologies and inadequate utilization of Africa’s resources for renewable energy and low-carbon construction. Emerging opportunities lie in implementing robust building energy codes, leveraging indigenous materials, and adopting whole-life systems approaches. Initiatives like UN-Habitat’s programs showcase potential for scaling sustainable practices. The rise of green jobs in construction and retrofitting, alongside advancements in renewable energy integration, presents a chance to modernize the sector. A paradigm shifts toward localized, climate-resilient designs, supported by multi-stakeholder collaboration and skills building, can transform Africa’s building landscape into a model of sustainability. |

Source: Authors' own creation

### Industry

Table 4: Summarized assessment of the electricity sector in the context of ET in Africa.

| Aspect | Overview |
| --- | --- |
| Status | Industry share in 2021 of the TFEC was 14.2% comprising of electricity, coal, natural gas, oil, bioenergy (fuelwood) with significant fossil fuel share in form of natural gas (26%); coal (42%), electricity (23%), Oil (6%), Fuelwood (3%).​ CO2 emissions from industry in that year of 2021 was 10% third to electricity generation (56%) and Transport (22%) in Africa. South Africa, Morocco, Tunisia, Egypt), Mauritius, Eswatini, Namibia, Nigeria, Côte d'Ivoire, Equatorial Guinea, and Senegal are together listed as having the largest industries in Africa. Whilst the continent has smaller industries apart from a few countries like South Africa and Egypt, its energy supply to the industry sector is still dominated by fossil fuels and electricity used in the subsector is largely generated from fossil fuels. According to International Energy Agency (IEA) Stated Policies Scenario (STEPS) and Announced Pledges Scenario (APS), Industry final energy consumption will have grown by 17% and 21% in 2030 respectively from base year of 2021/22. In 2050, industry FEC will have grown by 72% and 98% compared to the base year of 2021/22. The CO2 emissions from industry are foreseen to emulate the energy demand unless if the pledged policies make impact. African industrialization has been slow and, in some cases, regressing facing competition from other regions like Asia. Africa has also been avoided as a priority destination for certain industrial investments, with the Member States largely exporting unprocessed strategic/critical mineral like lithium, cobalt, nickel, manganese that can make a contribution to energy transition in the continent. |
| Challenges | Critical challenges include: Low market share of African economies in world trade and the deterioration of the terms of trade for raw materials. Drive to earn quick revenue from raw materials. There is high competition from the Asian more industrialized countries. Local infrastructure targeted policies that can support industrialization are lacking. R&D, technology transfer and skills for beneficiating the strategic minerals for energy transition is lacking. |
| Socio-economic Impacts | By adopting local content in the form of African natural resources is bound to increase value-addition, achieve skills development, and create the much-needed employment especially for the young population of Africa. It also helps diversify the economy and reduce dependence on raw material exports particularly from its main primary sectors of agriculture and mining. Africa presents an opportunity to beneficiate its strategic minerals for battery technology, manufacturing solar equipment and using its abundant RE in form of solar and wind power to manufacture hydrogen, thereby creating the much-needed economic growth and employment. The share of economic sectors in GDP and employment on the continent is expected to increase as new industries are created. There is already concerted effort to produce hydrogen already on the continent utilizing the abundant solar resources in a number of countries in Africa. The Africa Green Hydrogen Alliance (AGHA) that include Egypt, Kenya, Mauritania, Morocco, Namibia, and South Africa are estimated to add $66 billion to $126 billion to the GDP of AGHA member countries in 2050. This is equivalent to 6 percent to 12 percent of the current GDP of these countries. This could also create 2 million to 4 million jobs by 2050 in AGHA member countries. By delivering on AGHA’s green hydrogen potential, member countries could help abate around 6.5 Gigaton (Gt) of cumulative CO2 emissions globally by 2050, roughly equivalent to the combined CO2 emission in the United States and Europe in 2021. |
| Missed and New Opportunities and Perspectives | Energy Transition Technical opportunities Africa, being endowed with clean and RE resources, many minerals and also a rich agricultural land has opportunities to boost its industrialization favouring for local processing of its raw materials. ET opportunities for deployment of decarbonization measures e.g. by substituting the fossil fuels with hydrogen do exist in hard to abate industries of chemical industries (ammonia, methanol), steel making, concrete/cement production and oil refining, and Transportation. There are also energy efficiency opportunities, deploying localized RE sources and recycling of waste to energy or back into the manufacturing value chain. Under ET paradigm, new industries can also be introduced to proliferate manufacturing of RE and EE equipment, including manufacturing of battery for RE-Based Electricity storage and for Transport. ‘Soft’ Solutions Development of infrastructure, improvement of the investment climate, transparency of legislation, reduction of administrative costs for doing business, reduction of corruption, prevention of armed conflicts are a necessity to attract industrialization especially of new technologies and processes. Regional integration would help to address the common challenges facing Africa to increase markets for the products manufactured on the continent. For decarbonization, countries and regions and the continent can also harmonize policies for trade that recognizes carbon mitigation adjustments in the manufacture of products. Deliberate industrialization strategies for encouraging local processing, productivity, skills development, and employment are needed and can be supported by policies that focus on: Creating Special processing zones with special incentives to nature new industries especially those that will focus on beneficiation of strategic minerals e.g. for electric Vehicle batteries, Localizing manufacturing segments with dedicated intent to create competitiveness on the global markets. Supporting technology transfer and patents procurement. Targeting beneficiation of strategic minerals for Africa’s ET. Supporting integrated planning of industrialization with mining and agriculture productivity. |

Source: Authors' own creation

### Oil and Gas and related infrastructure

Table 5: Summarized assessment of the oil and gas sector in the context of ET in Africa.

| Aspect | Overview |
| --- | --- |
| Status | Africa is a significant global player in oil and gas production, with major producers like Nigeria, Angola, and Algeria leading exports. Africa currently produces 7 million barrels of crude oil per day, with about 40% of it being exported. Natural gas is still a growing sector, with reserves in various AU MS that include Nigeria, Mozambique, and Senegal, but infrastructure like pipelines and Liquified Natural Gas (LNG) facilities remains limited. Africa relies heavily on imports for refined products due to insufficient refinery capacity, contributing to high costs of fuels and supply inefficiencies. Oil and gas infrastructure is fragmented, dominated by IOCs, while NOCs lack expertise and resources. Natural gas is increasingly positioned as a "transition fuel" in the energy mix, with significant demand growth expected, especially for industrial and power sectors. Despite substantial reserves, political instability, underinvestment, and aging infrastructure hinder progress. |
| Challenges | - The sector faces geographical and environmental obstacles, such as diverse terrains, extreme climates, and ecosystem disruptions. Political instability and insecurity, including theft and vandalism, impede operations in some AU MS. Financial constraints, market volatility, and a lack of investment in infrastructure exacerbate supply inefficiencies. Many pipelines and facilities require advanced monitoring and maintenance. High production costs and carbon intensity make African oil and gas less competitive globally. Regulatory hurdles, inadequate cross-border coordination and standards, and weak local industry capabilities further limit sub sector development and decarbonization measures. There is growing pressure to balance fossil fuel dependency with sustainability and global decarbonization efforts. |
| Socio-economic Impacts | The oil and gas sector are central to the economies of many African nations, providing over 50% of export revenues in some key countries like Nigeria. However, reliance on fossil fuels leaves these economies vulnerable to global market shifts and environmental challenges. Decarbonization measures on the continent can enhance fuel supply while mitigating carbon emissions, reduce costs, and extend the viability and sustainability of the subsector operations. Technologies like carbon capture and renewable energy integration can offer solutions. Job creation is critical, particularly in local oil and gas value chains. The transition to renewable energy could reduce reliance on imports, promote regional integration, and improve energy access. However, stranded assets and inequities in the transition remain significant risks. |
| Missed and New Opportunities and Perspectives | - Africa has missed opportunities to decarbonize its oil and gas sector and capitalize on renewable energy integration. Emerging opportunities include leveraging natural gas as a cleaner alternative (before RE alternatives are fully integrated in Africa’s energy mix), developing cross-border pipeline networks, and increasing LNG exports. Some oil and gas producing countries like Nigeria are reforming fiscal frameworks to attract investment. Decarbonization, including flaring reduction and renewable energy use in operations, offers potential economic and environmental gains. Capacity building, regulatory improvements, and local workforce development are essential for a "just transition." Investment in renewable energy, combined with sustainable oil and gas practices, can position Africa as a key player in the evolving energy landscape. Collaboration among stakeholders is vital to ensuring energy security and economic growth in the context of global decarbonization goals. |

Source: Authors' own creation

### Agriculture

Table 6: Summarized assessment of the agriculture sector in the context of ET in Africa.

| Aspect | Overview |
| --- | --- |
| Status | African agriculture is in a transformative phase, embracing renewable energy to improve and promote sustainability and efficiency. While traditional bioenergy sources are widely used, there's an expanding interest in modern bioenergy systems such as biogas, solar-powered irrigation, and biofuel for machinery. The integration of these renewable energy sources is seen as a key strategy for reducing reliance on fossil fuels and improving agricultural productivity. However, the pace and scale of adoption vary significantly across regions, influenced by local policies, environmental conditions, and economic factors. |
| Challenges | Regulatory and financial barriers further hinder the wide-scale adoption of modern bioenergy solutions. There's also a pressing need for infrastructure development and technological advancement to support the deployment of renewable energy in remote and rural areas. Additionally, the lack of awareness and technical skills among farmers and stakeholders about the benefits and application of renewable energy technologies in agriculture presents a significant obstacle. Finally, affordability of the various solutions at the farm level is another major challenge. |
| Socio-economic Impacts | The integration of renewable energy into agriculture has profound socio-economic implications. Positively, it can lead to significant reductions in greenhouse gas emissions, lower operational costs for farmers, and create new employment opportunities in the renewable energy sector. Improved energy access can also lead to enhanced food security and quality of life for rural communities. However, the transition to renewable energy must be managed carefully to avoid widening existing socio-economic disparities, particularly between small-scale farmers and larger agricultural enterprises. Equitable access to renewable energy technologies and financial resources is crucial to ensure that the benefits of the energy transition are shared widely. |
| Missed and New Opportunities and Perspectives | Historically, the slow adoption of cutting-edge bioenergy technologies and comprehensive policies for sustainable energy use in agriculture has led to missed opportunities for enhancing energy efficiency and reducing environmental impacts. Looking forward, there are promising new opportunities for growth and innovation. Embracing solar energy for water pumping and irrigation, expanding biogas production from agricultural waste, and exploring the potential of biofuels present viable pathways for making African agriculture more sustainable and resilient. Furthermore, the integration of smart agricultural practices, such as precision farming powered by renewable energy, offers the potential to revolutionize food production systems, reduce waste, and improve water and energy use efficiency. These developments not only support climate change mitigation and adaptation efforts but also open new economic perspectives for farmers and communities across the continent. |

Source: Authors' own creation

### Clean Cooking

Table 7: Summary of clean cooking sector.

| Aspect | Overview |
| --- | --- |
| Status | Across Africa, the transition to clean cooking technologies is progressing slowly, with a vast majority of the population still dependent on traditional cooking methods such as biomass, charcoal, and kerosene. Urban centres report better penetration of modern cooking solutions due to better infrastructure and availability of technologies. However, rural areas continue to struggle with access, hindered by a combination of logistical challenges, lack of adequate infrastructure, and limited awareness about the benefits of clean cooking solutions. This stark urban-rural divide underscores the critical need for targeted policies and programs that specifically address the unique challenges faced by rural communities in accessing modern, clean cooking facilities. |
| Challenges | The path to widespread adoption of clean cooking solutions is fraught with substantial challenges. Key among these is the absence of a supportive policy environment that can stimulate investment and consumer adoption of modern technologies. Supply chains for clean cooking equipment are often underdeveloped, and financing mechanisms are insufficient, making it difficult for consumers to afford upfront costs. Cultural preferences for traditional cooking practices further complicate the adoption of new technologies. These issues are compounded by a general lack of awareness and education about the health and environmental benefits of clean cooking solutions, suggesting a strong need for comprehensive awareness campaigns and community engagement programs. |
| Socio-economic Impacts | The socio-economic implications of inadequate clean cooking facilities are significant and multifaceted. Health issues predominantly stem from indoor air pollution caused by traditional cooking methods, which disproportionately affect women and children who spend more time in proximity to cooking activities. These health challenges are linked to higher medical expenses and reduced life expectancy. Economically, the dependency on traditional fuels not only incurs higher ongoing costs for households but also detracts from educational and economic opportunities due to the extensive time required for fuel collection. This scenario underscores the urgent need for interventions that can alleviate the financial and logistical burdens associated with transitioning to clean cooking solutions. |
| Missed and New Opportunities and Perspectives | Numerous opportunities have been missed in the realm of clean cooking, particularly in the slow adoption of existing technologies and the underutilization of available international funding and support. Looking forward, new strategic perspectives suggest a more integrated approach by linking clean cooking initiatives with broader renewable energy policies, which could drive more comprehensive and sustainable solutions. Innovative financing models, such as pay-as-you-go systems and carbon finance, along with stronger public-private partnerships, are seen as vital to overcoming current barriers. These strategies aim to improve the affordability, accessibility, and attractiveness of clean cooking solutions, ultimately accelerating the shift towards sustainable and universally accessible cooking technologies. |

Source: Authors' own creation

## National Energy Transition Frameworks

An analysis of the AU-MS regarding their enabling environment to ET was made (See Annex 6.2 Stocktaking Report). Overall, 46 AU-MS have what can be considered national ET strategies with the time frames as indicated in Table 8 (details of the countries are included in Annex X). Most ET targets have a time frame up to 2030/2035 and 2040. Only 7 AU-MS have targets for energy transition up to 2050 and these are the AU-MS aiming for net zero in 2050.

Table 8: Noted ET strategies across the Continent by AU region and the timeframe of the ET strategies

|  | Central | Eastern | Northern | Southern | Western | Island States |
| --- | --- | --- | --- | --- | --- | --- |
| National ET Strategies/Frameworks-Total | 3 | 11 | 6 | 8 | 14 | 4 |
| 2030/2035 | 2 | 3 |  | 2 | 4 | 2 |
| 2040 | 1 | 7 | 2 | 5 | 9 | 2 |
| 2050 |  | 1 | 4 | 1 | 1 |  |

Source: Authors' own creation

The analysis of the energy transition strategies of AU member states, led to the identification of several actions in the targeted sectors which were then used to inform the development of the ETSAP actions. Table 9: presents these key initiatives.

Table 9: Initiatives identified in country ET strategies

| Sector | Initiative providing input to ETSAP |
| --- | --- |
| Electricity/demand sectors | Financing small and medium enterprises (SME) ET initiatives |
| Electricity sector | Repurposing and repowering of fossil fuel power plants |
|  | RE expansion plans |
|  | Hydro power expansion and grid capacity enhancement |
|  | Small scale electricity supply and distribution systems |
|  | RE enhancement-supply and network expansion |
|  | RE projects and attracting private sector financing |
|  | RE expansion plan and programmes |
|  | RE and EE projects and attracting private sector financing |
| Electricity sector, Hydrogen | RE expansion for green hydrogen production Hydrogen strategy/roadmaps at national level |
| Hydrogen | Financing, investments of hydrogen projects |
| Electricity, transport, and Hydrogen | Defining ET investments opportunities and migration from one paradigm to new one for the sectors |
| Electricity/power industry, transport, agriculture, buildings | Collective sector approach to ET strategy and implementation |
| All ET sectors | Development of national ET plans |
| Clean cooking | Standards formulation for clean cookstoves and supply chain and alternative fuel infrastructure development |
|  | ET roadmap development |

Source: Authors' own creation

## Nationally Determined Contributions

The analysis presented in the NDCs that were submitted by the AU MS present projections for the period until 2030. According to the Synthesis report published by the United National Framework Convention on Climate Change (UNFCCC) secretariat, 92% of the countries globally that have submitted an NDC have a period of Implementation until 2030, while only 8% specified a period until 2040.

According to an analysis performed by PBL Netherlands Environmental Assessment Agency on the updated NDCs, ten countries have submitted actions within their NDCs without qualifying the actual level of emissions reduction, while the majority of the countries (23) have submitted a target of reducing emissions compared to a baseline projection of emissions to 2030. Several gaps exist in as it was not possible to quantify the overall emissions reduction as 51 countries have reported a conditional target, 38 countries presented only an unconditional target, and 23 presented both unconditional and conditional targets. It is therefore difficult to get an overall estimate of the expected level of emissions reduction at a continental level that could be achieved if all NDC actions are fully implemented. However, 13 countries are projecting emission reduction in 2030 compared to 2020 even in their unconditional pledges, while 25 countries pledge reductions in the conditional case. A more detailed table presented in Annex 6.1 indicates the projected level of emissions in 2030 for the countries for which it was possible to quantify emission levels for the unconditional and the conditional scenarios.

According to the African Development Bank (AfDB) Gap Analysis Report, the reviewed NDCs did not thoroughly address several important thematic issues, such as: aligning NDC strategies with national development plans and broader sustainable development goals, identifying opportunities to maximize co-benefits through well-coordinated, economy-wide activities, and detailing the processes for monitoring, reviewing, and reporting climate action. African Union Member States are making progress in accessing climate finance, though the funds obtained still fall short of their needs.

After a review of the submitted NDCs, decarbonization measures related to the ET subsectors of interest (electricity, transport, buildings, industry, oil and gas supply, agriculture and clean cooking) have been identified and analysed. A summary of the common approaches for Carbon Reducing Measures proposed by African Union Member States in their NDC’s for each targeted ET subsector is provided in Table 10).

Table 10: Summary of the common approaches for Carbon Reducing Measures

| Electricity | In the electricity subsector, the most proposed measures for reducing carbon from African Union Member States are the expansion of wind energy (21 AU MS) and solar energy (17 AU Member States). Hydropower also finds mention in 14 AU Member States. In general, there is a trend toward renewable energy sources (in 12 AU MS), with improvements in the grid and energy storage capacity also included. MS that includes increasing renewable energy integration and biomass utilization as their NDC measures were few. |
| --- | --- |
| Industry | For the industrial sector, a significant focus is placed on improving industrial energy efficiency, which is proposed by 14 AU Member States. Additionally, 12 AU Member States aim to enhance industrial processes. Implementing energy-efficient technologies and cleaner industrial technologies are both suggested by 6 AU Member States. The measure of emission standards is suggested less, though still significant at 4 AU Member States, indicative of an overall broad effort to reduce industrial emissions through measures of technology and process improvement. |
| Transport | In the transport sector, the popular measures include those for improvement of systems of public transport that are suggested by 14 AU Member States and those for promotion of EVs, suggested by 11 AU Member States. The measure of improving public transport and that of sustainable urban transport are measures suggested by 10 AU Member States each. These measures indicate a strong preference for the direction of making urban transportation more efficient and environmentally friendly, with less emphasis on measures at the individual level, such as fuel efficiency standards and infrastructure for non-motorized transport. |
| Oil and Gas | The oil and gas sector gives more emphasis to measures to reduce gas flaring, a measure proposed by 17 AU Member States. Capturing methane is the second most critical measure, proposed by 12 AU Member States. The need for Carbon Capture, Utilization and Storage (CCUS) is key in the case of 6 AU Member States, while reduction of methane emissions is important for 6 other AU Member States. There is more prominence of improving extraction efficiency than promoting alternative fuels. |
| Buildings | The most proposed measure for African Union Member States is energy-efficient building codes, being listed by 12 AU Member States. The suggestions from 9 AU Member States are to follow green building standards, 8 AU Member States say retrofitting buildings and 7 AU Member States propose energy-efficient appliances. Green roofs and smart building technology are proposed by fewer countries. |
| Agriculture | Agricultural measures prominently include agroforestry and sustainable agriculture, each proposed by 13 AU Member States. Other key measures are sustainable land management (7 AU Member States) and soil and water conservation (6 AU Member States). |
| Clean Cooking | In the clean cooking sector, distribution of improved cookstoves is the most widely proposed measure, mentioned by 20 AU Member States. Clean cookstoves have close to 18 AU Member States recommending them, and 5 AU Member States recommend biogas. In essence, Liquefied Petroleum Gas (LPG) gets recommended less frequently, with only 2 AU Member States. This, therefore, shows that there is a primary focus on accessible and immediate solutions, such as cookstoves, while the alternative fuels are coming on board but are less dominant in number. |

Source: Authors' own creation

## ET Relevant AU Initiatives

The key AU initiatives that have provided insights on the future of energy transition are the AfSEM, the CMP and the AfEES. The African Union Climate Change and Resilient Development Strategy and Action Plan (2022 – 2032) provides an outline for harmonized and coordinated actions to tackle climate change issues and provided insights on supporting planning for the continent’s low-emission future which are useful for the ETSAP.

### African Union Climate Change and Resilient Development Strategy and Action Plan

The African Union’s Agenda 2063 envisions a climate-resilient, integrated, prosperous, and peaceful Africa, shaped by its citizens and positioned as a global force. The African Union Climate Change and Resilient Development Strategy and Action Plan (2022-2032) is a framework designed to support this vision by advancing climate cooperation and promoting long-term climate-resilient development.

The Strategy provides a roadmap for harmonized actions to address climate change impacts while fostering low-emission futures across the continent. It emphasizes building adaptive capacities, leveraging Africa’s mitigation potential, and ensuring climate resilience as an integral part of sustainable development. Guided by Agenda 2063 and the United Nations’ Agenda 2030, the Strategy aims to integrate climate risk management into national and regional planning.

Key priorities include:

- Governance and Institutional Collaboration: Engaging state and non-state actors for coordinated climate actions.

- Policy Coherence: Aligning strategies with national and international climate commitments.

- Knowledge Systems and Planning: Enhancing climate knowledge and anticipatory planning for effective responses.

- Resource Mobilization: Securing financial and technological resources for climate adaptation and mitigation.

The Strategy underscores Africa’s commitment to the UNFCCC and the Paris Agreement, emphasizing equitable sustainable development, poverty eradication, and tailored national climate responses. By integrating green and circular economy principles, it aims to catalyse socio-economic transformation toward a resource-efficient, climate-resilient, and equitable society. Inclusion is a cornerstone, with a focus on supporting vulnerable communities, especially women and youth, as agents of change. The Strategy fosters partnerships with civil society, private sectors, and international organizations to drive climate action collaboratively.

### AfSEM

The AfSEM stands as a visionary endeavour by the African Union, aiming to create a unified, continental electricity market. This ambitious project seeks to ensure energy security, enhance electricity access, and foster economic development across Africa. By integrating national and regional electricity markets into a single, harmonized market, AfSEM intends to stimulate investment in the energy sector, reduce energy costs, and increase the reliability and sustainability of energy supply.

The relevance of AfSEM to Africa's energy transition is that it provides a strategic framework for incorporating renewable energy sources into the continent's energy mix at a larger scale. The initiative facilitates cross-border energy trade, which is crucial for optimizing the utilization of renewable energy resources, given their variability and geographical distribution. Moreover, AfSEM promotes regulatory harmonization, which is essential for attracting investment in renewable energy projects, thereby accelerating the shift towards a greener energy landscape.

Progress made to date is the development of the CMP which will guide investments in both generation and network systems needed towards adequate supply and trading of power to the continent. The AfEES was also developed to augment achievement of the AfSEM with regard to capturing the energy efficiency opportunities in the various sectors of the economy.

### CMP Scenario analysis

The CMP serves as a strategic blueprint for enhancing interconnectivity across Africa through comprehensive infrastructure development for generation and interconnection projects. The CMP is considered as the first step in the direction of developing the AfSEM, since it identified the key priority centralized generation and transmission projects which are crucial for the attainment of the AfSEM.

The CMP is specific to the electricity sector and provides scenario projections for the development of the generation capacities and interconnection capacities between countries and regions up to 2040. The expected growth in total installed capacity projected by technology type for Africa’s interconnected power system for three scenarios (Baseline, Regional and Continental) can be seen in Figure 2. The key power generation technologies that account for most of the capacity to be developed in the continent in the next fifteen years include natural gas, wind, hydropower and solar PV, for all scenarios.

Overall, Africa’s total installed capacity is projected to increase to 775 Gigawatt (GW), 1176 GW and 1218 GW in 2040 for the Baseline, Regional and Continental scenarios, respectively from 266 GW which existed in 2023.

Figure 2: Continental Total Installed Generation Capacity

Source: Continental Master Plan 2024

The evolution of the installed capacity shares per technology in the continental power system from 2019 to 2030 and 2040 is illustrated in Figure 3. Renewable energy technology (i.e. hydro, geothermal, biomass, wind and solar) capacity comprises between 60% and 68% of the total installed capacity in 2040 under the three scenarios, significantly increased from 22% in 2019. About 30% of the remaining capacity is from natural gas in all scenarios. Of the renewable capacity, the Variable/intermittent Renewable Energy (VRE) contribution to the continental generation capacity increases from 5% in 2019 to about 45% in 2040 under both integration scenarios and 40% in the baseline.

Figure 3: Continental evolution of technology shares in the Installed Capacity mix

Source: Continental Master Plan 2024

Overall, the total electricity generation is projected to increase by about 230%, from 1,022 Terawatt-hour (TWh) in 2023 to 2375 TWh under the Baseline scenario by 2040. In comparison, total generation is estimated to increase by about 330% by 2040 reaching 3,355 TWh in the Regional scenario and 3,352 TWh in the Continental scenarios, in line with the higher demand to meet universal electricity access under these scenarios (Figure 4).

Figure 4: Continental Electricity Production for Baseline, Regional and Continental CMP Scenarios

Source: Continental Master Plan 2024

Renewable energy contribution to electricity supplies in Africa is expected to increase from the current levels of about 31% electricity generation mix to about 75% under the integration scenarios, and 60% under the Baseline. This shows that the integration scenarios allow much higher penetration of renewables compared to the Baseline (Figure 5).

Figure 5: Continental Evolution of technology shares in electricity production mix

Source: Continental Master Plan 2024

Across the scenarios, CO2 emissions generally decrease from 417 Metric ton (Mton) CO2 per year in 2019 to between 400 to 446 Mton CO2 in 2030. The least reduction in emissions is projected for the baseline scenario at 446 Mton CO2, while the largest reduction in emissions is under the Continental scenario at 400 Mton CO2 in 2030. The decline in CO2 emissions is mainly attributed to the planned shutdown of coal-fired plants in South Africa, reduction in natural gas generation and the enhanced introduction of renewable energy sources.

CO2 emissions however generally increase in value from 2030 to 2040 across all scenarios to between 424 MtonCO2 (Continental) and 479 Mton CO2 (Baseline). This is consistent with the commissioning of new fossil fuel plants as demand increases considerably in the continent after 2030. The integration scenarios result in lower emissions than Baseline, despite higher demand and corresponding generation in the former, due to the higher penetration of renewables (Figure 6).

All scenarios show a decline in CO2 intensity of generation (from 0.4 tons/Megawatt hour (MWh) in 2019 to between 0.13-0.19 tons/MWh by 2040) due to the decommissioning of older carbon intensive fossil power plants and the increasing penetration of renewable energy plants.

The reduction in CO2 emissions intensity is more pronounced in the Regional and Continental scenarios due to the higher renewable electricity share per unit of generated electricity.

Figure 6: Continental CO2 Emissions by CMP Scenarios- Baseline, Regional and Continental Scenarios
Source: Continental Master Plan 2024

The interconnection expansion scenarios (Regional and Continental) show that cross border networks by 2030 will have connected Maghreb Electricity Committee (COMELEC), Eastern Africa Power Pool (EAPP), SAPP and Central Africa Power Pool (CAPP). WAPP will be connected to COMELEC, but CAPP will still not be connected to WAPP and within the period until 2030 the emphasis will be placed on in country and intra-regional transmission lines. By 2040, the projected scenarios target to connect all the five Power Pools to a common African grid and increase the capacity of the connections to Asia and Europe. This will create the infrastructure backbone on which the AfSEM will be based.

### African Union Energy Efficiency Strategy and Action Plan Scenario Analysis

AfEES is an integral component of AU’s energy strategic activities, including AfSEM and the CMP whose objective is to establish a sustainable, efficient and inclusive energy system that benefits both the environment and the economy while ensuring universal access to energy. AfEES will facilitate adoption of energy-efficient technologies and practices in the various economic sectors that comprise industrial sector, electricity supply industry, appliances and devices including clean cooking solutions, buildings, transportation and agriculture up to 2063 (Figure 7).

Figure 7: High Level Energy Productivity target over the horizon of Agenda 2063

Source AFEES Report

The AfEES high-level target, is a commitment to a resource efficient economy that will steadily increase its energy productivity to reach $0.33 per megajoule over the next 40 years from the current xxx in 2018. This clear shift from the stagnation observed over the past five years can be achieved with progressive changes leading to a 12% increase in efficiency by 2030, a 31% increase by 2040, a 50% increase by 2050 and a 70% increase by 2063, relative to 2018. It is considered that since Africa has a vast untapped potential for energy efficiency improvements, the proposed trajectory is technically within reach while being sufficiently ambitious in terms of timing for implementation.

### African Clean Cooking Initiative

AU is currently spearheading the African Clean Cooking Programme aimed at addressing the clean cooking challenge in Africa. As part of the initiative, the AU recently published on the status of clean cooking in Africa with concrete recommendations to how to address the challenge. The report Sustainable Scaling: Meeting the Clean Cooking Challenge in Africa provides a vital benchmark for understanding and addressing Africa’s clean cooking challenge and has directly informed the development of the ETSAP. It emphasizes the critical need to transition from traditional biomass-based cooking to modern and sustainable cooking technologies, which are essential for achieving both energy transition and socio-economic development goals across the continent. Central to the report is the recognition that the adoption of clean cooking solutions offers significant benefits, not only in reducing greenhouse gas emissions but also in improving public health, gender equality, economic development, health and climate. Traditional cooking practices result in substantial negative externalities, including deforestation, indoor air pollution, and economic losses estimated at $791.4 billion annually. Addressing these challenges is a priority to ensure that Africa’s clean cooking transition contributes meaningfully to broader energy transition efforts.

The report underscores the importance of African leadership in driving the clean cooking agenda. It advocates for the establishment of an AU-led Africa Clean Cooking Facility (AfCCF), which would serve as a continental platform to coordinate technical and financial support for Member States. This aligns with ETSAP’s emphasis on building strong institutional frameworks and leveraging regional collaboration to address energy access challenges comprehensively.

A key insight from the report is the need for multi-fuel strategies tailored to Africa’s diverse socio-cultural and economic contexts. It highlights the potential of renewable energy sources, such as solar, biogas, and electricity, alongside clean fuels like LPG, to meet varying cooking needs across urban, peri-urban, and rural areas. These strategies reflect the importance of balancing affordability, resource availability, and cultural preferences, principles that are also embedded in ETSAP’s approach to energy transitions.

The report identifies critical barriers to progress, including fragmented policies, insufficient financing, and underdeveloped supply chains for clean cooking technologies. It highlights the need to integrate clean cooking into national energy planning, ensuring that it is not treated as a siloed issue but rather as a strategic component of comprehensive energy and economic strategies. This integration is echoed in ETSAP’s holistic approach, which prioritizes inclusive planning and cross-sectoral synergies to maximize impact. Financing mechanisms are another key focus of the report, emphasizing the importance of leveraging diverse funding streams, such as carbon finance, green climate funds, and public-private partnerships, to support clean cooking transitions. These recommendations align with ETSAP’s goal of mobilizing innovative financing solutions to address the high upfront costs associated with clean energy technologies. The report also stresses the role of infrastructure and technological innovation in accelerating clean cooking adoption. It highlights how improvements in electricity networks, digital infrastructure, and financial services can be leveraged to promote clean cooking solutions, particularly in urban areas where electrification rates are higher. ETSAP integrates this perspective by emphasizing the need to harness existing infrastructure developments to support energy transitions more broadly. Inclusivity is a central theme of the report, which calls for targeted efforts to ensure that clean cooking transitions are equitable and just. This includes addressing gender disparities, prioritizing vulnerable groups, and responding to socio-economic and cultural dynamics. These principles are deeply aligned with ETSAP’s cross-cutting focus on social inclusion, gender equity, and poverty alleviation as key pillars of Africa’s energy transition.

### Other projections for the development of the energy sector and related emissions

IEA has developed two scenarios in the Africa Energy Outlook (2022), presenting energy demand and carbon emissions projection in the STEPS and the APS. Table 11 presents the projected fuel demand, electricity generation and CO2 emissions from 2010 to 2050 in these scenarios. The projected electricity demand in the Continental Masterplan integration scenarios (full regional and full continental integration as discussed in Section 2.4.1) reaches 1.7 Petawatt hour (PWh) in 2030, which is higher than the 1.3PWh in the IEA APS scenario and 3.4PWh in 2040, higher than the estimated 2.6PWh in the IEA APS scenario.

The projections presented by IEA show that by 2050 66% of generated electricity under STEPS could come from RES, while in APS this share could increase to 89%. Solar PV is the dominant RES technology providing 23% of generation in 2050 in STEPS and 48% in APS, while wind contributes 13% of generation in STEPS and 15% in APS in 2050 respectively. In the APS, new natural gas power still comes online in sub-Saharan Africa, hence Africa’s growing energy needs mean a degree of reliance on fossil fuels before a full transition to clean energy takes place. Besides generating power, natural gas plants also help stabilize the grid and support regional power networks like the West African Power Pool. In the same APS scenario, while new natural gas power plants continue to be built in sub-Saharan Africa, there is limited growth in North Africa, as the Member States of that region are increasingly migrating towards more renewables to meet their energy demand in line with their long-term climate goals.

Table 11: IEA projections for the STEPS and APS scenarios 2010 to 2050

|  | Scenario | 2010 | 2022 | 2030 | 2050 |
| --- | --- | --- | --- | --- | --- |
| Oil Demand mb/d | STEPS | 3.3 | 4 | 4.7 | 7.7 |
|  | APS | 3.3 | 4 | 4.5 | 5.4 |
| Natural Gas Demand (Billion cubic metres (Bcm)) | STEPS | 106 | 170 | 202 | 277 |
|  | APS | 106 | 170 | 182 | 182 |
| Coal Demand (Megaton of Coal Equivalent (Mtce)) | STEPS | 155 | 146 | 130 | 110 |
|  | APS | 155 | 146 | 109 | 27 |
| Electricity Generation (TWh) | STEPS | 686 | 890 | 1203 | 2294 |
|  | APS | 686 | 890 | 1327 | 3859 |
| of which RES electricity (TWh) | STEPS | 116 | 210 | 486 | 1505 |
|  | APS | 116 | 210 | 711 | 3453 |
| CO2 Emissions (Gt CO2) | STEPS | 1168 | 1385 | 1468 | 1991 |
|  | APS | 1168 | 1385 | 1328 | 1171 |

STEPS includes current policies.

APS includes the NDC pledges.

Source: IEA World Energy Outlook 2023

Outside the electricity sector, Africa's growing energy needs also continue to rely on fossil fuels for some time before fully switching to clean energy technologies. These fossil fuels include oil for transportation, LPG for cooking, and natural gas for industry.

In the STEPS scenario, the demand for oil in road transport is expected to increase by 15% by 2030 due to a growing number of vehicles. Except for two- and three-wheelers, the shift to electric vehicles is limited by high upfront costs and unreliable electricity grids for charging infrastructure. In the APS scenario, electric cars make up 5% of the market by 2030, helped by age limits imposed on imported vehicles that bring more second-hand electric cars into the African market.

LPG demand grows slowly without strong clean cooking policies and would need to double for the continent, and triple in sub-Saharan Africa, to achieve universal access to clean cooking by 2030.

African industries use various fuels but heavily depend on natural gas, especially for producing fertilizers, desalinating water, and in the steel and cement industries. While Africa's demand for oil and gas continues to grow, global trends are changing the outlook for new oil and gas projects, affecting both current and future producers. Africa currently produces 7 million barrels of crude oil per day, with about 40% of it being exported.

Oil production in Africa is expected to decline because there are few new oil discoveries, and these will not offset the decreasing output from existing fields. By the mid-2030s, Africa is projected to become a net importer of oil in the STEPS scenario, while in the APS scenario oil production is anticipated to be 0,5 million barrels per day less than in STEPS by 2030. Many AU Member States depend on imports of refined oil products, but a new refinery in Nigeria, with a capacity of 650,000 barrels per day, will help meet the growing demand over the next decade. At the continental and regional levels, it is opportune that the oil and gas resources, both proven and potential, are available to AU Member States to satisfy the local demands and markets and to export any excess. The “clean fossil-based fuels” (natural and LPG) are needed for the next couple of decades over a transitional period until Renewable based sources of energy are made widely available, reliable and affordable.

There is significant potential for Africa in clean energy technologies and the critical minerals needed for them. Some AU Member States are well-positioned to become major producers in this area. Currently, Africa accounts for 13% of global revenue from copper and battery metals, and this share could grow. Several countries are interested in attracting international investments to develop and process their mineral resources.

As the world prepares for a just and inclusive energy transition, African oil and gas producing nations have an opportunity to be proactive in a rapidly evolving global energy sector. Operating in higher-cost, higher-carbon emissions has become increasingly difficult in the face of mounting pressure from stakeholders and global institutions. Furthermore, as African economies look to industrialize to meet the needs of rapidly growing and urbanizing populations in terms of locally fabricated goods and employment, a rise in energy demand could leave many countries facing energy supply challenges. While these challenges are real, so are the opportunities. Specifically, African stakeholders have a significant opportunity to decarbonize existing production to maintain access to capital and customers. They also have the chance to leverage the energy transition to lead in the creation of renewable-energy businesses that will help to meet the growing energy demand on the continent and create new revenue streams and jobs.

### Mission 300

Mission 300, spearheaded by the World Bank Group and the African Development Bank, aims to provide electricity access to 300 million people in Africa by 2030, addressing the continent's significant energy deficit. While primarily focused on electrification, this initiative intersects with the critical issue of clean cooking, a challenge affecting approximately 950 million Africans who rely on traditional biomass fuels such as firewood and charcoal.

### African Green Hydrogen Strategy and Action Plan

The objective of the strategy is to ensure that all African Union Member States can proactively and actively participate in a green hydrogen economy as it develops globally. Its goals are to ensure that the continent is aware of the green hydrogen transition and can maximise its potential benefits for AU MS, including the development of sustainable, resilient and secure energy systems that reduce the environmental footprint and energy dependency on existing energy sources and carriers.

The strategy is based on six strategic pillars: Green Hydrogen Financing, National and Regional Strategies, Market Formation, Hydrogen Infrastructure, Technology Absorption and Transfer, and Standards and Regulations. These are complemented by two cross-cutting themes: Human Resource

Development and Regional and International Cooperation. Together, these components support the growth of the sector, addressing all fundamental aspects from financing and infrastructure to capacity building and regulatory frameworks.

Overall, the African Green Hydrogen Strategy and Action Plan could leverage the power of cooperative policy and action to establish net zero economies on the continent. This step will be important in building universally accessible and resilient energy and manufacturing sectors.

### The African Green Minerals Strategy (AGMS)

The African Green Minerals Strategy (AGMS) represents a defining moment in the continent’s journey

toward sustainable industrialization, energy security, and inclusive growth and sustainable development. With Africa holding a significant share of the world’s green minerals, including lithium, cobalt, nickel, rare earth elements, and platinum group metals, the continent stands at the crossroads of the global energy transition and digital transformation. This strategy provides a roadmap for hamessing Africa’s mineral wealth to drive value addition at source, regional industrialization, and climate resilience.

The AGMS recognizes that Africa must move beyond raw mineral exports and build strong, integrated value chains that foster local beneficiation, job creation and economic diversification. The strategy aligns with the Africa Mining Vision (AMV) by advocating for equitable and sustainable mineral resource management, ensuring that mineral wealth translates into broad-based socio-economic development.

## GAP ANALYSIS

### Gap Analysis Overview

A comprehensive analysis using both PESTLE and SWOT frameworks was conducted to guide the development of the ETSAP and inform its high-level strategic objectives and sector-specific interventions. These analyses address critical factors across continental, regional, national, and global levels, enabling ETSAP to align with diverse external and internal dynamics effectively.

The SWOT analysis provides a micro-level framework, evaluating ETSAP’s internal strengths and weaknesses alongside external opportunities and threats. This dual focus helps to identify actionable insights specific to ETSAP’s scope and execution, ensuring strategic alignment with internal capabilities and external realities.

The PESTLE analysis, on the other hand, focuses on macro-level factors, examining the Political, Economic, Social, Technological, Legal, and Environmental contexts that shape the broader landscape of Africa’s energy transition. This external analysis identifies overarching trends, challenges, and opportunities that influence energy policies and market dynamics at a continental scale.

Using both PESTLE and SWOT analyses is critical for a holistic approach to strategy development. While the PESTLE analysis provides the macro-context to understand the external environment and trends shaping Africa’s energy transition, the SWOT analysis dives deeper into the internal organizational factors and specific external conditions relevant to ETSAP’s implementation. Together, these tools ensure a comprehensive understanding of the challenges and opportunities at both systemic and operational levels, enabling ETSAP to:

- Leverage strengths effectively to overcome weaknesses.

- Capitalize on opportunities while mitigating potential threats.

- Adapt to external macro-trends while addressing internal capacity and readiness.

This layered analysis, combining both external (PESTLE) and internal/external (SWOT) perspectives, ensures that ETSAP is not only responsive to the broader environment but also grounded in practical, actionable strategies. It has to be highlighted that the full analyses performed are included in the Stocktaking report (Annex 6.2) and a high-level summary is presented below.

### SWOT Analysis

The SWOT is analysed as it will influence the continental level directly with respect to the ETSAP and its implementation (Table 12).

Table 12: SWOT Analysis

| Strengths | Weaknesses |
| --- | --- |
| Continent rich in abundant energy transition resources that include natural gas, solar, wind, hydro, geothermal and biomass; and strategic minerals that can be used to manufacture green technologies. There is already a growing positive political will and initiatives to move towards these clean energy sources. There is already on-going drive to enhance regional integration starting at regional levels. Continental and regional institutional arrangements exist and are aligned to drive the integration agenda. There is growing joint investments by regions on the needed infrastructure projects that can deliver. There is a large market that can accommodate clean energy investments on the continent. The large youthful population is a resource for skills building and creating a knowledgeable market for adoption of new technologies. The AfCFTA has opened an opportunity for energy (electricity and appliance) trade across the continent. | Infrastructure for sharing of clean energy resources on the continent is limited and needs enhancement especially for trade and renewal. Capacity and skills are still limited to adopt energy transition initiatives. Securing financing is still a hindrance to adoption of ET technologies and investments The market is in a lock in on both traditional and fossil fuels and inertia will hinder progress. Energy transition will also result in job losses and mothballing of fossil fuel-based assets hence delaying the decisions to migrate to clean energy transition. Policies convergence, regulatory frameworks and standards are still fragmented across the continent and will require harmonization for efficient cross border investments, markets, and trading. Low awareness of the cost and benefits of energy transition technologies and initiatives. Africa has weak data for effective planning that can inform investments and allocation of budgets. High poverty and lack of awareness in terms of modern energy solutions coupled with resistance to change among the majority of population mainly in rural areas. Low technology know-how and access. Administrative burden and slow decision-making process. |
| Threats | Opportunities |
| Political instability on the continent will maker other Member States unreachable or focus on ET. Low economic performance of the majority of economies means they cannot participate in ET meaningfully. Dependence on imported clean energy technologies will limit access and also incur high landed costs of these technologies making them unaffordable to the majority of the African population. Meaningful participation of technology companies will require attractive incentives and subsidies that most Africa countries have not yet instituted. Low budget allocation and ability to finance ET initiatives. Overdependence on foreign investors who come with preconditions and would like to dictate markets and MS they want to work with. African high level of corruption. | The lowering of costs of Renewable energy technologies like solar, wind, battery, and extension of applicability to the various energy subsectors. Further discoveries of the much-needed natural gas reserves and market opportunities. Targeted financing and investment flows for clean energy transition. Global policy convergence on driving energy transition. Active participation of African MS in the Paris Agreement to attract conditional financing. Already energy transition initiatives going on at national, regional, continental level to learn from. Already established continental energy transition initiatives such as AfSEM, CMP, AfEES that are now well defined to deliver on the ET. Tapping of support of international resource organizations that is readily available to Africa on ET Dedicated financing by AfDB for the ETSAP and other related initiatives. |

Source: Authors' own creation

### PESTEL Analysis

A PESTEL analysis is a strategic tool used to evaluate the broad macro-environmental factors that impact a strategy. This includes Political, Economic, Sociocultural, Technological, Environmental, and Legal factors. Understanding these external influences is crucial for strategic planning, as they often drive opportunities and threats that can impact the feasibility and success of a strategy.

The PESTEL has been presented considering both International and African perspectives (Table 13).

Table 13: Overview of PESTEL Analysis

| Political/Policy | Economic |
| --- | --- |
| Vulnerability of African MS and rampant civil strife in some nations and regions. No collective decision on own national resource development and exports. National sovereignty on interactions with global partners and investors. National versus regional/continental political decision framework that will limit influence on AU MS to implement and or prioritize the recommendations of AU strategies. | National versus regional /continental investment decisions. Continental MS are affected by currency exchange rates, inflation issues, resulting in poor affordability of foreign sourced technologies and services. MS suffer from credibility as destination for investment. Local economies depend heavily on Fossils for production/export and consumption. Fluctuations on energy prices such as oil and gas, that also impacts on performance of local economies. Dictated prices at international level for African strategic minerals and resources. High indebted countries have difficulties borrowing for investments. Disparities in economic performance of AU MS limits their cooperation in joint investments. |
| Technology | Social |
| Global costs of RE technologies are coming down. Comparative performance and related costs and benefit analysis to assist consumer decision making is not prevalent. Low allocation of R&D budgets by African MS for ET technologies and modernization of infrastructure is limited. Emerging threats from cybersecurity that can threaten advancement in modernization of infrastructure and electricity supply systems. Limited culture of infrastructure maintenance. Tapping on unconventional/indigenous technologies is low. Technology awareness is low. | Gender disparities are well known and limit support to an important segment of community. Population growth rates and urbanization outstrip rate of electrification hence access rates not improving. High rural population resulting in low awareness and affordability. Low cultural acceptance to new technologies. |
| Environmental | Legal |
| Importance of considering energy, water, land nexus to avoid conflicts of natural resource utilization. Integration of climate change, environmental emissions, biodiversity, waste management for comprehensive addressing of environmental impacts. | Enforcement of national, regional, continental, and global compliance. Impacts of world trade agreements on ET technology pricing and tariffication. Global environmental, social and governance accountability and related labour laws. Global data protection and security laws. |

Source: Authors' own creation

### Summary of SWOT and PESTEL Analyses

In summary, the following gaps are the areas of focus for the ETSAP:

Lack of harmonized policy, legal, regulatory frameworks, and standards frameworks across the continent. There may be operating frameworks nationally and regionally but that needs to be extended continentally.

National, regional infrastructure may exist for some level of energy trade, but that needs to be extended to continental level. Even where infrastructure exist, modernization, efficiency, and harmonization need to be enhanced.

Issues of awareness and capacity need to be advanced for appreciation of energy transition and capacity to implement the ETSAP. Capacity can also benefit from the association/partnerships with broad international organizations already supporting the continent.

The cross sectoral nexus and cross cutting issues must be addressed.

Partnerships and technology transfer issues need to be addressed at global, continental, regional and public and private sector level.

Taking advantage of Africa’s competitive advantage especially from resource point of view is a chance for the continent to leapfrog its socio-economic agenda while achieving energy transition.

Riding on technological advancements and technology price competitiveness.

Leveraging on on-going ET initiatives on the continent and globally.

Importance of integrated planning across sectors, across global agreements related to energy such as climate change, ESG etc. observing global compliances.

These gaps have informed the formulation of the Pillars, which define the Scope of the ETSAP. From this foundation, Strategic Objectives have been developed for each Subsector, guiding the corresponding Action Plans.

# STRATEGY: A PATHWAY TO AFRICA’S ENERGY TRANSITION

## Introduction

Achieving a sustainable energy future in Africa necessitates a transformative approach rooted in a clear, actionable, and logical framework. The "theory of change" underpinning the ETSAP serves as a strategic pathway that bridges the present realities of Africa's energy sector with its long-term vision. This chapter provides a comprehensive roadmap that delineates the causal connections between targeted interventions, intermediate outcomes, and ultimate objectives, ensuring that each step of the energy transition is deliberate and impactful.

The theory of change framework applied here emphasizes the interconnectedness of various sectors, stakeholders, and enabling factors, acknowledging that Africa's energy transition is more than a technical challenge. It requires addressing deeply entrenched systemic barriers, including socio-economic inequalities, institutional capacity gaps, and limited access to financing. At the heart of this framework lies the understanding that a just and inclusive transition can simultaneously enhance energy access, drive economic growth, and build climate resilience across the continent.

By mapping out a series of intermediate milestones—such as the widespread adoption of renewable energy technologies, substantial reductions in greenhouse gas emissions, and the achievement of universal energy access—this chapter translates high-level aspirations into measurable steps. These milestones are aligned with the overarching goals of the African Union’s Agenda 2063, the United Nations Sustainable Development Goals, and the Paris Agreement. Importantly, the chapter also integrates assumptions and risks, ensuring that the pathway remains adaptive to evolving circumstances and challenges.

Through this structured and integrated approach, the ETSAP provides a robust framework for stakeholders to mobilize resources, align policies, and monitor progress. The ensuing sections will detail these milestones, and the foundational enablers required to achieve them, creating a clear and actionable vision for Africa’s energy future.

## Vision and Mission and High-Level Target

The Vision, Mission, ETSAP time frame and High-Level Target are specified below.

Vision: A just and inclusive transition to a sustainable and low carbon energy system in Africa by 2063.

Mission: To explore and develop low carbon energy systems utilizing Africa's natural resources towards universal energy access for a sustainable socio-economic transformation.

Timeframe: The ETSAP is structured to span from 2025 to 2063, segmented into three implementation phases: Short Term (2025-2030), Medium Term (2031-2040), and Long Term (2041-2063). While the end dates for each phase set clear deadlines by which all AU Member States should complete specific actions, nations are encouraged to initiate activities as soon as they are ready, according to their unique circumstances. This flexible approach ensures that the strategy can adapt to the dynamic global energy landscape, incorporating new data, technological breakthroughs, especially during the critical period from 2041 onwards. Regular assessments and revisions will be integral to maintaining the strategy’s relevance and effectiveness in achieving its long-term goals.

High-level target: to achieve a net zero greenhouse gas emissions economy by 2063. This target reflects Africa’s commitment to a sustainable future that drives sustainable development, enhances energy security, and strengthens climate resilience while maintaining universal access to clean energy services. This target serves as the unifying vision for the continent's energy transition.

## Pillars of the Strategy

Pillar 1: Universal and Secure Access to Clean Energy

Africa’s energy future must be built on solutions that are simultaneously clean, inclusive, and secure. This pillar therefore combines the accelerated deployment of renewable resources—solar, wind, hydro, geothermal—and other low-carbon fuels such as natural gas with explicit security-of-supply measures to guarantee universal uninterrupted, affordable power for every household, enterprise, and social service. Universal access now encompasses reliability targets (e.g., SAIDI/SAIFI reductions), climate-resilient grid expansion, and diversified cross-border interconnections that lower vulnerability to local shocks. Off-grid and mini-grid systems are designed with storage and islanding capabilities, while clean-cooking initiatives incorporate sustainable biofuel supply chains to stabilise fuel availability. By integrating access ambitions with robust energy-security protocols, this pillar ensures that the continent’s march toward 100 % electrification and modern energy services is underpinned by a system that is dependable, affordable, and resilient to climatic, geopolitical, and market disruptions.

Pillar 2: Energy Efficiency

Efficiency is fundamental to achieving a sustainable energy transition. This pillar emphasizes improving energy productivity across sectors such as industry, transport, buildings, and agriculture by 70% in 2063. By promoting advanced technologies, enforceable standards, and best practices, energy efficiency reduces waste, lowers costs, and supports economic growth while minimizing environmental impacts.

Pillar 3: Carbon Management for Fossil Derived Energy

Managing fossil-derived energy is essential for a balanced transition. This pillar addresses aspects like methane emissions, gas flaring, and the responsible use of fossil fuels through policies and technologies that reduce their environmental impact. It promotes CCUS alongside targeted decarbonization efforts in the oil and gas sector. These strategies ensure the continued viability of necessary fossil energy resources during the transition while supporting Africa’s long-term low carbon trajectory and climate commitments.

Pillar 4: Policy and Regulatory Harmonization

A cohesive energy strategy requires aligned policies and regulations across the continent. This pillar emphasizes the integration of national energy policies with regional frameworks developed by the RECs, and broader continental strategies. A combined top-down and bottom-up approach will guide member states in adopting and tailoring continental strategies, while regional frameworks facilitate coordination and harmonization among neighbouring countries. This ensures efficient energy transitions that reflect both local priorities and regional synergies under the common continental pursuits.

Pillar 5: Innovation, Technology and Human Capacity

This pillar focuses on fostering innovation, technology development, and capacity building to drive Africa’s sustainable energy transition. It emphasizes the development and transfer of clean energy technologies, the establishment of local manufacturing industries for energy solutions, and skills development programs to build a skilled workforce. By investing in research, innovation ecosystems, and human capital, this pillar ensures long-term sustainability, economic growth, and Africa's leadership in the global energy transition.

Pillar 6: Sustainable Economic Development, Industrialization & Prosperity

Achieving a just and inclusive energy transition requires targeted efforts to maximize economic opportunities throughout the continent. This pillar focuses on leveraging Africa’s extensive natural resources, innovative energy solutions, and expanding markets to foster robust growth in key industries, particularly those that benefit from expanded energy access, such as heavy industry, mining, manufacturing, agriculture and services bridging the traditional industry sector with industries without smokestacks. Central to this approach is ensuring that newly created value chains remain equitable, transparent, and capable of stimulating local economies in ways that uplift communities and build regional resilience. Under this pillar, strategic investments in infrastructure, job creation, and value addition will intertwine with energy development to promote shared prosperity. By prioritizing local content, workforce training, and the establishment of vibrant SMEs, the continent can accelerate the emergence of new industries while maintaining existing sectors’ competitiveness. Beyond direct economic gains, the pillar also encourages collaboration with financial institutions, leveraging innovative financing mechanisms to spur entrepreneur-driven solutions and attract private-sector participation. By intertwining industrial policy with sustainable energy deployment, the pillar maximizes job creation, enhances export potential, and embeds Africa more deeply in global clean-tech supply networks. Synergistically with the other pillars, this pillar ensures that Africa’s transition to a low-carbon energy system delivers tangible benefits for households, businesses, and entire economies, ultimately enabling more inclusive and sustainable socio-economic transformation consistent with Africa’s long-term vision for 2063.

## ETSAP Scope

The Scope presents what is being covered by the ETSAP in relation to the relevant subsectors, namely the following energy subsectors:

Electricity sector.

Transport sector.

Buildings sector.

Industry sector.

Oil and Gas sector.

Agriculture sector.

Clean Cooking.

The strategic objectives in Table 14 were then formulated along those pre-determined subsectors as indicated in Figure 1.

Table 14: Subsector Strategic Objectives for the ETSAP

| Sub sector | Strategic Objective |
| --- | --- |
| Electricity subsector | Strengthen and Modernize Energy Infrastructure and Systems in the Electricity Supply Sector |
| Transport | Advance Sustainable Transport Solutions |
| Buildings | Elevate Building Standards for Energy |
| Industry | Foster Sustainable and transformative Industrial Development |
| Oil and Gas | Optimize Oil and Gas Sector Transition |
| Agriculture | Increase the Use of Modern and Efficient Energy Technologies in Agriculture |
| Clean Cooking | Promote the Adoption of Clean Cooking Technologies |

Source: Authors' own creation

In the context of the strategic objectives, strategic interventions were derived that were translated into Action Plans depending on the issues, gaps/challenges and opportunities identified for these subsectors. The Action Plans define what is to be implemented at continental, regional and national levels in the context of the ETSAP. Horizontal Action plans are also included that would be encompassing like collective support to AU MS to develop their DDPs; Creating comprehensive data and information system for undertaking ET for the continent avoiding dependence on other international sources; Capacity Building of relevant continental, regional and national stakeholders to develop and implement ET strategies. Relevant Cross cutting and cross sectoral issues related to implementation of the ETSAP are included.

An implementation plan presenting guiding principles, Institutional roles, and resource mobilization for implementation of ETSAP is provided. As part of the Implementation Plan, a M&E framework has been developed to track achievement of the ETSAP strategic objectives and interventions. A communication plan accompanies the ETSAP to support dissemination of the ETSAP to the various stakeholders that will include decision makers, implementers, consumers, funders, and investors.

## Synergies with Past-adopted AU Strategies

The ETSAP builds upon a solid foundation of existing AU strategies and frameworks. These strategies address critical components of Africa’s energy sector, and ETSAP leverages them to avoid duplication, ensure alignment, and provide a cohesive approach (Table 15). For detailed guidance on sector-specific interventions, stakeholders are encouraged to refer to these documents provided in Annex 6.3.

Table 15: Synergies with Past-adopted AU Strategies

| No | Name of Strategy / Framework | Synergies with ETSAP |
| --- | --- | --- |
| 1 | AfSEM | - Facilitates regional power market integration in view of a Continental market - Supports cross-border trade of energy including clean energy. - Drives policy frameworks for electricity markets. |
| 2 | CMP | - Provides infrastructure planning for regional interconnections and centralized generation. - Identifies priority transmission projects. - Supports scaling up renewable energy deployment. - The Specific Support Studies of the CMP provide actionable insights for multiple different technologies able to be included in the Electricity mix. |
| 3 | AfEES | - Establishes energy efficiency goals. - Promotes adoption of Minimum Energy Performance Standards (MEPS). - Outlines sector specific energy efficiency interventions in industry, buildings, agriculture and transport. |
| 4 | African Hydrogen Strategy | - Explores green hydrogen as a transitional and future fuel. - Supports industrial decarbonization. - Promotes hydrogen for energy storage and clean transport. |
| 5 | Guidelines for MEPS, Labelling, and Eco-Design | - Provides a framework for setting benchmarks for energy-efficient appliances. Promotes MEPS and Energy Labels adoption across Member States. Monitoring and Evaluation Framework for adoption of MEPS in Africa. |
| 6 | Market Surveillance Strategy and Action Plan | - Ensures compliance with MEPS and energy labelling frameworks. - Protects consumers from low-efficiency products. - Strengthens regional market monitoring systems. |
| 7 | Report on Existing Test Laboratories, Procedures, and Facilities and Roadmap for Strategic Test Laboratories | - Identifies gaps in energy efficiency testing infrastructure. - Guides capacity building for testing compliance. - Presents a roadmap for the deployment of continental-level laboratory networks. |
| 8 | Strategy and Roadmap for Establishing a Market for Energy Efficient Appliances in Africa | - Facilitates market development for energy-efficient products under the AfCFTA. - Supports demand creation for efficient appliances. - Promotes regional manufacturing opportunities. |
| 9 | Guide for Policymakers on Developing Quality Assurance Frameworks for Off-Grid Appliances | - Ensures reliability of off-grid energy solutions. - Promotes the development and adoption of testing protocols for quality assurance. - Supports rural and peri-urban energy access. |
| 10 | Guidelines and Strategies for the Reduction of Technical Losses of Transmission and Distribution Lines | - Targets efficiency improvements in the transmission and distribution grids. - Provides specific guidelines for the reduction. |
| 11 | Strategy and Roadmap for Evolving Distribution Systems to Smart Distribution Grids | - Facilitates the integration of renewable energy and storage into modern grid systems. - Develops smart technologies for distribution grid optimization. - Facilitates the integration of previously off-grid systems to the main grid. |
| 12 | AU Digital Agriculture Strategy (DAS) and Implementation Plan (2024–2030) | - Also promotes energy solutions for modernizing agriculture. - Aligns with the energy-water-food nexus for rural development. |
| 13 | African Green Minerals Strategy | - Rich untapped critical mineral and clean energy resources - Linkages of green minerals, abundant RE with aspired transformative industrialization - Balancing the social inclusivity dimension and governance |

Source: Authors' own creation

## Intermediate Outcomes (Milestones)

Intermediate outcomes serve as crucial waypoints on Africa's path toward achieving its energy transition goals, linking short- and medium-term actions with long-term aspirations. These milestones focus on sectoral transformation, socio-economic development, and environmental sustainability, emphasizing qualitative progress over prescriptive quantitative measures where consensus is challenging. The outcomes align with existing frameworks, such as the CMP, AfSEM and AfEES, while supporting the overarching target of achieving a net zero greenhouse gas emissions economy by 2063.

### Transition Toward a Clean Energy Mix with Accelerated Infrastructure Development

Africa’s energy transition requires both the expansion of renewable energy infrastructure and the gradual phase-out of high-carbon fuels to achieve a 100% clean energy mix by 2063. The intermediate outcome by 2030 is to ensure that renewable energy dominates new energy capacity additions while simultaneously integrating clean energy into key sectors such as electricity, transport, industry, and agriculture. Strengthening transmission and distribution infrastructure is critical to accommodate the rising share of renewable energy sources and ensure grid reliability.

Milestones:

- Renewable energy technologies widely adopted, guided by the CMP projections for installed capacity and technology mix.

- Enhanced resilience and reliability of electricity grids to support the growing share of variable renewable energy.

- Increased use of renewable energy in transport systems, including biofuels and electric mobility solutions.

- Expanded deployment of renewable energy-based mini-grids to serve off-grid communities.

### Establishment of a Functioning Continental Energy Market

Building on AfSEM, an intermediate outcome is the operationalization of a harmonized, functioning continental energy market by 2030. This market will enhance cross-border trade, attract investment, and optimize resource use.

Milestones:

- Harmonized regulations and operational rules established for cross-border electricity trade.

- Enhanced regional interconnections and energy trade agreements to support AfSEM objectives.

### Increased Energy Efficiency Across All Sectors

Energy efficiency measures are integral to reducing demand growth and enhancing energy productivity. By 2030, all AU Member States should have implemented energy efficiency policies aligned with AfEES recommendations, driving sectoral transformations in electricity, transport, buildings, agriculture and industry ultimately leading to a 12% increase in energy productivity.

Milestones:

- Implementation of energy efficiency standards and regulations, including MEPS for appliances and equipment.

- Adoption of energy-efficient practices and technologies in industrial, building, and transport sectors.

### Strengthened Governance and Institutional Capacity

A robust institutional and governance framework is essential to support Africa's energy transition. By 2030, AU Member States should have established national energy transition frameworks and DDPs aligned with the ETSAP, fostering coherence across regional and continental efforts.

Milestones:

- Development of national energy transition strategies / DDPs in all AU Member States.

- Institutional strengthening of regional power pools and regulatory bodies to support coordinated energy planning, ET transition strategies and R&D, and operations.

### Inclusive Economic and Social Development

Energy transition must be inclusive, ensuring that no one is left behind. By 2030, the intermediate outcome is to mainstream gender equity, youth empowerment, and community participation in energy transition policies and programs.

Milestones:

- Institutionalized mechanisms for gender equity in energy decision-making processes.

- Expanded training and capacity-building programs to empower youth and local communities in clean energy technologies.

### Sustainable Development of the Oil and Gas Industry

Africa’s oil and gas sector will undergo a strategic transition, ensuring compliance with international ESG standards. By 2030, the sector will align with global decarbonization goals while leveraging natural gas as a transitional fuel.

Milestones:

- Adoption of ESG frameworks by national oil companies and international oil companies operating in Africa.

- Development of regional strategies for natural gas utilization to support the energy transition.

## Key Assumptions

The ETSAP’s design is based on several key assumptions that reflect the current and projected realities of Africa’s energy transition. These assumptions highlight the conditions that must hold true to facilitate the desired outcomes:

- Political Commitment and Policy Coherence

- Assumption: Member States remain committed to implementing energy transition policies and aligning them with regional and continental programmes and frameworks such as the AfSEM, the CMP, and the AfEES, along with relevant strategies like the Hydrogen and Bioenergy strategy as well as programmes like the clean cooking programme.

- Justification: Political will is critical for harmonized energy policy implementation, enabling regional integration and resource mobilization.

- Example: The success of regional power pools relies on Member States’ cooperation and adherence to shared market rules.

- Economic Growth and Investment Stability

- Assumption: Africa will experience relatively steady economic growth, supported by increasingly stable macroeconomic conditions and increasing private and public investments in clean energy infrastructure.

- Justification: Economic stability is essential to attract long-term financing and ensure a return on energy investments.

- Example: Investments in renewable energy projects will depend on predictable economic policies and investor-friendly environments.

- Technological Advancements and Affordability

- Assumption: Advances in clean energy technologies will continue to lower costs, making renewable energy solutions and energy-efficient systems more accessible and affordable.

- Justification: Falling technology costs are critical for enabling large-scale adoption of renewables, clean cooking solutions, and energy-efficient appliances.

- Example: Declining costs of solar PV and battery storage can drive rural electrification also.

- Availability of Financing Mechanisms

- Assumption: Adequate financing, including international climate finance, public-private partnerships, and other innovative financing mechanisms, will be accessible to fund energy transition projects.

- Justification: The energy transition requires significant capital investments, particularly for infrastructure, technology deployment, and capacity building.

- Example: The operationalization of green bonds, carbon markets, and blended finance platforms will support project financing.

- Institutional Capacity and Governance

- Assumption: National and regional institutions will have their technical and administrative capacities to plan, implement, and monitor energy transition initiatives.

- Justification: Strong governance frameworks ensure accountability, transparency, and efficiency in delivering energy transition outcomes.

- Example: Capacity-building programs and institutional reforms will address existing governance weaknesses and bottlenecks.

- Social Acceptance and Inclusive Participation

- Assumption: Communities, businesses, and key stakeholders will support the energy transition, recognizing its socio-economic and environmental benefits.

- Justification: Successful transitions require public buy-in, particularly from vulnerable groups affected by energy access gaps or fossil fuel phaseouts.

- Example: Programs promoting awareness, job creation, and equitable benefit distribution will foster acceptance.

## Risks and Risk Mitigation Strategies

The successful implementation of the ETSAP faces several risks that could hinder progress if not proactively addressed. These risks span governance, policy, financial, operational, environmental, and socio-economic dimensions, reflecting the complexity of Africa’s energy transition. While some risks stem from external factors such as geopolitical instability and supply chain disruptions, others are linked to internal challenges like institutional capacity, regulatory gaps, and financial constraints.

The “Likelihood” column represents the probability of a risk materializing, categorized as low, medium, or high based on current trends and expert analysis. The “Impact” column indicates the potential consequences of each risk on the success of the ETSAP, also classified as low, medium, or high.  Table 16 below categorizes these risks and outlines corresponding mitigation strategies to ensure resilience, scalability, and sustainability in achieving the ETSAP’s objectives.

Table 16: Risks and Risk Mitigation Strategies

| No | Risk | Likelihood | Impact | Risk Mitigation Approach |
| --- | --- | --- | --- | --- |
| - Governance Risks |  |  |  |  |
| 1 | Lack of political commitment to energy transition. | Medium | High | Strengthen high-level political engagement through AU frameworks. Promote intergovernmental agreements and commitments on energy transition. |
| 2 | Inadequate policy and regulatory frameworks supporting energy transition. | Medium | High | Align national policies with continental strategies like AfSEM, AfEES and CMP. Develop regulatory reforms that encourage clean energy investment. |
| 3 | Weak institutional capacity for implementation and monitoring. | Medium | High | Invest in capacity-building programs and provide technical assistance for project planning, implementation, and monitoring. |
| 4 | Limited stakeholder engagement and public acceptance of energy transition initiatives. | Low | Medium | Implement awareness campaigns, participatory planning, and inclusive policies that engage women, youth, and communities. |
| 5 | Data gaps and inadequate monitoring frameworks for tracking progress. | Medium | Medium | Develop robust M&E systems. Strengthen data collection and reporting frameworks. |
| 6 | Geopolitical instability and regional conflicts disrupting energy infrastructure projects. | Medium | High | Enhance regional cooperation for conflict resolution. Build resilient infrastructure with contingency plans for disruptions. |
| - Financial Risks |  |  |  |  |
| 1 | Insufficient access to financing for clean energy projects. | High | High | Promote blended finance mechanisms, green bonds, and climate finance. De-risk investments via partnerships and guarantees. |
| 2 | Limited Financial Viability of Energy Utilities and Off-Takers | High | High | Strengthen utility financial management, introduce cost-reflective tariffs while ensuring affordability through targeted subsidies, and develop guarantees and risk-sharing mechanisms to improve off-taker credibility and attract investment. |
| - Operational Risks |  |  |  |  |
| 1 | Technological barriers and slow innovation adoption. | Medium | Medium | Enhance R&D investment, facilitate technology transfer, and develop local manufacturing for clean energy technologies. |
| 2 | Infrastructure gaps and slow pace of grid modernization. | High | High | Prioritize grid expansion and modernization. Support decentralized systems such as mini-grids and solar home solutions. |
| 3 | High dependency on imported clean energy technologies and critical materials. | High | Medium | Promote local manufacturing and regional supply chain development. Foster partnerships for optimized resource utilization. |
| 4 | Inadequate energy skills and workforce development to support the energy transition. | Medium | High | Invest in education, technical training, and capacity-building programs to equip the workforce with clean energy skills. |
| 5 | Supply Chain Disruptions for Renewable Energy Technologies | Medium | High | Develop regional manufacturing capacity for renewable energy components, promote intra-Africa trade of critical materials, and reduce dependency on imports by fostering local industrialization. |
| - Environmental, Social & Economic Risks |  |  |  |  |
| 1 | Resistance to energy transition due to socio-economic impacts, particularly in fossil-dependent regions. | Medium | High | Adopt just transition policies, create jobs in clean energy sectors, and engage communities through social dialogue. |
| 2 | Climate change impacts on energy infrastructure, such as extreme weather events. | Medium | High | Integrate climate resilience into energy planning and investments. Develop contingency and disaster recovery frameworks. |
| 3 | Energy Affordability and Social Acceptance Risks | Medium | High | Design equitable pricing mechanisms, introduce targeted subsidies for vulnerable populations, and implement extensive public awareness campaigns to ensure social buy-in for clean energy transitions. |

Source: Authors' own creation

## Critical Enablers

The following enablers are identified as essential conditions that must be actively pursued to address the assumptions and mitigate identified risks. These enablers are organized based on the key themes emerging from the SWOT and PESTEL analyses.

1. Policy and Regulatory Frameworks

Effective policies and regulatory systems are critical for creating an enabling environment for Africa’s energy transition.

- Harmonization of Policies: Aligning national policies with regional and continental strategies, such as AfSEM and CMP, ensures coherence, eliminates policy fragmentation, and facilitates regional energy markets.

- Incentives for Investment: Developing supportive policies including fiscal policies, auction-based mechanisms, feed-in premiums (FiPs), and contracts for difference (CfDs), and risk guarantees, will attract private sector investments in renewables and energy efficiency.

- Transparent Governance: Strengthening governance institutions and adopting transparent frameworks will improve trust and accountability, addressing weaknesses identified in the SWOT analysis.

2. Financing and Investment Mobilization

The energy transition requires substantial financial resources to build infrastructure, scale technologies, and support innovation. Key enablers include:

- Access to Climate Finance: Mobilizing international funds from mechanisms like the Green Climate Fund and carbon credits can unlock capital for clean energy projects.

- Innovative Financial Tools: Promoting blended finance, green bonds, and public-private partnerships to de-risk investments and scale up infrastructure deployment.

- Regional Resource Pooling: Strengthening regional cooperation to finance cross-border projects and optimize resource use across countries.

3. Technological Innovation and Local Manufacturing

Innovation is vital for addressing Africa’s unique energy challenges and positioning the continent as a leader in clean energy solutions.

- Support for R&D: Establishing innovation ecosystems, strategic laboratories, and research programs will advance clean energy technologies.

- Local Manufacturing: Developing regional supply chains for solar panels, wind turbines, batteries, and energy-efficient appliances will reduce reliance on imports and create jobs.

- Technology Transfer: Facilitating partnerships for technology transfer between Africa and global innovators will accelerate adoption.

4. Infrastructure Development

Reliable and modern infrastructure is foundational to achieving energy access and clean energy goals.

- Grid Expansion and Modernization: Strengthening transmission and distribution networks, including smart grid technologies, will enable the integration of renewable energy at scale.

- Off-Grid Solutions: Supporting decentralized systems like mini-grids, solar home systems, and clean cooking technologies will address rural and underserved populations.

- Regional Interconnections: Prioritizing infrastructure projects under the CMP will enhance cross-border energy trade and energy security.

5. Human Capital and Capacity Building

A skilled workforce and strong institutions are critical for implementing energy transition strategies.

- Skills Development: Investing in education, training, and capacity-building programs to prepare Africa’s workforce for clean energy technologies and innovations.

- Institutional Strengthening: Enhancing the technical and administrative capacities of national and regional energy agencies to implement, monitor, and adapt transition strategies.

- Knowledge Sharing: Promoting platforms for knowledge exchange, best practices, and peer learning among African Member States.

6. Social Inclusion and Public Engagement

Ensuring the energy transition is just, inclusive, and people-centred is essential for long-term success.

- Community Engagement: Promoting participation of local communities, women, and youth in decision-making processes.

- Equitable Access: Addressing energy affordability and ensuring that vulnerable groups benefit from transition efforts.

- Awareness and Advocacy: Raising public awareness of the benefits of clean energy and energy efficiency to foster acceptance and active participation.

7. Environmental and Climate Resilience

Energy transition strategies must align with climate goals while addressing Africa’s environmental vulnerabilities.

- Sustainable Resource Use: Ensuring the development of renewables and critical minerals is environmentally sustainable and compliant with ESG standards.

- Climate Adaptation: Enhancing energy infrastructure resilience to climate impacts like extreme weather events.

- Carbon Management: Promoting CCUS to decarbonize fossil-derived energy.

# ACTION PLAN

## Introduction and Methodological Approach

This chapter sets out the detailed Action Plan supporting the African Union Energy Transition Strategy. It begins with an explanation of the conceptual framework adopted and the key terms employed, ensuring clarity for all stakeholders. Central to the approach is a Theory of Change perspective, which helps illustrate how each intervention can lead to tangible improvements, from foundational activities to measurable outcomes. By laying out these definitions and the structure used to present them, readers can readily understand how each element contributes to the broader aims of the Strategy.

Underpinning this chapter is a Theory of Change model, which identifies critical drivers of transformation in each sector and maps how they are expected to generate positive shifts over time. At its heart, this model shows the logical flow from everyday tasks and immediate results to meaningful, longer-term benefits for African societies. By clarifying these pathways, the Strategy ensures that every action has a clear rationale and that the sum of these actions leads to the intended impact.

Each sector is divided into Strategic Interventions, which are high-level focus areas deemed necessary for achieving the Pillars set out in the Strategy. Underpinning each Strategic Intervention is a concise “Pathway to Change,” illustrating how the intervention fits into the broader Theory of Change and informing the Actions that lead to the to the intended results. Within each Strategic Intervention, specific Actions translate overarching intentions into more precise undertakings. These actions are, in turn, broken down into Activities, which are well-defined tasks such as policy reviews, training programs, infrastructure upgrades, data collection efforts, and so forth. Activities form the operational backbone of the Action Plan, laying out the day-to-day work that puts each action into effect.

Two categories of results help measure the success of these actions.

- Expected Outputs capture the immediate products or services that stem from the activities implemented per action—such as guidelines developed, capacity-building sessions conducted, or new data systems operationalized. These outputs are the direct, tangible evidence of progress.

- Expected Outcomes represent the desired and expected results in form of changes or benefits that the outputs catalyse. Examples include greater institutional capacity for energy planning, enhanced regulatory frameworks, or improved knowledge among practitioners and policymakers.

To track whether the Strategy is on course, the outcomes are paired with chosen Key Performance Indicators (KPIs). These indicators may be quantitative or qualitative. By reviewing KPI data at regular intervals, implementing agencies and stakeholders can confirm that actions are bearing fruit, make course corrections if required, and maintain accountability for results.

In the pages ahead, each Strategic Intervention is presented in a structured format that highlights the actions to be taken, the activities involved, the parties responsible for implementation, and the timeframe envisaged. Alongside each action, the expected outputs and outcomes are presented, together with respective KPIs. This format makes it easier to see how everyday tasks build toward the overarching objectives of each sector. It also ensures that governments, development partners, and other collaborators have a clear reference point when coordinating, monitoring, and assessing the Strategy’s progress.

The overarching aim is to tie immediate efforts to meaningful change, guided by the logic of the Theory of Change and measured through recognizable milestones. Through this framework, the African Union Energy Transition Strategy moves from broad vision to on-the-ground reality, backed by transparent goals, structured planning, and an evidence-based plan of action.

## Electricity

Originating from the situational analysis, the relevant strategy is to provide solutions for implementation of decarbonization technical measures that will accelerate deployment of RES supported by policy/legal/regulatory/standards and R&D. Deployment of RES will be facilitated by the declining and competitive costs particularly for solar and wind technologies. Between 2010 and 2023 there was a 90% decrease in LCOE for solar PV and a 63% decrease in LCOE for wind.

Therefore, the strategic objective for the sector is to Strengthen and Modernize Electricity Infrastructure and systems in the Electricity Supply Sector.

For the electricity generation, the objective relates to the integrated deployment of the various clean energy sources, both grid and off-grid systems to meet demand, reduce losses and address intermittence of RE. Distributed generation systems such as mini-grids/off-grid systems, floating solar PV, roof-top solar, emerging small scale wind systems, and battery storage systems are included to can address electricity access issues and to some extent network losses by avoiding long transmission and distribution line losses. The RE intermittence will be addressed by deployment of Advanced Energy Storage Systems like various types of batteries, pumped-hydro and other emerging storage technologies.

The strengthening and modernization of the network infrastructure relates to upgrading of the electricity grid and systems to handle renewable integrations and improve energy supply and distribution efficiency. The digitalization of the network systems adds to the modernization aspects of both the transmission and distribution systems.

The success of these technical measures will require conducive market reforms supported by R&D.

On the enabling environment opening up the markets for direct supplies from generators to consumers avoiding the single buyer bottlenecks will entice potential investors to explore expansion of RE generation and supply in the continent. This will require attraction and protection of the investors legally to realize their return on investments. Special legal and regulatory frameworks and cost reflective pricing will be needed for both cross-border trade and deployment of mini-grids and other off-grid systems.

The formulated Strategic Interventions around this strategic objective are thus framed as follows:

Strategic Intervention 1: Accelerate the deployment of RE

Strategic Intervention 2: Foster and Accelerate development of resilient Transmission and Distribution networks to support deployment and trade of clean and RE power

The Action Plans developed for these selected strategic interventions are presented in the tables below (Table 17-18) motivated by the Pathways to Change as provided.

Table 17: Action Plan for Strategic Intervention 1: Accelerate the deployment of RE

| Pathway to Change: The adequacy of electricity supply from clean energy sources is still to be met and the CMP has modelled grid scale RE supply (including other supply sources) that will be needed to meet Africa’s demand up to 2040. The assumption is that investments will be realized in accordance with the defined timelines in the CMP hence that needs to be monitored in case policy frameworks will need adjustments. CMP has scenario projections for grid electrification but not for isolated/mini-grid and off-grid systems and that opportunity is not well defined. How much these supply options can argument the grid electricity is needed. Both grid scale and isolated RE systems will best be supported by market reforms that will be attractive to all forms of investors including private sector. There is also significant demand for clean energy emanating from extensive deployment of data centres globally and may also be implemented on the continent in due course. R&D is needed to ensure adoption by the AU MS of the most recent RE technologies, their applications and impacts on achieving universal access to RE for all consumers. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  |  |  | Activities |  | Level of implementation Continental, Regional and National |  | Leading Implementing Agency |  | Collaborating Institutions |  | Timeframe |  | Expected Outputs |  | Expected Outcomes |  | KPIs |  |
| 1 |  | Set a M&E System at AFREC to track deployment of RE and natural gas for electricity generation both grid and off-grid/mini-grids | - Develop a standardized data collection template and methodology - Conduct regular surveys on capacity additions (2030, 2040, 2063) - Integrate data into the AFREC Energy Information System - Train staff and relevant institutions on data validation/reporting - Produce analytical briefs for policy adjustments |  | Continental |  | AFREC |  | Africa Union Development Agency- New Partnership for Africa’s Development (AUDA-NEPAD), Power Pools, Power Utilities, Ministries in charge of energy |  | Short term on going |  | - Standardized monitoring framework - Updated energy database - Periodic analytical policy briefs |  | Enhanced evidence-based planning and timely policy revision for RE and natural gas deployment |  | - M&E system established for informing adoption of clean energy supply systems and RE(Yes/No) - Number of AU Member States reporting data - Policy briefs published (Yes/No) |  |
| 2 |  | Promotion and Demonstration of utility scale ESS and for rural electrification | - Assess existing and emerging ESS solutions for utility/off-grid use - Identify demonstration sites and pilot ESS installations - Engage private sector and regulators to ensure an enabling environment - Document findings and disseminate best practices |  | Continental |  | AFREC |  | AUDA-NEPAD, Power Pools, Power Utilities, Ministries in charge of energy and Industry |  | Short Term |  | - Operational pilot ESS projects - Feasibility reports and policy recommendations - Stakeholder workshops on lessons learned |  | Accelerated uptake of cost-effective storage solutions, expanding reliable rural electrification and attracting private sector interest |  | - Number of pilot sites (count) - ESS feasibility report produced (Yes/No) - Policy recommendation document (Yes/No) |  |
| 3 |  | Harmonization of policy/legal/regulatory frameworks for RE mini-grids/ microgrids/other off-grid systems | - Review current mini-grid and microgrid policies across AU Member States - Draft standardized tariff, pricing, and licensing models - Host capacity-building workshops for national regulators - Support adaptation and domestication of the framework at national levels |  | Continental |  | African Forum for Utility Regulators (AFUR) |  | Regional and national energy regulators and Ministries in charge of energy, Power utilities |  | Short Term |  | - Consolidated policy/regulatory toolkit and guidelines - Workshop materials and outcomes |  | Greater alignment of mini-grid/off grid policies, increase in private and public investment in mini grid/off-grid RE across the continent |  | - Number of Member States adapting harmonized policy/legal/regulatory framework by AU MS - Toolkit finalized (Yes/No) - Workshops conducted (count) |  |
| 4 | Promote the uptake of renewable energy for grid and distributed generation systems.” |  |  | - Establish demonstration sites featuring integrated SSDG. - Assess performance and regulatory alignment - Conduct outreach to local Communities, commerce and industry - Publish a market study to encourage replication |  | National |  | Ministries in charge of Energy |  | Power utilities, Commercial and industry players |  | Short-medium time |  | - Operational SSDG demonstration sites - Performance data and regulatory recommendations - Market assessment report |  | Wider adoption of distributed RE, strengthened policy support for small-scale projects, and expanded opportunities for local industry and other consumers |  | - Existence of performance/regulatory report (Yes/No) - Market assessment completed (Yes/No |  |
| 5 | Support the development of the Off-grid Sector in Africa (mini grids/ microgrids and solar home systems) |  |  | - Review current mini-grid and microgrid policies across AU Member States - Develop standardized tariff, pricing, and licensing models - Support Capacity Building for Energy Regulators on mini-grid tariff, pricing and licensing guidelines - Provide in country support to MS on adoption of adaptation and domestication of the framework at national levels |  | Continental |  | AFREC |  | Regional Centres for Renewable Energy and Energy Efficiency (RCREEEs), Ministries of Energy |  | Short- Medium Term |  | - Approved uniform Tariff/pricing model for Africa - Model licensing regulations |  | Enhanced uptake of off-grid electrification solutions in Africa |  | - Number of MS regulators trained - Number of MS adopting the standardized tariff, pricing, and licensing models - Population with access to electricity (%) |  |
| 6 |  | R&D of new and emerging clean /RE technologies | - Conduct scans of advancing RE technologies (e.g., battery, tidal/wave, modern biomass) - Pilot emerging solutions with research institutions - Document cost-benefit and scalability potential - Disseminate findings to AU Member States, investors, and industry |  | Continental |  | AFREC/AU -DIE |  | Regional Power Pools, regional regulators, RCREEES, Ministries in charge of energy |  | Short-Long term |  | - Comprehensive R&D studies - Pilot projects initiated - Published cost-benefit analyses |  | Improved knowledge base on innovative RE options suited to African contexts, guiding policy decisions and investment in diverse clean energy solutions |  | - Uptake of Innovative and emerging RE technologies by AU MS |  |

Source: Authors' own creation

Table 18: Action Plan for Strategic Intervention 2: Foster and Accelerate development of resilient Transmission and Distribution networks to support deployment and trade of clean and RE power

| Pathway to Change: The transmission network is not adequate to interconnect all African Power pool grids and limits trade of electricity across the continent. The Inter-regional, cross border, transmission and in country transmission lines are still needed although emphasis has been on those networks in the past. Distribution networks also need upgrading with respect to coverage and modernization as smart grids. Some of the networks are old and need replacement. The CMP with the objectives of the AfSEM has been developed but it will be important to track implementation, so that required adjustments to investments and policy frameworks can be made for effective accomplishments of the targets. R&D focussing on efficient network systems is needed to achieve resilient transmission and distribution systems. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Set a M&E system for tracking network expansion and loss reduction at AFREC | - Develop a standardized data collection methodology for network expansion and T&D losses. - Conduct regular surveys on CMP network project and Other Projects implementation. - Integrate collected data into AFREC’s Energy Information System. - Analyse trends and produce periodic reports for policy adjustments. | Continental | AFREC | AUDA-NEPAD, African Union Commission (Dept. of Infrastructure & Energy), Power Pools, Regional Regulators, MS Power Utilities | Short to Long Term | - Standardized data collection framework - Updated T&D database under AFREC’s system - Periodic progress reports for policymakers | Improved insight into network expansion and losses, supporting timely policy interventions and informing ETSAP updates. | - M&E system for national, regional and continental network expansion established (Yes/No) |
| 2 | Support AU MS to calculate, monitor regulate and Report T&D losses | - Conduct training on T&D loss assessment and reporting. - Develop a standardized T&D loss reporting mechanism. - Facilitate data-sharing protocols via national energy focal points with AFREC. - Provide ongoing technical support for data collection, loss validation and reporting | Continental | AFREC | AUDA-NEPAD, Power Pools, Regional Regulators, Power Utilities Ministries in charge of Energy | Short to Long Term | - Training materials and workshops on loss assessment, validation, Reporting - T&D loss reporting guidelines - Data exchange protocols for MS with AFREC | Enhanced capacity in monitoring and reducing T&D losses through consistent measurement and reporting across Member States, Power Pools and at Continental level. | - % of AU MS reporting T&D Loss data - Updated Network loss reporting and database at AFREC |
| 3 | Support MS to enforce standards for Smart distribution networks | - Review existing smart grid standards and identify gaps - Develop or adapt standards for various voltage levels - Conduct capacity-building workshops for regulators and utilities - Provide technical assistance for domestication of standards. | National | Ministries in charge of Energy | Power Utilities National Electricity Regulators Regional Power Pools, And regulators | Short Term (ongoing) | - Consolidated and harmonized smart grid standards - Workshop materials and training sessions from capacity building workshops - Implementation guidelines for MS | Upgraded and modernized distribution networks through adoption of robust smart grid standards, minimizing losses and enhancing network reliability. | - Number of AU-MS with enforced harmonized smart distribution grids standards |
| 4 | Promote sustainable cross-border network Standards and pricing | - Review existing cross-border codes and tariff structures. - Provide technical assistance to align cross-border standards, codes, and tariff methodologies. - Organize regional stakeholder workshops. - Monitor uptake of harmonized cross border standards and tariffs and evaluate outcomes. | Regional | Regional Regulators | African Forum for Utility Regulators, Power Pools, AUDA NEPAD Ministries in charge of Energy | Short Term | - Harmonized cross-border codes and tariff methodologies reported - Developed and adopted cross border standards, codes, tariffs - Workshop proceedings and Reports - Policy briefs on improved network and electricity trade practices | Enhanced regional power trade, network performance, and cost-effective electricity exchange through standardised cross-border protocols. | - Number of Regions with enforced cross border standards/codes/tariffs - Number of training workshops held |
| 5 | R&D for new and emerging network efficient technologies | - Identify priority research areas (e.g., digitalization, cybersecurity, advanced transmission super conductors etc). - Collaborate with research institutions and utilities for pilot projects - Perform cost-benefit analyses of T&D innovations. - Disseminate findings to MS, regulators, and investors. | Continental | AFREC/AU-DIE | African Forum for Utility Regulators, Association of Power Utilities in Africa (APUA), Power Pools, RCREEES, Ministries in charge of Energy National Utilities | Short to Long Term | - R&D studies on advanced T&D solutions - Pilot projects undertaken and outcomes - Policy briefs or guidelines for knowledge dissemination and technology adoption | Faster adoption of innovative, resilient network technologies across Africa, reducing technical and commercial losses and improving reliability of supply. | - T&D innovative technology database established |

Source: Authors' own creation

## Transport

For the ETSAP, there is a need for a strategic reorientation towards more sustainable and resilient energy efficient consumption in the transport subsectors of road, rail, aviation and navigation. The most fuel intensive subsector is the road sub-sector, and this has been the main target for decarbonization for the transport sector in the ETSAP. Options for decarbonization are also realized in the promotion of Sustainable Aviation Fuels and other potential for deployment of hydrogen and such cleaner fuels in maritime transport. Actions to enhance these efforts have been considered.

Whilst there have been country-specific initiatives relating to electric mobility within the continent, these have been fragmented and there is limited evidence to suggest a strategic fit at regional and continental level. However, institutions such as the Africa E-Mobility Alliance (AfEMA) connects stakeholders in electric mobility ecosystems across Africa. AfEMA actively drives awareness, activates markets, and catalyses advocacy efforts to transform the transportation landscape into a zero-emission sector. The aspiration is that by 2030, 30% of all vehicles sold in Africa will be Zero Emission Vehicles (ZEVs). Their work informs and accelerates that transition. The integrated planning of electrification solutions in rural and peri-urban areas can support the transportation through solar and wind-powered charging stations for electric two-wheelers, three-wheelers, and small electric cars, hence thriving mobility in even areas without robust grid infrastructure. The planning for such electrification solutions will require cross-sectoral planning with the electricity subsector.

The development of smart transportation systems is crucial. Leveraging digital technologies for better traffic management and improved efficiency of transport operations can significantly reduce energy consumption and traffic congestion. Real-time data collection and analytics can optimize routes, reduce idling times, and enhance the overall efficiency of public and freight transport systems.

The formalization and support for the informal transport sector also hold substantial potential. By integrating informal transport modes into official urban planning and providing support for energy-efficient upgrades, governments can improve the quality and sustainability of public transport services. This approach not only enhances the livelihoods of those working within the informal transport sector but also increases access to clean, efficient, and affordable transport for the urban poor.

Integrating urban planning and development of transport infrastructures with industrial and commercial hubs, urban planners can significantly reduce travel distances, thereby minimizing energy consumption and enhancing overall efficiency. This approach not only facilitates smoother and faster movement of goods and people but also supports economic growth by connecting labour markets more effectively with industrial centres. Effective integration can lead to substantial reductions in urban congestion, lower carbon emissions, pollutants and a streamlined approach to urban development, making cities more sustainable and smarter.

At regional level, fostering regional collaboration to harmonize vehicle, fuel and driving standards and policies across AU Member States can accelerate the adoption of clean transportation technologies. Such cooperation can facilitate the cross-border trade of energy-efficient vehicles and renewable energy technologies, creating a larger, more competitive market.

Whilst some traction is realized in some of these energy transition solutions, there are some constraints that need to be resolved including the current high cost of NEVs, inadequate charging infrastructure, and the lack of robust policy frameworks to support such a shift. However, there is an acknowledged potential for growth in this area, especially with the global push towards reducing carbon emissions and enhancing energy efficiency in transportation. Africa is also endowed with the much-needed strategic minerals that are used in manufacturing of the batteries for EVs.

To that end the devised strategic objective for the transport sector under this Energy Transition is presented as to “Advance Sustainable Transport Solutions in Africa”. The objective targets the transformation of the transportation sector with a focus on reducing emissions, enhancing public transit, and integrating clean alternative transport energy sources/fuels that include electric, hydrogen, ammonia fuel, biofuel solutions and other still emerging alternatives. The related strategic interventions to address sustainable energy solutions and the decarbonization effort in the transport sector are:

Strategic Intervention 1. Promoting introduction of various NEVs and clean fuels in various sub sectors of the transport sector

Strategic Intervention 2: Transitioning the conventional transport systems to multi-modal transport systems for efficient use and energy demand reduction.

The Action Plans developed for the selected strategic interventions are presented in Tables 19-20) below.

Table 19: Action Plan for Strategic Intervention 1. Promoting introduction of various NEVs and clean fuels in various sub sectors of the transport sector.

| Pathway to Change: Africa’s transport sector relies heavily on imported fossil fuels, contributing to environmental concerns and economic vulnerabilities across road, rail, maritime, and aviation. Transitioning to clean energy alternatives—including NEVs, green methanol, hydrogen, ammonia, and other sustainable fuels—presents a viable route toward low-carbon growth in the transport sector. By leveraging Africa’s ample renewable resources this strategic intervention aims to create clean fuels market and supply chain infrastructure and systems to cater for the transport subsectors resulting in infrastructure upgrades, investment incentives, and policy alignment that will drive down emissions, bolster energy security, and foster industrial development throughout the continent. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Scoping, pilot/proof of concept, and potential roll-out of NEVs | - Conduct comprehensive feasibility studies on NEV integration for road transport (private vehicles, buses, commercial fleets) - Identify pilot locations and implement small-scale NEV demonstrations - Perform cost-benefit analyses and share findings with relevant ministries - Engage stakeholders (public and private) for feedback on scalability" | National | Ministries in charge of Energy, Transport, and Treasury | Automobile and fuel companies, AFREC, International Council on Clean Transportation (ICCT) | Short-Medium Term | - Feasibility reports with clear NEV adoption recommendations - Pilot demonstration data - Stakeholder feedback sessions | Evidence-based strategies for scaling NEV adoption, shaping national policies and investment frameworks | - Number of feasibility studies (Yes/No) - Number of pilot programs implemented - Publication of cost-benefit analysis (Yes/No) - Number of AU MS with NEV Adoption strategies |
| 2 | Introduction of harmonized standards and related regulations for NEVs to guide importation and production | - Conduct a study on performance, safety, and environmental standards for NEVs and batteries - Collaborate with standards organizations (African Electrotechnical Standardization Commission (AFSEC), African Organization for Standardization (ARSO)) to draft continent-wide guidelines - Organize validation workshops with manufacturers, regulators, and consumer groups - Publish and disseminate finalized standards for voluntary/mandatory adoption | Continental | AFREC | AFSEC, ARSO, Ministries in charge of Transport/Energy, NEV associations, charging infrastructure operators, RECs | Short-Medium Term | - Draft standards and guidelines - Workshop proceedings and stakeholder input - Finalized NEV standards for circulation | Higher-quality NEVs in African markets, ensuring consumer trust, safety, and environmental protection, while encouraging local production | - Established continental NEV Market standards (Yes / No) |
| 3 | Promote use of NEVs through incentives and subsidies | - Conduct market assessments to identify consumer barriers and demand factor - Develop policy frameworks for tax incentives, subsidies, and low-interest financing options - Launch public awareness campaigns on NEV benefits and available incentives | National | Ministries in charge of Energy | Ministry of Transport, automobile/fuel companies, AFREC, academic institutions, development partners | Short-Medium Term | - Market assessment report - Policy proposals for incentives and subsidies - Outreach and promotional materials | Accelerated NEV adoption through consumer-friendly policies, reducing reliance on fossil fuels and lowering emissions | - Completion of market assessment (Yes/No) - Incentive policy established (Yes/No) - Newly registered NEVs per year) |
| 4 | Align Transport and Energy policies and infrastructure development to accommodate the NEV market | - Develop an integrated plan for NEV introduction, including charging infrastructure requirements - Conduct stakeholder engagement sessions (government, private sector, civil society) - Identify financing mechanisms for infrastructure deployment | National | Ministries in charge of Energy | Ministries in charge of Transport, Automobile/fuel companies, AFREC, African Union Commission (AUC), RECs, | Medium-Long Term | - Integrated NEV policy and infrastructure plan - Stakeholder consultation reports - Financial mechanisms to support charging infrastructure | A well-coordinated NEV ecosystem with suitable infrastructure, regulatory support, and cross-sector synergy, boosting confidence in NEV investments | - Number of AU MS with published NEV and Electricity investment Plan |
| 5 | Decarbonize maritime transport, focusing on green methanol and emerging alternative fuels | - Assess feasibility of green methanol supply chains for shipping - Identify pilot maritime routes and ports for demonstration projects - Create guidelines for technology adoption and bunkering infrastructure - Facilitate partnerships among shipping companies, port authorities, and fuel suppliers | Regional | African Union Commission's Department of Infrastructure and Energy (AUC-DIE) | Ministries in charge of Transport (+Maritime Authorities), Maritime regulators, shipping companies, AFREC, development partners | Short-Medium Term | - Feasibility studies on green methanol in maritime - Pilot route selection and implementation - Infrastructure/bunkering guidelines" | Reduced maritime emissions through adoption of cleaner fuels, encouraging industry-wide shift and laying groundwork for broader implementation | - Potential GHG reduction from maritime sector - Investment Plan for supply chains and market |
| 6 | Promote SAF | - Research feedstock availability for various types of SAF (bio-based, synthetic, etc.) - Develop policy incentives to encourage SAF adoption by African airlines - Collaborate with international aviation authorities for standard alignment - Launch pilot SAF initiatives with selected carriers | Continental | AUC-DIE | Ministry in charge of Transport (Civil Aviation Authorities), Airlines, fuel suppliers, R&D institutions, development partners | Medium-Long Term | - Feedstock research papers - Policy framework for SAF incentives - Pilot SAF flights in partner airlines - Stakeholder workshop reports" | Steady decarbonization of aviation through SAF, reducing reliance on conventional jet fuels and aligning Africa with global sustainability targets | - % SAF Uptake in Aviation Industry. |
| 7 | Modernize rail networks with emphasis on hydrogen locomotives | - Evaluate feasibility of railway electrification versus hydrogen locomotive technology - Conduct cost and operational analyses for hydrogen-powered trains - Pilot hydrogen locomotives on select routes - Develop guidelines for railroad hydrogen fuelling infrastructure | National | Ministries in charge of Transport (Rail Authorities), | Railway operators, hydrogen technology suppliers, financial institutions AUC/AFREC | Medium-Long Term | - Comparative feasibility studies - Pilot demonstration of hydrogen locomotives - Infrastructure guidelines for hydrogen refuelling | Adoption potential for decarbonization in the railways transportation for both passenger and freight | - Feasibility studies completed (Yes/No) - Number of hydrogen locomotive pilots - Guidelines for hydrogen infrastructure published (Yes/No) |

Source: Authors' own creation

Table 20: Action Plan for Strategic Intervention 2: Transitioning the conventional transport systems to multi-modal transport systems for efficient use and energy demand reduction.

| Pathway to Change: The transport sector’s inefficiencies stem from outdated practices and fragmented regulatory frameworks. This intervention aims to optimize fuel use and energy demand through harmonized policies, planning, and standards, implemented at both national and regional levels. Starting with bottom-up approaches in Member States and scaling through continental harmonization, the pathway will reduce fuel consumption, lower emissions, and foster resilient and efficient transportation systems, while creating the institutional frameworks necessary for long-term energy sustainability. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Promote integrated land-use, energy, and transport planning to reduce travel demand and plan for energy infrastructure and services | - Conduct baseline assessments of existing transport demand, energy use, and land-use patterns - Develop integrated planning frameworks aligning transport, energy, and land-use strategies - Engage stakeholders (public agencies, private sector, local communities) through consultative workshops - Propose pilot projects for transit-oriented development | National | Ministries in charge of Energy, | Ministries in charge of Transport, Land use planning, Environment Automobile Automotive and fuel companies. African Association for Public Transport (UATP); the Africa Transport Policy Program (SSATP); ICCT. | Short-medium term | - Comprehensive baseline reports - Integrated planning frameworks - Pilot project proposals | Reduced travel demand and optimized energy consumption through coordinated land-use and transport, laying groundwork for more sustainable infrastructure investments | - assessments completed (Yes/No) - Integrated framework approved (Yes/No) - Number of pilot projects launched |
| 2 | Introduction of smart transportation systems and technologies | - Identify and evaluate relevant smart transport technologies (e.g., intelligent traffic systems, digital ticketing) suited to African contexts - Conduct pilot deployments in select urban areas and monitor performance - Establish guidelines for scalability and integration with existing transport networks | National | Ministries in charge of Energy | Ministries in charge of Transport, Land Use Planning, Environment, Automotive and Fuel Companies, UATP, SSATP, ICCT | Short-Medium Term | - Technology feasibility studies - Pilot deployment reports - Guidelines for smart transport scalability | Reduced congestion, lower emissions, and improved transport efficiency through the adoption of smart technologies tailored to regional needs | - Evidence of emission or congestion reduction (Yes/No) |
| 3 | Regulated vehicle importation and informal transport sector | - Review existing vehicle import regulations, focusing on emission standards and fuel efficiency - Incorporate non-motorised transport (NMT) and informal transport providers into policy frameworks - Propose phased regulation updates for older/high-emission vehicles | National | Ministries in charge of Transport | Ministries in charge of Energy, Environment, Customs, Automotive and Fuel Companies, UATP, SSATP | Short-Long Term | - Regulatory review report - Revised policy guidelines on NMT and informal transport - Phased plan for regulating imports and high-emission vehicles | Lower overall energy demand, minimized pollution from transport fleets, and safer, more inclusive mobility options | - Revise vehicle/ importation guidelines approved (Yes/No) |
| 4 | Harmonize standards, regulations and policies across AU Member States to accelerate adoption of clean transportation technologies | - Identify gaps in existing vehicle, infrastructure, and fuel standards across Member States - Draft harmonized standards in collaboration with AFSEC/ARSO - Conduct stakeholder consultations at continental and regional levels - Publish final standards and monitor initial implementation | National | Ministries in charge of Energy, Environment | Ministries in charge of Transport, National and Regional Standards Bodies Automotive and Fuel Companies, SSATP | Short-Long Term | - Comparative study on standards - Draft harmonized policy/technical documents - Finalized continental standards | Expanded clean transport markets across Member States through unified regulatory frameworks, promoting economies of scale for sustainable technologies | - Final standards published (Yes/No) - Number of Member States adopting standards |
| 5 | Develop technical and institutional capacity to deliver net-zero commitments | - Design specialized training modules for transport regulators and policymakers - Organize regional and continental workshops on emissions reduction, smart transport systems, and integrated planning - Facilitate peer-learning sessions among AU Member States | Continental | AFSEC/ ARSO | Regional Directorates of Transport, Regional Standard Bodies, Ministries in charge of Transport, Energy, Environment, Automotive and Fuel Companies, SSATP, ICCT | Short-Long Term | - Training curricula and materials - Workshop proceedings and knowledge-sharing platforms - Certified cohorts of trained personnel | Enhanced expertise among regulators and policymakers, paving the way for more ambitious and effective emission-reduction strategies in transport | - Number of certified experts and Institutions. |
| 6 | Align infrastructure and energy policies to accommodate and stimulate decarbonization | - Convene multi-stakeholder forums to align energy and transport policy objectives - Draft integrated policy frameworks for coordinating infrastructure upgrades (charging stations, clean fuel depots, public transit hubs) - Implement pilot programs in select AU Member States to test integrated solutions | National (with Regional/Continental training sessions) | Ministries in charge of Energy | Ministries in charge of Transport, Environment, Automotive Companies, ICCT, Technical Vocational Education and Training (TVET) Academies | Short-Long Term | - Multi-stakeholder forum outcomes - Integrated infrastructure policy framework - Pilot program reports and lessons learned | Seamless, coordinated infrastructure development that supports decarbonized transport, ultimately reducing emissions and enhancing system resilience | - Number of AU-MS with aligned infrastructure policy frameworks finalized - Evidence of improved energy-transport coordination (Yes/No) |
| 7 | Development of Multi-Modal Transport Systems | - Create strategic transport hubs integrating rail, road, waterways, and non-motorized options - Enhance connectivity between modes through improved scheduling, ticketing, and infrastructure linkages - Promote energy-efficient logistics systems for freight and passenger movement | National (Pilot AU Member States) | Ministries in charge of Energy | Ministries in charge of Transport, Environment, Automotive Companies, ICCT | Short-Long Term | - Strategic hub development plans - Multi-modal scheduling and ticketing systems - Framework for energy-efficient logistics | Reduced energy consumption and emissions through coordinated use of multiple transport modes, leading to more efficient connectivity and improved service reliability | - Existence of multi-modal plans (Yes/No) - Evidence of coordinated multimodal transport system in AU-MS (Yes/No) |
| 8 | Development and Harmonization of Energy Efficiency Standards and regulatory framework for Transport Systems | - Draft a unified regulatory framework for transport-related energy efficiency (vehicles, rail, waterways) - Coordinate with international standard-setting organizations for best practices - Roll out standards adoption strategies across Member States - Monitor and evaluate compliance | Regional | RECS | Ministries of Transport and Infrastructure, private logistics providers, development banks, urban planning authorities AUC | Short-Medium Term | - Draft energy efficiency standards - Adoption strategies for Member States - Compliance monitoring reports | Improved energy efficiency across diverse transport systems, significantly curtailing greenhouse gas emissions and facilitating smoother regional trade and travel | - Number of Member States adopting standards - (Yes/No) |

Source: Authors' own creation

## Buildings

Energy Transition opportunities exist to make buildings energy efficient. This can be made feasible by the shift to zero-carbon-ready buildings, which are extremely energy-efficient structures that are climate responsive. Globally, by 2050, buildings-related emissions can be reduced by 70% by applying EE upgrades and electrification, with the remaining 30% coming from a change in behaviour and on-site renewable energy sources.

In Africa, to achieve buildings with net zero carbon emissions, the strategy for buildings aims to identify potential energy-efficient and low-carbon actions and activities that should be explored for implementation in the short term to long term. This ETSAP acknowledges that different Member States have different national circumstances, targets, and priorities in relation to energy-efficient buildings, and that each will be establishing its own path and pace for improvements in the buildings sector. For a continental initiative to succeed, however, harmonization of standards for decarbonization will be imperative.

The most popular measures for African Union Member States are energy-efficient building codes, green building standards, retrofitting buildings and use of energy-efficient appliances including the Heating, Ventilation and Air Conditioning/Cooling systems and smart building technology.

- Enabling Regulatory Policies

Few sub-Saharan African Union Member States that include South Africa, Kenya, Uganda, Cameroon, and Rwanda have so far implemented national building codes with energy efficiency chapters.

The adoption and implementation rates of these codes remain low, particularly in countries with nascent building sectors.

As a result, most of the current building stock lacks energy efficiency measures incorporated in their design.

- Material Use and Emissions

Buildings already account for over 50% of extracted materials and 37% of energy-related CO2 emissions globally. The construction sector's rapid growth is expected to increase emissions from building materials like steel and cement.

- Lack of awareness

Population lacks adequate awareness of sustainable building practices and are mostly reliant on market trends. This presents a challenge because many buildings will ignore energy efficiency measures over more favourable and available building techniques.

- Socio-Economic and Environmental Inequities

The swift growth in construction, particularly in urban areas including slums, will exacerbate existing socio-economic and environmental inequities. This rapid expansion poses challenges for energy resources, infrastructure, and sustainability efforts.

Considering the situational analysis of the subsector and foreseen potential in the sector the strategic objective for the building subsector seeks to Elevate Building Standards for Energy Consumption. This is with a view of reducing buildings’ energy consumption per unit floor space.

To that effect the proposed strategic interventions for the ETSAP for the building sector are as follows:

Strategic intervention 1: Strengthen and adopt compliance with mandatory building energy codes.

Strategic Intervention 2: Boost market demand for energy-efficient buildings.

Strategic Intervention 3: Boost capacity for delivery of energy-efficient buildings.

The related Action plans for these interventions are presented below in Tables 21-23.

Table 21: Action Plan for Strategic intervention 1: Strengthen and adopt compliance with mandatory building energy codes.

| Pathway to Change: Efforts to establish energy-efficient building codes in Africa remain fragmented and hindered by cultural diversity and technical gaps. This intervention focuses on developing adaptable, regionally harmonized building codes that balance living conditions, decarbonization goals, and cultural contexts. By increasing technical capacity, raising awareness, and encouraging compliance through incentives and education, the pathway seeks to transform building practices into a cornerstone of sustainable development, reducing emissions and improving energy efficiency. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Support dissemination and implementation of harmonized minimum energy efficiency and thermal performance standards for buildings | - Conduct a comprehensive review of existing building codes and identify gaps in energy efficiency - Develop or adapt regionally relevant MEPS for heating, ventilation and air-conditioning/cooling systems as well as other appliances and devices. - Organize stakeholder workshops (governments, industry, civil society) to finalize proposed standards - Disseminate MEPS guidelines to AU Member States | Continental | AFREC | UN-Habitat, Global Alliance for Buildings and Construction, UNEP ARSO, AFSEC, Regional Standard Bodies | Short-Medium Term | - Gap analysis report - Drafted MEPS guidelines - Workshop proceedings | Adoption of harmonized MEPS across diverse Member States, leading to measurable improvements in building energy performance | - Uptake of developed MEPS by AU-(count) |
| 2 | Develop comprehensive national guidelines for energy performance in buildings (based on building audits) to establish consumption baselines | - Segment Member States by climatic zones and socio-economic contexts - Create region-specific guidelines for energy-efficient design and retrofits - Pilot the guidelines in selected Member States with varying building cultures - Gather feedback and refine guidelines for broader roll-out | National | Ministries in charge of Energy | Ministries in charge of Buildings and Public Works, AFREC, RCREEEs | Short Term | - Region-specific EE building guidelines - Pilot project evaluation reports | Contextualized, practical protocols for building design and renovation that reduce energy consumption and guide national baselines | - Number of AU MS adopting developed energy performance Guidelines by AU-MS Guidelines produced (Yes/No) - Baseline data established (Yes/No) |
| 3 | Conduct national building energy audits to establish consumption baselines | - Develop region-specific audit tools tailored to various building typologies - Train local auditors and public works officials - Conduct large-scale building energy audits in pilot countries - Compile audit results into a centralized database for policy use | National (Pilot AU Member States) | AFREC, | Ministries in charge of Buildings and Public Works, energy Local Research and technology Institutes | Short-Medium Term | - Validated audit tools - Pool of energy audit experts - Completed building audits - Centralized database of audit findings | A robust evidence base of actual building energy use, informing updates to building codes, EE benchmarks, and investment priorities | - Building energy baselines by Type. (Yes/No) |
| 4 | Build capacities of building authorities and practitioners | - Identify specific training needs (code enforcement, design best practices, material selection) - Develop tailored training curricula and materials - Conduct workshops, seminars, and study tours for regulators, architects, and builders - Evaluate training effectiveness via post-training assessments | National | Ministries in charge of Energy | AFREC, UN-Habitat, Global Alliance for Buildings and Construction, UNEP/United for Efficiency (U4E) | Short-Medium Term | - Training materials and curricula - Workshops/study tours implemented - Trained cadres of building professional | Enhanced expertise across the building sector, boosting adherence to energy-efficient design and effective code enforcement | - Number of training sessions - Number of participants trained - Post-training assessment completed (Yes/No) |
| 5 | Create a regional database for building stocks, energy consumption, and related carbon emission levels | - Conduct a stocktaking study of building types across Member States - Develop an online platform to store and share building energy performance data - Collaborate with local authorities and ministries for regular data updates - Generate periodic analysis reports for policymakers | Regional | RECs Directorates in charge of Energy | Ministries in charge of Energy & Buildings, Local Authorities | Medium-Long Term | - Comprehensive building stock survey - Operational online database - Regularly published data/ analysis reports | Improved data-driven policymaking through timely, standardized information on building energy use and emissions across regions | - Building stock Database platform established (Yes/No) |
| 6 | Create national building compliance bodies with associations at regional and continental level | - Identify relevant public works bodies and professional associations - Provide training on energy-efficient building guidelines and compliance protocols - Form official compliance committees to oversee code adherence - Facilitate best-practice exchanges at regional/continental levels | National (Pilot AU Member States) | AFREC | Ministries in charge of Buildings and Public Works | Short Term | - Compliance committees formed - Training sessions for public works associations - Compliance monitoring framework | Consistent enforcement and monitoring of building codes, leading to higher rates of compliance and enhanced building efficiency standards | - Compliance Authorities established in AU-MS (Number) |
| 7 | Launch energy efficiency awareness campaigns for the public | - Develop a multi-channel awareness strategy (TV, radio, print, social media) - Partner with community organizations and media to highlight benefits of energy-efficient buildings - Conduct periodic evaluations to measure campaign reach and impact - Adapt messaging based on feedback | Continental | AFREC | Ministries in charge of Energy & Buildings, Local Media Houses | Short-Long Term | - Campaign materials (TV spots, radio messages, brochures) - Media coverage reports - Outreach evaluation surveys | Broader public understanding of and demand for energy-efficient buildings, creating market pressure for compliance with established standards | - Public awareness surveys conducted (Yes/No) |
| 8 | Promote large-scale building retrofit programs for existing stock | - Identify funding mechanisms (grants from development banks, private partnerships) to support retrofitting - Develop guidelines for cost-effective retrofits (insulation, glazing, Heating, ventilation, and air conditioning (HVAC) upgrades) - Train local contractors in retrofit best practices - Pilot retrofit projects in select urban areas | National | Ministries in charge of Energy and Buildings | AFREC, UN-Habitat, Development Partners, Ministries of Finance | Short-Medium Term | - Retrofit funding proposals - Technical guidelines for retrofits - Completed pilot retrofit projects | Substantial improvements in the energy efficiency of existing buildings, generating immediate energy savings and emission reductions | - Financing and technical support schemes for retrofitting in buildings established (Yes/No) - Number of retrofit projects completed - Adoption of retrofit guidelines (Yes/No) |

Source: Authors' own creation

Table 22: Action Plan for Strategic Intervention 2: Boost market demand for energy-efficient buildings.

| Pathway to Change: Creating awareness of energy-efficient building practices alone is insufficient without a corresponding market demand. This intervention addresses barriers such as the high cost of energy-efficient structures and the low-income levels of many African households. Through robust regulatory frameworks and financial incentives for large corporations and consumers, the pathway envisions the mainstream adoption of energy-efficient in buildings, while fostering innovation and economic growth in the building sector. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Develop minimum energy efficiency labels for building materials and products | - Conduct a baseline study of existing labelling standards among for building materials in AU Member States - Benchmark with international best practices for EE labelling - Draft labelling frameworks tailored to African contexts - Organize regional stakeholder consultations to finalize labelling requirements | Continental | AFREC | Ministries in charge of Buildings and Public Works, Ministries in charge of Energy, UN-Habitat, Global Alliance for Buildings and Construction, UNEP/U4E | Short-Long Term | - Draft EE labelling frameworks - Stakeholder feedback reports - Final labelling guidelines | Widespread recognition and use of standardized labels for building materials, enhancing clarity on product efficiency and promoting market demand for greener products | - EE labelling framework for buildings finalized and adopted by AU-MS (Yes/No) |
| 2 | Introduce national building certification tools and systems (standardizable at regional or continental level) | - Examine current certification practices across select AU Member States - Develop a unified framework that defines certification criteria and institutional roles - Train certifiers and establish information systems for issuing certificates - Pilot certification processes in selected regions | National | Ministries in charge of Energy | Ministries in charge of Buildings and Public Works, AFREC, Global Alliance for Buildings and Construction | Short Term | - Building certification framework - Institutional guidelines for certifiers - Pilot certification records | Clear, credible certification pathways that boost consumer trust and encourage investment in energy-efficient buildings, eventually harmonizable regionally or continentally | - Building Certification framework , capacity and lessons established in select AU-MS (Yes/No) - Number of trained certifiers - Pilot certifications completed (count) |
| 3 | Create a funding mechanism/window to support EE in buildings | - Map existing funding instruments (public, private, international) for EE projects - Conduct stakeholder consultations on establishing or adapting a specialized EE financing window - Develop training modules for national banking institutions on financing EE - Propose government guarantees or partial risk-sharing models to incentivize loans - Explore Development Financial Institutions (DFIs) / International Financing Institutions (IFIs) grants to fortify the EE funding window - Develop standard tools and templates for financial institutions | Regional | AfDB | Regional and National Development Banks, Ministries in charge of Energy, International Finance Corporations (IFCs), World Bank | Medium Term | - EE financing strategy or window - Training materials for banks - Draft risk-sharing agreement templates | Expanded access to affordable capital for EE building projects, driving higher uptake of energy-efficient materials and designs across different income brackets | - Specialized EE finance mechanisms and institutional framework to support EE in Buildings established (Yes/No) |
| 4 | Implement demonstration programs for energy-efficient buildings | - Select pilot Member States representing diverse economic and climatic contexts - Choose building types (residential, commercial, institutional) for EE retrofits or new builds - Document cost-benefit analyses (energy savings, payback periods) - Provide technical guidance throughout project implementation | National | Ministries in charge of Energy | Ministries in charge of Buildings and Public Works, AFREC, UN-Habitat, Global Alliance for Buildings and Construction, UNEP/U4E | Short-Medium Term | - Demonstration project reports - Technical guidance manuals - Cost-benefit analysis summaries | Stronger evidence base illustrating the feasibility and returns of energy-efficient building designs, encouraging broader policy and market adoption | - Benefits of EE in Buildings Demonstrated in selected MS and Building types (Yes/No) - Availability of cost-benefit data (Yes/No) |
| 5 | Create national building compliance bodies | - Determine whether new entities are required or if mandates for existing authorities/regulators can be extended - Draft compliance guidelines clarifying institutional roles and responsibilities - Deliver training sessions for compliance officers and relevant professionals | National | Ministries in charge of Energy | Ministries in charge of Buildings and Public Works, AFREC UN-Habitat, Global Alliance for Buildings and Construction, UNEP/U4E | Short Term | - Compliance guidelines - Established or expanded compliance bodies - Trained enforcement staff | A stable institutional framework ensuring consistent enforcement of EE standards and certification protocols, ultimately reinforcing market confidence in energy-efficient construction | - Compliance bodies operationalized (Yes/No) - Guidelines established in AU-MS (Yes/No) - Number of trained compliance officers |

Source: Authors' own creation

Table 23: Action Plan for Strategic Intervention 3: Boost capacity for delivery of energy-efficient building

| Pathway to Change: While building codes and certification systems provide the foundation for energy-efficient construction, their success depends on the capacity of implementers and practitioners. This intervention seeks to enhance technical expertise and requisite access to financing and models to ensure sustainability of EE practices in the building sector. By fostering a skilled workforce and creating enabling conditions, the pathway ensures the long-term viability of energy-efficient building practices, contributing to decarbonization and resilience in the built environment. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Support ESCOs | - Develop and deliver structured startup courses for potential ESCO founders - Coordinate with financial institutions to design standardized ESCO contracts and performance-based contracting frameworks - Offer mentorship programs pairing new ESCOs with established energy firms - Host networking events to connect ESCOs with building owners and developers - Facilitate policy dialogue on legal/regulatory measures that enable ESCO growth, including risk mitigation tools | National | Ministries in charge of Energy | Ministries in charge of Buildings and Public Works, Standards Regulators, AFREC, UN-Habitat, Global Alliance for Buildings and Construction, UNEP | Short-Long Term | - Comprehensive ESCO startup training modules - Standard ESCO contract templates - Policy Recommendations for ESCO-friendly regulations - Database of ESCOs and potential partners/investors | Enhanced ecosystem for ESCO development and service delivery, driving energy-efficiency improvements in buildings through expert, performance-based contracting | - Existence of standardized ESCO contracts (Yes/No) - Policy recommendations submitted (Yes/No) - Number of ESCOs formally registered |
| 2 | Capacitate local manufacturers of building materials and energy equipment/appliances | - Conduct awareness campaigns on EE standards and certifications for building materials/equipment - Organize technical workshops on modern manufacturing processes (e.g., low-carbon cement, insulation materials) - Provide guidance on accessing financing for technology upgrades - Establish partnerships with research institutions for product innovation | National | Ministries in charge of Energy | AFREC, Ministries in charge of Energy & Buildings, Global Alliance for Buildings and Construction | Medium-Long Term | - Workshop proceedings and training materials - Demonstration of improved manufacturing processes - Access-to-finance toolkits for manufacturers | Wider availability of cost-effective, locally produced EE building materials and appliances, reducing construction costs and boosting domestic industries | - Number of manufacturers participating in workshops - Introduction of new EE products (Yes/No) - Financing framework for manufacturers (Yes/No) |
| 3 | Create an accreditation system for building and energy professionals | - Define core competencies and standards for accreditation (engineers, architects, auditors) - Develop training modules and exams to assess applicants’ expertise - Partner with professional associations to run accreditation programs - Set up a registry of accredited professionals across regions | Regional | Directorates in charge of Energy | AFREC | Short Term | - Accreditation scheme guidelines - Training and examination materials - Regional registry of accredited experts | A recognized pool of qualified professionals able to implement and maintain energy-efficient building practices, fostering trust and consistency in project outcomes | - Accreditation scheme launched (Yes/No) - Number of professionals accredited - Registry established (Yes/No) |
| 4 | Create regional training programs and knowledge-sharing platforms | - Develop open-source curricula and training modules covering EE building techniques, materials, auditing, and policy - Schedule periodic, multilingual webinars/workshops for practitioners - Launch an online portal for resource-sharing and peer learning - Conduct annual conferences to foster continuous professional development | Regional | Directorates in charge of Energy | AFREC, Ministries in charge of Energy & Buildings, Regional Energy Centres/RCREEEs | Short-Medium Term | - Comprehensive training materials - Online knowledge-sharing platform - Annual conference and webinar materials and proceedings | Uplifted technical capacity across different regions, facilitating the widespread adoption of energy-efficient construction methods and collaborative learning | - E-learning platform active (Yes/No) |
| 5 | Develop local and regional awards for buildings that excel in energy efficiency | - Define award categories (e.g., best retrofit, innovative design, net-zero pilot) - Establish selection criteria and an independent judging panel - Publicize the awards through media campaigns and industry events - Host annual award ceremonies to showcase exemplary projects | National | Ministries in charge of Energy | AFREC, Ministries in charge of Buildings and Public Works, Regional Energy Centres/RCREEES | Short Term | - Award guidelines and selection criteria - Promotional materials and media coverage - Annual award event proceedings | Stronger market incentives for energy-efficient design and construction, motivating both private and public sector actors to innovate and invest in sustainability | - Operating Award-winning scheme launched and M&E of awards (Yes/No) - Media coverage of winning projects (Yes/No) |
| 6 | Support research and development of energy-efficient technologies and building materials | - Use existing building audit data to identify priority R&D areas - Establish collaborative research projects with universities and private companies - Provide seed funding or grants for pilot innovations (insulation, solar-integrated materials, etc.) - Document and disseminate successful R&D outcomes | National | Ministries in charge of Energy | AFREC, Ministries in charge of Buildings and Public Works, Regional Energy Centres/RCREEES | Short-Long Term | - R&D project proposals and pilot studies - Technical briefs on new materials/technologies - Database of research outputs | Increased innovation pipeline for localized EE solutions, empowering African construction ecosystems to adopt and scale sustainable materials and technologies | - Number of R&D projects funded - Publication of pilot study results (Yes/No) - Adoption of new technologies/products in the marketplace (Yes/No) |
| 7 | Launch regional and continental fund for ESCOs | - Assess financing gaps for ESCOs and design suitable fund parameters - Engage development banks (AfDB, IFC, World Bank) to structure the fund - Train national banking institutions in ESCO-specific financial products - Roll out pilot programs in selected countries to refine the fund’s operational model | Regional to continental | Regional Development Banks | AfDB, IFCs, World Bank, National Development Banks | Short-Medium Term | - ESCO fund proposal and governance structure - Trained financial institutions on ESCO lending - Pilot programs to test fund operations | A well-financed ESCO market, accelerating quality energy-efficiency services for buildings through performance-based mechanisms and scalable investment solutions | - ESCO fund and related institutional framework proposed and established (Yes/No) - Number of trained financial institutions - Pilot ESCO funding programs launched (Yes/No) |

Source: Authors' own creation

## Industry

With regard to Energy transition, analysis of NDCs indicates that MS are placing interest to implement industrial efficiency improvements implementing energy efficiency technologies and cleaner industrial technologies. There is also a desire to introduce industrial emission standards and process improvements. The bulk of the EE and cleaner technologies required are largely imported from outside Africa, hence manufacturing them in the continent will enhance opportunity for adoption.

The beneficiation of the strategic decarbonization minerals found in Africa also calls for attention. Maximizing utilization of strategic minerals for manufacture of decarbonization energy products such as electric batteries in addition to manufacturing of RE and EE equipment are important energy transition options for the subsector.

Particularly widespread ESS innovation (e.g., battery systems, pumped-storage hydro, etc.) and green hydrogen innovation and production will be transformative to African industries if the AU-MS capture manufacturing capability

The main gap is lack of policy and regulatory framework that will direct what decarbonization energy sources and practices to adopt to maximize profits through sustainable deployment of clean energy.  The gaps are the lack of policy to promote localization of industries especially those of strategic nature. Adopting these new technologies will also require capacity building, including capacity for R&D and technology transfer.

The strategic objective presented for the industry sector is to Foster Sustainable and Transformative Industrial Development prioritizing reduction of fossil fuel energy demand by deployment of EE and RE measures in all industries including those without smokestacks. Sustainability will be achieved through promoting the development and deployment of renewable energy sources, energy-efficient technologies, hydrogen in manufacturing processes, carbon capture and storage and utilization. The transformative element will be through the manufacturing of green technologies offered by Africa's abundant mineral and RE resources hence meeting socio-economic goals of GDP growth through value addition and employment creation. New industries will thus be created. It has to be highlighted that the industry sector of ETSAP, also includes and applies to industries without smokestacks like tradable services, tourism, agribusiness, ICT etc.

Cost reflective tariff regimes will also persuade industrialists to save costs through cost saving measures. Industry players, apart from being regulated, need to be educated on the benefits that can accrue by deployment of such decarbonization measures.

Incentives to attract manufacturing companies that can venture into production of both decarbonization equipment and hydrogen will be required. Examples of specialized export processing zones with friendly taxation regime and required infrastructure such as roads, water and even subsidized energy tariffs may be required at the start. Such companies would however need to be assured of the markets both locally and foreign and any restriction to move their goods and profits outside the countries.

The derived strategic interventions for energy transition in the industry sector are:

Strategic Intervention 1. Target reduction of fossil fuel demand in industry through fuel substitution, RE supply and EE Practices.

Strategic Intervention 2. Transformative industrialization to leverage Africa’s comparative advantage.

The proposed Actions for these strategic interventions are presented below in Table 24-25.

Table 24: Action Plan for Strategic Intervention 1: Target reduction of fossil fuel demand in industry through fuel substitution, RE supply and EE Practices.

| Pathway to Change: Many African Union Member States in their NDCs have ambition to increase industrial energy efficiency and emission emissions reductions. There are proven practices and technologies to enhance energy efficiency in industries (e.g. efficient motors etc) and can be replicated across the continent while supported by regulations/standards, incentives, awareness raising and capacity/skills. The opportunity exists also for deploying distributed RE systems such as roof top solar in commerce and industry hence increasing reliability and sustainability of energy supply while reducing dependence on fossil fuels that have a high share in the sector currently. The emergence of green hydrogen in industry applications is also another opportunity that can be deployed in ‘hard to abate” industries, and Africa has not done adequate assessment regarding its market potential in industry. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Develop and implement a carbon benchmark for traded goods manufactured in Africa under the AfCFTA | - Conduct analytical studies to assess the impact of setting carbon-intensity benchmarks on industrial competitiveness and emissions - Develop a draft carbon benchmark framework aligned with AfCFTA standards - Organize technical workshops with regional/national standards bodies, trade ministries, and industry associations - Pilot the benchmark in select industries to gather data and refine guidelines | Continental | AFSEC/ ARSO | AFREC, Regional/National Standards Bodies, Ministries in charge of Industry, Trade, Energy | Short-Long Term | - Carbon benchmark framework - Workshop proceedings and stakeholder inputs - Pilot implementation reports | Reduced carbon footprint of goods traded under AfCFTA, aligning industrial practices with low-emission objectives and enhancing product quality and competitiveness | - A functioning Carbon Benchmark framework finalized and adopted by selected AU-MS and AfCFTA (Yes/No) |
| 2 | Determine RE/EE market potential in national industries to inform scope of needed manufacturing | - Conduct a comprehensive study identifying key industrial subsectors for RE substitution (roof-top solar, green hydrogen, etc.) and EE improvements (efficient motors, heat recovery, etc.) - Establish baseline data on current fossil-fuel dependency and potential for decarbonization - Engage industry associations to validate findings and prioritize areas for policy intervention | National | Ministries in charge of Energy | Ministries in charge of Industry and Trade Industry Associations, RCREEEs, REC Industry Directorates | Short-Long Term | - Market potential assessment report - Baseline fossil-fuel usage data - Priority policy recommendations | Targeted investments and policy measures supporting RE and EE adoption in industrial processes, reducing fossil fuel reliance and operational costs | - Completion of market study (Yes/No) - Number of industry associations engaged - Policy recommendations integrated (Yes/No) |
| 3 | Introduce and enforce an EE regulatory framework for industrial decarbonization performance | - Develop energy management system guidelines for high-impact industries - Enforce mandatory energy audits and reporting for eligible industrial facilities - Collaborate with industry associations to draft sector-specific EE targets - Monitor compliance through periodic assessments | National | National Energy Regulators | Ministries in charge of Energy, Ministries in charge of Industry, Industry Associations/Players, Regional/National Regulatory Bodies, AFUR | Short-Long Term | - EE regulatory framework and guidelines - Compliance audit reports - Sector-specific EE targets | More efficient and low-carbon industrial operations driven by regulated energy management practices and transparent performance tracking | - Operating EE regulatory framework published , enforcement and compliance established (Yes/No) |
| 4 | Create an incentive and financing scheme for adoption of RE and EE technologies/practices | - Design concessional loan or grant programs tailored to SMEs - Partner with international financing institutions to provide technical assistance - Develop and disseminate application guidelines for industrial players - Monitor and evaluate funded projects to assess impact and scalability | Continental | AfDB | IFIs (World Bank, IFC), Regional/National Development Banks | Short-Medium Term | - Established incentive/financing mechanism - Application guidelines and toolkits - Monitoring/ evaluation reports on funded projects | Higher adoption of RE and EE solutions in industrial facilities, lowering production costs and enhancing competitive advantage while cutting emissions | - Functioning and widely accessible Financing mechanism for large and SMEs for deployment of RE/EE established (Yes/No) |
| 5 | Create awareness campaign for IEE and renewable energy substitution | - Conduct detailed case studies showcasing cost and carbon savings from use of RE/EE in various industrial sectors - Organize conferences, seminars, and webinars for industrial decision-makers - Develop policy briefs highlighting best practices and regulatory frameworks - Engage trade publications and media to reach a wider audience | Continental | AFREC | AUC-DIE, RECs (Energy/Industry Directorates), National Ministries (Energy/Industry) Industry associations | Short Term (Ongoing) | - Documented case studies and policy briefs - Conferences/ seminars/ workshops - Media outreach materials | Increased awareness and willingness among industry stakeholders to adopt clean energy solutions, accelerating the transition towards low-carbon industrial systems | - Increased uptake of RE/EE measures realized (Yes/No) |
| 6 | Develop skills and accreditation schemes for EE and RE service providers for the industry sector | - Map required skill sets (design, installation, maintenance) for industrial EE/RE - Develop standardized training curricula in partnership with technical/vocational institutions - Establish accreditation and certification systems for service providers - Provide ongoing professional development through regional centres of excellence | Continental | AFREC | AUC-DIE, RCREEEs, Ministries in Charge of Energy/Industry/Science and Technology, Centres of Excellence, Industry Associations | Short-Long Term | - Training curricula and accreditation guidelines - Database of certified EE/RE service providers - Continuous professional development programs | High-quality services available for industrial decarbonization, fostering reliable project execution and trust in new technologies across African industries | - Roster of Accredited and certified experts and service providers specializing in industry. (Yes/No) |

Source: Authors' own creation

Table 25: Action Plan for Strategic Intervention 2. Transformative industrialization to leverage Africa’s comparative advantage.

| Pathway to Change: Africa possesses extensive strategic mineral resources for battery manufacturing—ranging from cobalt to lithium—and ample renewable energy potential for green hydrogen production. Currently, local industrial uptake lags as the strategic minerals are largely exported without beneficiation and technology transfer mechanisms remain limited for local manufacture. This intervention, therefore, seeks to spur transformative industrialization by capitalizing on the continent’s resource advantages, fostering local manufacturing and research, and enabling diverse “industries including those without smokestacks” (e.g., ICT services and climate-smart agro-processing). Through strategic partnerships, incentives, and targeted R&D, Africa can position itself to meet both domestic and global demand for sustainable energy storage systems, hydrogen solutions, and value-added goods, thereby strengthening its economic growth and climate resilience. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  |  | Activities |  | Level of implementation Continental, Regional and National |  | Leading Implementing Agency |  | Collaborating Institutions |  | Timeframe |  | Expected Outputs |  | Expected Outcomes | KPIs |  |
| 1 | Establish regional production potential for advanced battery energy storage solutions | - Conduct a comprehensive review of ongoing storage initiatives in AU RECs. - Map strategic mineral reserves for battery production and assess feasibility of alternative storage solutions - Engage investors and local manufacturers to identify potential value chain opportunities - Develop regional strategies for each storage technology, including policy incentives |  | Regional |  | Regional Energy and Industry Divisions in RECs |  | Ministries in charge of Energy (ME), Industry (MI), Mining, AUC-DIE, AUDA-NEPAD, RCREEEs |  | Short Term |  | - Regional storage potential study - Database of strategic mineral reserves - Policy briefs and investor engagement materials |  | Targeted investments in sustainable storage manufacturing and deployment, diversifying Africa’s industrial base beyond batteries to include emerging storage solutions |  | - Established Energy Storage potential by type of ESS technology - (Yes/No) - Mineral reserves database established (Yes/No) |
| 2 | Develop a BESS and alternative storage strategy/ programme for Africa | - Synthesize findings from Action 1 into an Africa-wide storage roadmap - Outline specific timelines and milestones for each region - Coordinate with car industry associations, power utilities, and rural electrification agencies to define market entry points and potential - Integrate strategy within broader AfCFTA and AU industrialization goals |  | Continental |  | AUC-DIE |  | AUDA-NEPAD, RECs, RCREEEs, Car Industry Associations, Power Pools, Utilities |  | Short Term |  | - Africa-wide storage potential and roadmap - Implementation milestones for each region - Memoranda of Understanding with key stakeholders - Updated Industrial Strategy aligned with AfCFTA and AU industry agenda |  | Clear framework guiding large-scale storage deployment (battery and non-battery) across Africa, fostering investor confidence and regional collaboration |  | - Investor ready strategy, investment plan and Roadmap published for Africa (Yes/No) |
| 3 | Domesticate the continent-wide hydrogen strategy at national levels | - Adapt the Africa Hydrogen Strategy to local contexts, focusing on industrial and transport applications - Identify pilot projects for hydrogen production and utilization - Provide technical support to Member States on policy integration and stakeholder engagement |  | National |  | Ministries in charge of Energy |  | Ministries in charge of Industry and Local Industry Players Ministries in charge of transport AUC-DIE |  | Short Term |  | - National adaptation guidelines for hydrogen strategy - Identified pilot hydrogen projects - Technical assistance materials |  | Accelerated adoption of green hydrogen programs in AU-MS, bridging global ambitions with local industrial priorities |  | - AU-MS Hydrogen strategies, guidelines and implementation plans accomplished. (Yes/No) |
| 4 | Support enhancement of green hydrogen development and utilization in industry and transport | - Conduct a continent-wide market study on hydrogen use cases (hard-to-abate industries, heavy transport, etc.) - Develop training modules for industrial stakeholders on hydrogen safety and infrastructure - Coordinate financing models with regional development banks for hydrogen-based projects |  | Continental |  | AUC-DIE |  | AFREC, RCREEEs, REC Industry Directorates, National Industry/Energy/Water/Agriculture Ministries |  | Short-Medium Term |  | - Comprehensive hydrogen market study - Training modules on hydrogen safety - Financing framework proposals for adoption of hydrogen in industry |  | Robust hydrogen ecosystem linking industrial and transport sectors, driving emissions reductions through technological innovation across the continent |  | - Publication of hydrogen market potential and financing by sectors - (Yes/No) |
| 5 | Promote local manufacturing of RE/EE equipment | - Conduct market assessment of RE/EE equipment demand (solar panels, efficient motors, industrial heat pumps) - Identify domestic manufacturing gaps and required technology transfers - Establish pilot production lines or joint ventures with international partners |  | Regional |  | RCREEEs |  | RECs Energy/Industry Divisions, Ministries in charge of Energy & Industry |  | Short Term |  | - Market assessment reports - Technology transfer agreements - Pilot production line implementation |  | Strengthened manufacturing capacity for RE/EE technologies, reducing import dependence and stimulating job creation |  | - Market assessment completed (Yes/No) - Number of technology transfer agreements - Pilot production lines operational (Yes/No) |
| 6 | Incentive scheme to attract technology transfer and build local manufacturing capacity | - Develop special economic zones or processing zones with tax incentives - Provide streamlined licensing for green technology investors - Subsidize utilities (water, electricity) for clean manufacturing units - Launch investor outreach campaigns (webinars, investment forums, tours) |  | National |  | Ministries in charge of Energy |  | MI, Finance (MF) Industry associations |  | Short-Medium Term |  | - Policy briefs on special zones - Investor outreach materials and forums - Database of companies that can benefit from incentives |  | Enhanced inflow of advanced manufacturing investments, nurturing indigenous industries for energy-efficient and clean technology solutions |  | - Increase in local manufacturing facilities of strategic decarbonization industries (%) |
| 7 | Institute R&D for value addition of strategic minerals and innovative clean energy technologies/fuels | - Identify priority minerals (e.g., lithium, rare earth metals) and potential local refining/processing ventures - Fund collaborative R&D between universities/research Institutes and private sector to create or adapt clean energy technologies - Host knowledge-exchange seminars on fuel, material and technology innovations - Launch calls for proposals for region-specific pilot projects |  | Regional |  | RCREEEs |  | REC Divisions in charge of Science/Technology, Ministries in charge of Energy/Industry, Research Institutions |  | Short-Long Term |  | - R&D project grants - Feasibility studies on fuel/mineral refining - Technology demonstration reports |  | Increased domestic value addition to strategic minerals and adoption of locally tailored clean energy technologies, fuelling broader industrial competitiveness |  | - Findings of R&D solutions that can be adopted for implementation in Africa published (Yes/No) . - Feasibility studies completed (Yes/No) - Pilot projects launched (Yes/No) |
| 8 | Expand industries without smokestacks through green technology adoption (e.g., ICT, digital services, agro-processing) | - Map energy needs and efficiency opportunities in service-based and agro-processing industries - Offer targeted incentives (low-interest loans, tax breaks) for green data centres or sustainable agro-processing facilities - Develop training modules for digital service providers on energy management best practices |  | National |  | Ministries in charge of Industry |  | Ministries in charge of ICT, Agriculture, Development Banks & Partners, Private Sector, Non-Governmental Organisations (NGOs) |  | Short-Medium Term |  | - Sector-specific energy audits - Incentive packages for smokestack-free industries - Training curricula on sustainable operations |  | Greater economic diversification and job creation in low-emission service sectors, while driving energy efficiency and resource optimization in emerging industries |  | - Findings of energy efficient applications, investment potential and required incentives in industries without smokestacks published (Yes/No) - Incentives for green service industries introduced (Yes/No) - Number of businesses trained or adopting EE measures |
| 9 | Facilitate green data centres and digital infrastructure for regional connectivity | - Identify potential sites for renewable-powered data centres - Collaborate with telecoms and cloud service providers to establish energy-efficient server infrastructure - Launch pilot green data centre projects to demonstrate cost and performance benefits |  | Regional |  | Regional ICT/Industry Coordinating Bodies |  | Ministries in charge of Energy, Telecoms, Cloud Service Providers |  | Medium Term |  | - Site feasibility studies - PPP agreements - Pilot data centre facilities |  | Strengthened digital economy built on sustainable infrastructure, enhancing regional connectivity and service export potential without increasing carbon footprints |  | - Feasibility studies published (Yes/No) - PPP agreements signed (count) - Operational green data centre pilots (Yes/No) |
| 10 | Advancing Sustainable NEV Manufacturing in Africa | - Map Africa’s critical minerals and potential supply chains for batteries and NEVs - Foster partnerships with international technology providers for local assembly or manufacturing - Develop workforce training programs for NEV production and maintenance - Establish battery recycling and end-of-life management frameworks |  | Continental |  | AUC |  | RECs, private sector NEV manufacturers, R&D institutions, international technology partners |  | Medium-Long Term |  | - Resource mapping reports - Partnership agreements or Memorandums of Understanding (MoUs) - Certified training modules and participants - Recycling/end-of-life guidelines" |  | Robust local NEV value chains, enhanced manufacturing capacity, and a trained workforce, reducing import dependence while boosting sustainable economic growth |  | - Completion of resource mapping (Yes/No) - Number of local manufacturing or assembly partnerships - Existence of battery recycling guidelines (Yes/No) |

Source: Authors' own creation

## Oil and Gas

With regards to energy transition for most African Union Member States, NG and RE represent the potential to bridge the energy deficit on the continent and support industrialisation and economic low carbon growth.

This energy transition is further compounded by the ongoing Climate Transition which ultimately need to phase out carbon emitting sources to reach global target of Net Zero emission by 2050. Natural gas is in itself a ‘’fuel of transition’’ from the ongoing energy situation to the goal of Net Zero Emission.

In fact, the following factors offer credence to upholding Natural Gas as a bridge towards the Net Zero Emission horizon

The intermittent nature of Renewable Energy sources requires that a more reliable source of power generation is made available as a parallel or a stand-by source to enable an uninterrupted supply of electrical energy to the users. Natural gas-powered plants represent immediate solutions among others (nuclear) or more costly alternatives (pumped-storage hydro power plants (PSP), batteries etc…)

Certain Industrial processes requiring tremendous heat input at temperatures exceeding 1000 °C (such as cement factories and petrochemicals) cannot rely on the RES (mainly wind and solar) in a sustained, competitive, and affordable manner.

Most countries rely heavily on the natural gas-powered power plants already to produce their electricity. Despite their engagement to introduce a big share of RE in their energy mix, these countries will have no choice but to continue to invest in NG power plants as the shift to a maximum RE based power generation is expected to be gradual and take several decades.

While Africa has potential to extract more of their oil and gas reserves, the critical decarbonization intervention will be to ensure adequate supply of natural gas across the continent and put in place the necessary infrastructure, enabling and regulatory framework that will ensure that producers, refineries, and suppliers will do that in a sustainable manner.

This will entail proliferation of natural gas delivery systems like pipelines where feasible and LNG facilities. Decarbonization could be observed in the whole natural gas value chain ensuring optimal design of systems and minimization of gas leaks to the atmosphere.

An enabling environment is also required to attract investors in oil and gas industry by ensuring sustainable pricing regime and other incentives. Participation of both public and private sector oil and gas companies should be encouraged.

The African Union Member States will also need to provide guidance and be able to regulate ESG aspects of the oil and gas industry to ensure that NOCs and IOCs honour sustainability protocols of the oil and gas producing countries.

In line with the above, the proposed Strategic Objective of the oil and gas subsector is to Optimize oil and gas sector transition, consequently a strategic shift of this nature could unlock significant value for the continent while reducing the risks of climate change and help to secure a greener and more prosperous future for all Africans.

The Strategic interventions for the oil and gas to achieve both oil and gas and Climate transitions are:

Strategic Intervention 1: Sustainable supply of natural gas on the continent

Strategic Intervention 2: Promote economic and technical efficiency in the production, transport, and use of oil and gas

Strategic Intervention 3: ESG Sustainability enhanced

- The Action Plans for these Strategic Interventions are in Table 26-28 below.

Table 26: Strategic Intervention 1: Sustainable supply of natural gas on the continent

| Pathway to Change: Natural gas will remain a key transitional fuel in Africa, supporting power generation, clean cooking, and industrial growth. To meet rising demand, this intervention focuses on strengthening natural gas infrastructure, harmonizing network codes, and planning interconnections that can eventually be repurposed for hydrogen. By establishing regulatory frameworks for product quality and pricing, the pathway ensures sustainable and secure natural gas supply, enabling trade across borders while laying the groundwork for a hydrogen-based energy future. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Promote the supply and utilization of NG across the continent | - Conduct outreach campaigns targeting non-producing AU Member States to highlight benefits of NG in power generation, clean cooking, and industry - Provide technical assistance on NG project scoping, feasibility studies, and infrastructure development - Facilitate multi-stakeholder forums (governments, private sector, financiers) to encourage investment in NG value chains | Continental | AFREC | Regional and National Energy Regulators, RECs Oil companies | Short-Medium Term | - Outreach materials and workshop reports - Technical assistance toolkits - Investment prospectus for non-producing states | Expanded NG consumption and demand replacing coal and oil, leading to cleaner energy mixes and more reliable supply across AU-MS | - Investment commitments for NG projects (Yes/No) |
| 2 | Develop a Continental Gas Master Plan and cross-border NG network codes/standards | - Consolidate data on existing gas reserves, pipelines, and infrastructure in all AU Member States - Draft a Continental Gas Master Plan setting targets for production, trade, and interconnectivity - Create or harmonize technical and safety codes for cross-border pipelines - Engage policymakers and industry stakeholders to finalize and adopt the plan | Continental | AFREC/AUDA-NEPAD | RECs, Regional Energy Directorates, Ministries in charge of Energy/Petroleum Oil and NG producing companies | Short Term | - Continental Gas Master Plan - Harmonized cross-border pipeline codes - Policy dialogue outcomes | Robust gas infrastructure and well-coordinated policy frameworks enabling seamless trade, secure supply, and readiness for future hydrogen integration | - Investment ready Gas Master Plan and infrastructure and fuel quality standards and codes published (Yes/No) |
| 3 | Develop continental refined products (including synthetic fuels) standards and pricing mechanisms | - Assess existing refinery capacity and synthetic fuel production capabilities and quality standards - Draft standardized quality specifications and pricing guidelines for refined products - Host validation workshops with regional/national authorities and African Refiners & Distributors Association (ARDA) - Publish final standards and promote adoption across Member States | Continental | AFUR | AFSEC/ARSO AFREC, Regional Energy Directorates, Ministries in charge of Energy/Petroleum, ARDA Oil and NG companies | Short Term | - Refinery capacity and quality standards assessment report - Draft refined product standards and pricing guidelines - Workshop proceedings and finalized standards | Transparent, predictable pricing and quality standards for refined products and synthetic fuels, ensuring reliability for both domestic markets and cross-border trade | - Adoption of Harmonized continental standards and pricing for the refined products produced and traded on the continent - (Yes/No) |
| 4 | Harmonize gas regulations for trade (fuel standards, pricing) | - Conduct benchmarking studies on international gas price indices and quality requirements - Draft guidelines aligning African gas trade with global best practices - Organize training sessions for regulators on new standards - Establish monitoring and reporting mechanisms for compliance | Continental | AFUR | AFSEC, Regional/National Energy Regulators Oil and NG companies | Short Term | - Comparative study of gas price/quality benchmarks - Gas trading guidelines - Regulator training materials | Unified African gas market that adheres to global standards, boosting investor confidence and ensuring competitive gas pricing for industrial and residential users | - Regulated and monitored NG market Guidelines aligned to best practice, finalized (Yes/No) |
| 5 | Establish harmonized regulatory and institutional framework | - Identify existing agencies or institutions regulating energy/petroleum - Draft mandates and legal frameworks to expand regulation into NG (including licensing, oversight, dispute resolution) - Train institutional personnel on new NG regulatory processes | National | Ministries in charge of Energy | AFUR, AFREC, Regional Energy Regulators, National Energy Regulators Oil/NG companies and associations | Short Term | - Regulatory framework documents - Trained regulatory staff - Mandate expansions for relevant institutions | Robust governance enabling effective negotiations with international oil/gas companies, ensuring fair terms and efficient licensing for NG projects | - Mandated Governance structures for NG supply chains in place (Yes/No) |
| 6 | Build capacity for negotiations and regulation | - Develop specialized curricula for energy/petroleum negotiation (contract law, pricing strategies, risk mitigation) - Conduct regional workshops and on-the-job training for regulatory authorities - Facilitate peer learning platforms for knowledge exchange among Member States | National | United Nations Economic Commission for Africa (UNECA) | Regional and National Energy Regulators, MEs Oil companies | Short-Long Term | - Negotiation training modules - Regional workshops and peer-learning sessions - Database of trained negotiators | Enhanced expertise among regulators and policymakers to negotiate equitable contracts with IOCs, securing better deals and investment terms for NG projects | - Adequate expertise of oil/NG regulators matching IOCs in negotiations. (Yes/No) |
| 7 | Plan for hydrogen-ready gas infrastructure | - Conduct feasibility studies on repurposing existing NG pipelines and facilities for hydrogen blending or conversion - Develop technical guidelines and safety standards for hydrogen-ready infrastructure - Engage public and private stakeholders to encourage co-investments in dual-purpose pipelines | Continental | AFREC | AUC-DIE, Regional Energy Regulators, oil/ng Industry Associations | Short-Medium Term | - Feasibility study on hydrogen repurposing - Technical guidelines for dual-use pipelines - Stakeholder roundtable proceedings | Future-proofed gas infrastructure positioned to shift toward hydrogen markets, facilitating smoother decarbonization pathways across the continent | - Approved feasibility study and Guidelines for design and implementation of NG that can be repurposed for hydrogen supply in place (Yes/No) |

Source: Authors' own creation

Table 27: Strategic Intervention 2: Promote economic and technical efficiency in the production, transport, and use of oil and gas

| Pathway to Change: Ensuring affordable natural gas prices while maintaining investor interest is critical for Africa’s energy future. This intervention promotes balanced subsidy frameworks, sound public financial management, and attractive investment conditions. By safeguarding public company finances and fostering private sector participation, the pathway creates an environment where natural gas can sustainably meet the continent’s energy needs without imposing undue financial burdens on consumers or governments. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Conduct NG energy price affordability analysis and adoption | - Gather data on global and regional NG price trends - Model scenarios for cost-reflective vs. subsidized pricing in African contexts - Draft a recommended pricing framework, including potential targeted subsidies - Validate framework with key stakeholders (governments, private sector, civil society) | Continental | UNECA | AFREC, Regional Directorates of Energy, Ministries of Energy and Finance Oil/NG Companies | Short-Long Term | - NG price benchmarking report - Draft pricing/subsidy framework - Stakeholder validation workshop outcomes | Balanced and transparent NG pricing models that ensure affordability for consumers while retaining investor interest, reducing financial strain on public budgets | - Harmonized continental NG pricing regime in place and being adopted (Yes/No) |
| 2 | Ensure better financial stability for public companies (NOCs and other state-owned enterprises) | - Analyse current financial health and risk profiles of national oil and gas companies - Identify incentive mechanisms (tax relief, guarantee schemes) to strengthen capital structures - Develop performance metrics and accountability frameworks - Provide capacity-building sessions on best financial management practices | National | Ministries in charge of Energy | Ministries of Finance, AFREC, Regional/National Development Banks, Commercial Banks, national oil companies and associations | Short-Long Term | - Financial stability assessment reports - Incentive packages and accountability frameworks - Trained financial managers in NOCs | Stronger NOCs with robust governance and liquidity, ensuring efficient service delivery and resilience to market fluctuations | - Evidence of Well financed and capacitated NOCs published in AU-MS (Yes/No) |
| 3 | Promote private sector involvement and PPPs in oil and gas | - Organize regular forums for NOCs, IOCs, and private investors to explore collaboration - Compile a pipeline of investable O&G projects (upstream, midstream, downstream) for potential partnerships - Develop guidelines on equitable risk-sharing and contractual obligations | National | Ministries in charge of Energy | UNECA, AFREC, National Business Associations NOCs/IOCs | Short-Long Term | - Forum proceedings and partnership agreements - Project pipeline database - PPP guideline documents | A broader investment base in the oil and gas sector, fostering technology transfer, cost-sharing, and innovative financing structures that expand market opportunities | - Collaboration projects pipeline of NOCS and IOCs - (Yes/No) |
| 4 | Ensure wide access to clean NG energy through targeted subsidies and network expansion | - Design policy measures for pro-poor NG subsidies tied to household income thresholds - Outline infrastructure rollout plans (pipelines, distribution nodes) in underserved areas - Monitor and evaluate subsidy efficacy to minimize fiscal strain | National | Ministries in charge of Energy and Petroleum | UNECA, Ministries in charge of Finance Private sector NG suppliers | Medium-Long Term | - Policy documents on pro-poor subsidies - Infrastructure expansion plans - Annual subsidy impact evaluation | Improved affordability and accessibility of NG for lower-income households, supporting equitable energy transitions and reducing reliance on harmful fuels | - AU-MS Subsidy policy, infrastructure plans and impact analysis results in place (Yes/No) |
| 5 | Enhance operational efficiency across O&G supply chains | - Implement advanced pipeline monitoring and leak detection systems - Introduce digital solutions (IoT, real-time data analytics) for optimizing storage, transport, and distribution - Provide training on modern logistics and asset management for O&G personnel - Foster cooperation among national regulators to harmonize operational standards | Regional | Regional Directorates of Energy | National and regional Energy Regulators, O&G Companies, Ministries in charge of Energy | Short-Medium Term | - Deployment of digital monitoring and leak detection technologies - Training modules for O&G logistics - Harmonized operating standards/regulations | Reduced losses and environmental incidents in O&G infrastructure, lowering operational costs and improving sustainability across the entire supply chain | - Robust monitoring of implementation of O&G leaks regulatory framework on full value chain. (Yes/No) |

Source: Authors' own creation

Table 28: Strategic Intervention 3: Environmental, Social and Governance Sustainability enhanced

| Pathway to Change: The oil and gas sector’s future depends on adherence to ESG protocols to maintain competitiveness and financial sustainability. This intervention focuses on building capacity among African stakeholders to negotiate and enforce ESG compliance, ensuring that both IOCs and NOCs adopt sustainable practices. By embedding ESG principles into regulations and operations, the pathway ensures environmental responsibility, workforce equity, and long-term sectoral resilience. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Establish ESG minimum guidelines for both IOCs and NOCs | - Draft ESG guidelines aligned with global best practices while reflecting African socioeconomic contexts - Convene stakeholder consultations (IOCs, NOCs, civil society) for feedback - Develop standardized monitoring and reporting templates for voluntary adoption - Finalize guidelines and circulate to Member States and industry actors | Continental | AFREC | UNECA, Regional Oil & Gas Associations, Ministries in charge of Energy and Petroleum (MEP), Ministries in charge of Labour/Social Affairs (MoL/MSA) | Short Term | - ESG guidelines document - Stakeholder consultation reports - Reporting templates | A clear, uniform approach for sustainable O&G investments and operations across Africa, paving the way for environmental responsibility and social equity | - Established ESG Guidelines fand reporting system in Place in AU-MS (Yes/No) |
| 2 | Develop ESG model regulations for the oil and gas industry, including a reporting platform | - Review existing national/regional ESG regulations to identify best practices - Draft model regulations detailing compliance requirements, enforcement procedures, and penalties - Create a digital reporting platform for transparent disclosure of ESG metrics - Promote uptake of model regulations through regional workshops | Continental | AFUR | AFREC AFSEC, Regional Energy Regulators, Regional Oil & Gas Associations, MEP, MoL/MSA | Short Term | - Model ESG regulations - Digital reporting platform - Workshop proceedings and adoption guidelines | A harmonized regulatory framework with consistent ESG compliance and reporting requirements, facilitating investor confidence and accountability across the continent | - Model regulations and reporting published and adopted by AU-MS (Yes/No) |
| 3 | Raise awareness on ESG responsibilities and benefits for NOCs and IOCs | - Develop user-friendly outreach materials (guides, toolkits) in multiple languages - Conduct national and regional seminars on ESG obligations and potential operational benefits - Capture success stories and case studies for wide dissemination - Integrate ESG content into O&G conferences | National | MEPs | AFREC, AUC-DIE, Regional & National Energy Regulators | Short Term (Ongoing) | - Outreach toolkits and seminar materials - Documented case studies - ESG sessions integrated into sector events | Heightened ESG consciousness among O&G stakeholders, driving voluntary improvements in sustainability performance and reducing ESG risks | - Increased awareness on ESG by regulatory authorities and NOCs/ (Yes/No) |
| 4 | Build capacity for ESG regulation and negotiations | - Design specialized ESG training modules for regulators, negotiators, and contract managers - Organize study tours to regions with advanced ESG frameworks - Partner with certifying institutions undertaking ESG certification programs - Establish a cross-country peer-learning network to share experiences | National | MEPs | NOCs, National/Regional Energy Regulators, Regional Oil & Gas Associations, UNECA, United Nations Development Programme (UNDP) | Short Term (Ongoing) | - ESG training curricula - Study tour & peer-learning program reports - Certification scheme guidelines | Better-equipped regulators and policymakers capable of enforcing ESG standards, negotiating fair contracts, and ensuring sustainable operations in the oil and gas sector | - Capacitated institutional framework for ESG enforcement and certification in place (Yes/No) |
| 5 | Promote decarbonization of the O&G value chain | - Conduct baseline studies on methane emissions, flaring, and venting - Enforce guidelines and penalties for zero-flaring and zero-venting practices - Identify CCUS pilot projects and facilitate investment partnerships - Promote the use of clean energy in upstream and downstream operations | Continental | AFREC | National and regional Regulators, Regional Oil & Gas Associations, MEP | Short-Medium Term | - Methane baseline report - Zero-flaring/venting guidelines - CCUS pilot project proposals | Reduced carbon and methane footprints across oil and gas operations, fostering compliance with global climate goals and boosting the sector long-term viability | - Decarbonization measures (flaring, venting, CCUS) defined for the oil and gas value chain and adopted by oil /NG producing AU-MS (Yes/No) |

Source: Authors' own creation

## Agriculture

The current status of energy consumption in Africa's agriculture sector is small and yet transitioning to more sustainable and efficient energy systems is not merely beneficial but imperative. Such a transition would not only address the challenges of energy inefficiency and environmental degradation but also unlocks the potential for enhanced agricultural productivity which would be crucial for the economic development of rural areas. This is crucial for meeting the growing food demands of the continent’s growing population and for propelling Africa towards a more sustainable and economically sound future. It has to be highlighted that in the scope of the ETSAP, agriculture is considered up to the farm gate. Beyond that, logistics fall under transportation and agro-industry under industry.

The Strategic Objective presented for this sector is to Increase the use of modern and efficient energy technologies in Agriculture. The strategic objective is to address several crucial needs: optimizing the energy use of the sector, decreasing its environmental footprint, and lowering the costs of agricultural production. This objective not only aligns with the broader goals of the African Union's Energy Transition Strategy but also ensures that the agricultural sector can contribute positively to achieving carbon neutrality and enhanced energy, water and food security across the continent.

The related strategic Interventions are as follows:

- Modernization of Agricultural Equipment: This intervention aims to overhaul the existing agricultural machinery with state-of-the-art, energy-efficient models. Support mechanisms such as subsidies or favourable financing options will be essential to facilitate access to such equipment for smallholder farmers. Complementary to this, robust training programs will be implemented to maximize the adoption and proper use of these technologies.

- Promotion of Renewable Energy in Agriculture: Focused on reducing reliance on traditional energy sources, this strategy advocates for the integration of renewable energy technologies, like solar and biomass, into farming operations. Tailored renewable energy solutions will be developed to meet the unique needs of the agricultural sector, ensuring sustainability and energy independence.

- Enhancement of Agricultural Extension Services: To effectively disseminate knowledge

- and facilitate the transition to energy-efficient and renewable energy-based agricultural practices, extension services will be enhanced to include energy management and renewable integration. These services will provide continuous training and support, ensuring that farmers are well-equipped to adopt and benefit from new technologies and methods.

By implementing these strategic interventions, the continent can make significant strides towards more sustainable and productive agricultural practices that are essential for its economic growth and sustainability.

- The Action Plans for these Strategic Interventions are in Table 29-31 below.

Table 29: Strategic Intervention 1. Modernization of Agricultural Equipment

| Pathway to Change: Africa’s agricultural sector, despite its significant contribution to economies, consumes insignificant energy and remains largely under-mechanized, leading to low productivity and high labour intensity. This reliance on outdated and inefficient farming equipment restricts the sector’s ability to meet growing food demands, adapt to climate change, and reduce its environmental impact. By modernizing agricultural equipment, this intervention aims to enhance productivity, increase crop yields, and lower the environmental footprint of farming practices. The pathway involves improving access to affordable, energy-efficient machinery and fostering innovation to support sustainable agricultural modernization. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Subsidy Program for Energy-Efficient Farm Equipment | - Identify energy-efficient machinery eligible for subsidies - Develop subsidy application guidelines and eligibility criteria - Establish monitoring systems to track equipment uptake and usage - Evaluate impacts on farm productivity and energy consumption | National | Ministries in charge of Agriculture | Ministries in charge of Finance & energy International Donors Farmers Associations | Short Term | - Subsidy guidelines and application forms - Monitoring reports on subsidy uptake - Interim impact assessments | Wider adoption of modern, efficient machinery that reduces labour intensity and boosts productivity, ultimately contributing to food security and lower energy costs | - Subsidy program launched (Yes/No) - Number of subsidy applications received - Reduction in average energy use per farm (Yes/No) |
| 2 | Pan-African Equipment Modernization Fund | - Conduct needs assessments to prioritize regions and crop value chains - Structure financing packages (loans, grants) with clear eligibility criteria - Engage with regional/local banks to channel funds effectively - Develop tracking mechanisms for fund utilization and repayment | Continental | AfDB | Regional Economic Communities, Regional Development Banks, National Commercial Banks, Ministries in charge of Finance & energy | Medium Term | - Needs assessment reports - Fund operational guidelines - Financing agreements with participating banks | Enhanced continental market for modern, energy-efficient farm equipment, promoting economies of scale and sustained agricultural modernization | - Fund officially established (Yes/No) - Number of financing agreements - Repayment/default rates monitored (Yes/No) |
| 3 | Regional Demonstrations of Advanced Farming Equipment | - Organize live demo events showcasing various equipment types (tractors, harvesters, irrigation systems) - Provide hands-on training sessions for local farmers - Collect feedback on equipment suitability for different agro-climatic zones and agricultural activities | Regional | REC’s Agricultural Directorates | National Ministries of Agriculture & Energy Private Sector Equipment suppliers Farming Associations and communities | Medium Term | - Demonstration event schedules - Training session materials - Farmer feedback surveys | Increased regional acceptance and uptake of energy-efficient technologies, adapting to local environmental conditions and improving yields | - Number of demonstration events held - Training materials produced (Yes/No) - Positive feedback from farmers (Yes/No) |
| 4 | Harmonization of Farm Equipment Standards | - Review existing national and international equipment standards - Draft harmonized specifications and safety norms applicable to AU Member States - Conduct consultative workshops with stakeholders (manufacturers, farmers, regulatory bodies) - Finalize and publish standardized guidelines | Continental | AUC | Pan-African Quality Infrastructures (PAQI) / AFSEC / ARSO National & Regional Standards Bodies, International Standards Organization (ISO) | Medium-Long Term | - Draft harmonized equipment standards - Workshop findings and consensus reports - Final published guidelines | Improved quality, safety, and efficiency of farm equipment across the continent, facilitating cross-border trade and consistent performance benchmarks | - Standards document published (Yes/No) - Number of Member States adopting standards - Stakeholder workshops conducted (count) |
| 5 | Electric and Renewable Fuels Powered Machinery Deployment Guidelines | - Research best practices for integrating electric and renewable fuel machinery in agriculture - Develop easy-to-follow technical guidelines and case studies - Train extension officers to support farmers in adopting these technologies - Monitor pilot deployments to refine guidelines | Regional | RCREEEs | Ministry of Energy, Renewable Energy Firms Farming equipment suppliers | Medium-Long Term | - Technical guidelines and case studies - Trained extension officers - Pilot deployment reports | Greater prevalence of electric and renewable-fuel agricultural machinery, cutting reliance on fossil fuels while improving resilience to energy supply disruptions | - Guidelines published (Yes/No) - Number of extension officers trained - Pilot deployments completed (Yes/No) |
| 6 | Mobile Training Units for Rural Areas | - Design mobile modules covering equipment operation, maintenance, and safety - Coordinate with local governments to schedule training in remote communities - Gather feedback and adapt modules to local needs and languages - Evaluate changes in productivity post-training | National | Ministries in charge of Agriculture | Local Governments, Community Organizations | Short-Medium Term | - Mobile training curricula and schedule - Training feedback reports - Productivity assessment data | Boosted productivity in rural areas through hands-on, context-specific skill development, closing the gap in equipment usage and maintenance knowledge | - Number of mobile trainings conducted - Modules adapted for local contexts (Yes/No) - Measurable productivity improvements (Yes/No) |
| 7 | Nationwide Awareness Campaigns for Equipment Modernization | - Launch multi-channel media campaigns (radio, TV, social media) promoting modern equipment benefits - Partner with local agri-cooperatives and authorities to distribute informational materials - Track campaign reach and measure changes in farmer awareness | National | Ministries in charge of Agriculture | Media Outlets, Local NGOs, Agricultural Associations | Short-Medium Term | - Campaign materials (radio spots, pamphlets, etc.) - Outreach partnership agreements - Awareness tracking reports | Increased public knowledge of advanced agricultural technologies, driving higher demand and easing the transition to energy-efficient equipment | - Campaign launched (Yes/No) - Number of households reached - Measured increase in farmer awareness (Yes/No) |
| 8 | Equipment Leasing Programs | - Collaborate with commercial banks and equipment suppliers to design affordable leasing arrangements - Establish guidelines for lease terms and maintenance responsibilities - Provide financial literacy sessions for farmers to ensure responsible use and repayments | Continental | AfDB | Commercial Banks, Equipment Suppliers Farmers Associations | Medium Term | - Leasing framework and template agreements - Financial literacy workshop materials - Partnership MoUs with banks/equipment providers | Expanded access to modern equipment through flexible payment options, increasing mechanization levels and agricultural competitiveness | - Leasing program launched (Yes/No) - Number of farmers opting for leases - Repayment default rate monitored (Yes/No) |

Source: Authors' own creation

Table 30: Strategic Intervention 2. Promotion of Renewable Energy in Agriculture

| Pathway to Change: Africa’s agriculture faces the dual challenge of high energy costs and limited access to reliable power, constraining efficiency and growth. This intervention seeks to integrate renewable energy solutions—such as solar-powered irrigation, wind, and biogas systems—into agricultural processes, providing cost-effective and sustainable energy sources. By addressing energy reliability and affordability, the pathway envisions increased agricultural productivity, reduced environmental degradation, and enhanced resilience to climate change, transforming the sector into a model of sustainable development. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Training Programs on Renewable Energy Technologies | - Design comprehensive modules covering solar (PVs, pumping systems), wind (small-scale turbines), and biomass (digesters, gasifiers) - Train extension officers, agribusiness owners, and farmers through workshops and online platforms - Provide follow-up support (hotlines, digital Q&A forums) to address technical challenges | National | Agricultural Extension Services | Technical Schools, Universities | Short-Long Term | - Training curricula and materials - List of trained extension officers and farmers - Follow-up support system established | Enhanced expertise enabling farmers and agribusinesses to adopt renewable energy solutions, leading to greater productivity and cost savings | - Number of trainings delivered - Training materials published (Yes/No) - Post-training support system in place (Yes/No) |
| 2 | Development of Biomass Energy Supply Chains | - Partner with local cooperatives and agro-processors to identify viable biomass feedstock (crop residues, animal waste) - Establish collection/processing centres for converting waste into energy products - Train local entrepreneurs on managing biomass supply chains | National | Ministries in charge of Agriculture | Ministry of Environment, Forestry Departments Ministries in charge of energy | Medium Term | - Inventory of biomass feedstocks - Operational collection/processing centres - Training manuals for local entrepreneurs | A robust biomass-based renewable energy industry that lowers agricultural waste, diversifies farmer income streams, and improves rural energy access | - Biomass inventory completed (Yes/No) - Number of processing centres operational - Trainings for supply chain managers conducted (Yes/No) |
| 3 | Renewable Energy Mini/Micro-grids for Irrigation and Post-processing Equipment | - Conduct feasibility studies for micro-grid deployment in farming communities - Install small-scale solar, wind, or hybrid systems tailored to irrigation and processing needs - Integrate irrigation and post-processing with existing mini/micro-grid infrastructures where feasible | National | Ministries in charge of Water and Energy | International Development Organizations Ministries in charge of agriculture, Farming communities SME agricultural industries | Medium Term | - Feasibility study reports - Installed micro-grid systems - Integration protocols for existing mini grids | Increased agricultural yield and improved product quality through reliable, clean power sources for irrigation and post-harvest processing | - Feasibility studies completed (Yes/No) - Number of micro-grids deployed - Integration with existing mini grids (Yes/No) |
| 4 | Renewable Energy Driven Fertilizer Production | - Collaborate with fertilizer manufacturers to pilot solar- or bioenergy-powered production lines - Research low-emission production methods suitable for decentralized, rural settings - Set up demonstration sites to showcase reduced carbon footprints | Regional | Regional Agricultural Authorities | Chemical/fertilizer Companies, Research Bodies National and regional agricultural associations | Long Term | - Pilot projects with RE-powered fertilizer plants - Research papers on low-emission production - Demonstration site performance data | Significant reduction in the carbon intensity of fertilizer production, boosting sustainable agriculture while lowering operational costs for rural communities | - Number of pilot production lines - Research publications released (Yes/No) - Demonstration sites established (Yes/No) |
| 5 | Expansion of Biogas Programs | - Identify farms with high potential for biogas (livestock operations, crop waste) - Provide financing schemes (microloans, grants) for biogas installation - Train farmers on biogas system maintenance and safe usage | National | National Energy Agencies | Local Biogas Companies, NGOs, Farmers International organizations/partners | Medium Term | - Biogas feasibility assessments - Financing guidelines and agreements - Maintenance training modules | Widespread biogas adoption, reducing reliance on traditional fuels while improving farm sustainability and lowering waste disposal issues | - Number of biogas units installed - Financing mechanisms established (Yes/No) - Maintenance training conducted (Yes/No) |
| 6 | Renewable Energy Certifications for Agri-businesses | - Develop criteria for certification (percentage of RE use, emissions reductions, operational efficiency) - Partner with certification agencies to implement audits and validations - Maintain an online registry highlighting certified agri-businesses | National | National Standards Bodies | Industry Associations, Certification Agencies | Short-Long Term | - Certification criteria and audit protocols - Established pool of certified auditors - Public registry of certified businesses | Growing recognition of sustainable agri-businesses, spurring broader sector adoption of renewable energies and encouraging corporate responsibility | - Certification criteria published (Yes/No) - Number of businesses audited - Online registry operational (Yes/No) |
| 7 | Online Marketplace for Renewable Energy Solutions | - Collaborate with RE technology firms and farmer cooperatives to create a user-friendly e-platform - Develop a rating and review system for RE suppliers - Conduct digital marketing campaigns to drive traffic and usage | Continental | African Union | RE Technology Firms, Agricultural Cooperatives | Medium Term | - E-platform featuring RE solutions and providers - Rating/feedback mechanism - Marketing campaign analytics | Easier access to vetted RE technologies and providers, boosting adoption rates and bridging information gaps across the continent | - Marketplace platform launched (Yes/No) - Number of suppliers listed - Rating system established (Yes/No) |
| 8 | Public Awareness Campaigns on the Benefits of Renewables in Agriculture | - Host workshops, seminars, and social media outreach spotlighting cost savings and environmental benefits - Feature farmer success stories and demonstrate return on Investment (ROI) to potential adopters - Engage local media to broadcast renewable energy testimonials | National | Ministries in charge of Agriculture | Media Houses, Educational Institutions, NGOs | Short-Long Term | - Campaign materials (videos, brochures, radio segments) - Success story portfolio - Audience outreach metrics | Broadened acceptance of RE in agriculture, translating into higher demand for green solutions and an accelerated transition to sustainable practices | - Campaign materials produced (Yes/No) - Coverage in local media (Yes/No) - Increase in inquiries or adoption rates (Yes/No) |
| 9 | Regulatory Frameworks for On-farm Renewable Energy | - Draft model regulations covering small-to-large scale RE installations on farms - Consult with energy companies, farmers, and regulators to refine policy - Implement and enforce regulations through local authorities | National | Ministries in charge of Agriculture | Ministries in charge of energy National energy regulators | Short Term | - Draft legislation/regulatory guidelines - Stakeholder consultation reports - Published regulations for on-farm RE | Supportive legal environment enabling farmers to install and operate RE systems with minimal bureaucratic barriers, promoting sector-wide innovation and cost efficiency | - Regulations drafted (Yes/No) - Stakeholder consultations completed (Yes/No) - Regulatory framework published (Yes/No) |

Source: Authors' own creation

Table 31: Strategic Intervention 3. Enhancement of Agricultural Extension Services

| Pathway to Change: The lack of robust agricultural extension services in many parts of Africa hampers the dissemination of modern farming techniques and technologies, widening the gap between agricultural research and farm-level practices. This intervention focuses on enhancing these services to bridge the knowledge gap, enabling farmers to adopt sustainable, efficient, and climate-resilient farming methods. By improving farmer education and access to technical support, the pathway aims to increase productivity, strengthen food security, and empower rural communities with the tools to drive agricultural transformation. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Build Capacity of Extension Workers in Energy Applications in Agriculture | - Develop and deliver specialized training modules on energy-efficient and renewable energy technologies - Conduct in-person workshops for extension officers in multiple regions - Provide continuous refresher courses and mentorship programs | National | Ministries of Agriculture | Agricultural Colleges, International NGOs | Short Term | - Training curricula and manuals - List of trained extension officers - Refresher course schedules | Extension workers equipped with up-to-date knowledge, enabling widespread adoption of energy-efficient and renewable energy practices in farming | - Training modules produced (Yes/No) - Number of extension workers trained - Mentorship program operational (Yes/No) |
| 2 | Deploy Digital Tools for Extension Services | - Design user-friendly mobile apps and online portals with real-time weather data, energy management tips, and best farming practices - Conduct pilot testing in selected regions to refine the tools - Train extension workers to guide farmers on effectively using digital platforms | National | National ICT Agencies | Technology Companies, Universities | Medium Term | - Functional mobile apps/online portals - Pilot test reports - Trained extension workers on digital tool usage | Increased access to timely, data-driven advice for farmers, improving on-farm energy use and overall productivity | - Digital tools developed (Yes/No) - Number of pilot tests conducted - Farmers adopting digital platforms (Yes/No) |
| 3 | Establish Continental Extension Service Network | - Create an online repository of best practices, case studies, and policy guidelines - Facilitate regular virtual meetings and conferences among extension officers in different regions - Collect and share region-specific success stories and challenges | Continental | African Union | Food and Agriculture Organization (FAO), International Fund for Agricultural Development (IFAD), NGOs | Medium Term | - Online knowledge hub - Regular virtual conferences - Database of success stories and challenges | Stronger collaboration among extension services across Africa, leading to standardized approaches and faster diffusion of innovations | - Knowledge hub launched (Yes/No) - Number of virtual conferences held - Documented success stories (Yes/No) |
| 4 | Implement Mobile Extension Services | - Equip mobile units with demonstration materials on efficient irrigation, solar pumping, and sustainable land management - Coordinate schedules with local governments to cover remote communities - Gather feedback from farmers to continuously improve service delivery | National | Ministries of Agriculture | Mobile Network Operators, Local Governments | Short Term | - Mobile unit operational plans - Demonstration materials and manuals - Farmer feedback reports | Expanded outreach to remote areas, enhancing farmers practical skills and adoption of modern energy-efficient farming techniques | - Number of mobile units deployed - Demonstrations conducted (Yes/No) - Positive farmer feedback (Yes/No) |
| 5 | Develop Online Training Modules for Farmers | - Produce interactive e-learning courses on topics like energy conservation, renewable energy integration, and climate-resilient agriculture - Host live webinars and Q&A sessions with experts - Offer downloadable certifications upon course completion | Continental | African Union | Educational Technology Firms, Agricultural Institutions | Medium Term | - E-learning platform with multiple modules - Webinar recordings and transcripts - Certificate issuance system | Broad access to specialized knowledge, enabling farmers to independently upskill and adopt sustainable energy solutions on their farms | - E-learning platform launched (Yes/No) - Number of course enrolments - Certifications issued (Yes/No) |
| 6 | Standardize Extension Service Protocols | - Collaborate with regional bodies to define minimum standards for service delivery (curriculum, outreach methods, evaluation metrics) - Pilot standardized protocols in select regions - Refine standards based on feedback and publish final guidelines | Regional | Regional Economic Communities | National Ministries of Agriculture | Medium Term | - Draft extension service standards - Pilot region reports and stakeholder feedback - Finalized protocols and guidelines | Consistent, high-quality extension services across multiple regions, ensuring reliable information and uniform support for energy-related agricultural needs | - Standard protocols drafted (Yes/No) - Pilot feedback collected (Yes/No) - Protocols finalized (Yes/No) |
| 7 | Launch Public Awareness Campaigns on Modern Farming | - Develop multimedia campaigns (radio, TV, social media) highlighting benefits of energy-efficient agricultural practices - Partner with community leaders to adapt messages in local languages - Measure changes in public perception and interest through surveys | National (Pilot AU Member States) | Ministries of Information | Media Outlets, Community Leaders Ministries in charge of agriculture, energy | Short Term | - Campaign materials (radio ads, print, social media) - Localized messaging strategies - Survey data on public perception | Greater public understanding of modern, energy-saving farming methods, accelerating adoption and improving sector sustainability | - Campaign launched (Yes/No) - Local language adaptations (Yes/No) - Positive shift in survey responses (Yes/No) |
| 8 | Develop Partnerships with Agribusiness for Training | - Identify and engage agribusiness firms willing to collaborate on training - Integrate latest energy-related technological innovations into extension curricula - Offer internships or on-site demonstrations for farmers and extension officers | National (Pilot AU Member States) | Ministries of Agriculture | Agribusiness Corporations, Local Businesses | Medium Term | - Partnership agreements or MoUs - Updated training materials with industry input - Internship/on-site demonstration reports | Empowered agri-business communities with cutting-edge, energy-efficient solutions, fostering robust value chains and improved market competitiveness | - Number of partnership agreements signed - Incorporation of industry insights into curricula (Yes/No) - Internships/on-site demos conducted (Yes/No) |

Source: Authors' own creation

## Clean Cooking

The strategic objective of innovating and strategizing for clean cooking solutions forms a critical component of the African Union's Energy Transition Strategy. This objective arises from the urgent need to address the widespread reliance on inefficient and harmful cooking practices across the continent. A substantial portion of the African population still depends on traditional cooking methods, such as burning wood, charcoal, and agricultural residues. These practices not only contribute to environmental degradation through deforestation and pollution but also pose serious health risks due to indoor air pollution. The transition to cleaner, more efficient cooking solutions is crucial to mitigate these impacts.

Despite the availability of cleaner technologies, several barriers hinder their widespread adoption. Key challenges include the high cost of advanced cooking technologies, limited accessibility, entrenched traditional cooking habits, and a lack of supportive infrastructure. Additionally, the market structures necessary for the efficient distribution and maintenance of clean cooking solutions are often underdeveloped. Moreover, policy and regulatory frameworks in many African countries are not conducive to the adoption of new technologies, further complicating efforts to shift away from traditional methods.

Given these complexities, the strategic objective to Promote the adoption of clean cooking technologies will allow creation of a holistic approach that encompasses technological innovation, availability, accessibility, social acceptability, affordability, with established market systems, policy support, and public engagement. This multifaceted strategy is designed to foster an environment where modern, efficient, and culturally acceptable cooking solutions can thrive, thereby enhancing health outcomes, reducing environmental impacts, and contributing to economic and social development across Africa.

The derived strategic interventions for this objective are as follows:

Strategic Interventions

- Development and Deployment of Advanced Cooking Technologies: Prioritize the research, development, and dissemination of advanced cooking technologies that are both affordable and suited to diverse cultural and regional culinary practices. Focus on scalable solutions that utilize locally available resources and align with the economic realities of African households.

- Enhancing Market Structures and Supply Chains: Strengthen the production, distribution, and after-sales networks for clean cooking technologies through partnerships with local and international stakeholders. Develop innovative financing models to enhance affordability and accessibility of these technologies.

- Policy Development and Regulatory Support: Develop supportive policies and regulatory frameworks that facilitate the adoption and scaling of clean cooking solutions. This includes revising existing regulations, removing barriers, and implementing incentives to foster a conducive market environment.

- Public Awareness Campaigns and Education: Conduct comprehensive public awareness campaigns and educational programs to shift perceptions and inform the public about the benefits of clean cooking technologies. Engage communities directly to encourage the adoption of modern, healthier, and more sustainable cooking practices.

The proposed Actions for these strategic interventions are presented in Tables 32-35 below.

Table 32: Strategic Intervention: 1 Development and Deployment of Advanced Cooking Technologies

| Pathway to Change: The reliance on traditional cooking methods in Africa leads to widespread household air pollution, contributing to significant health risks, environmental degradation, and energy inefficiency. The adoption of advanced cooking technologies has remained low due to high costs, cultural preferences, and inadequate supply chains. This intervention seeks to develop and deploy affordable, user-friendly, and culturally appropriate clean cooking solutions. By improving access to advanced cooking technologies, the pathway envisions reduced air pollution, lower disease burdens, enhanced energy efficiency, and improved quality of life for millions of households. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Promote various CCTs | - Identify target communities and assess baseline cooking practices - Select and disseminate information on diverse clean cooking technologies (e.g., LPG stoves, improved biomass stoves, electric induction) - Conduct training sessions for households on usage, maintenance, and safety - Track user feedback to gauge acceptance and refine technology offerings | National | National Ministries of Energy | Local Governments, NGOs | Short Term | - Baseline assessment reports - Training workshop materials - Feedback surveys and analysis | Broader diversity of clean cooking solutions introduced in pilot communities, increasing user awareness and acceptance of alternatives to traditional cooking methods | - Assessment completed (Yes/No) - Number of training sessions conducted - Feedback survey results compiled (Yes/No) |
| 2 | Roll out Successful Pilot Projects | - Evaluate results from pilot communities (e.g., adoption rates, user satisfaction, cost savings) - Partner with local distributors/retailers to expand the supply chain - Develop marketing campaigns highlighting successful outcomes - Monitor performance and address challenges during scale-up | National | National Ministries of Energy | National Governments, NGOs | Medium Term | - Evaluation reports from pilot areas - Partnerships with local distributors - Marketing and expansion strategies | Significant scaling of proven clean cooking solutions, driving larger adoption rates and improving health and environmental outcomes for the wider population | - Pilot evaluation completed (Yes/No) - Number of distributor partnerships formed - Uptake rate in new communities (Yes/No) |
| 3 | Establish Quality Control and Standards for Clean Cooking Equipment | - Review international and national standards for cooking technologies - Draft or update standards emphasizing safety, efficiency, and durability - Organize workshops with manufacturers and regulatory bodies to finalize guidelines - Enforce compliance through inspections and certification | Continental | AUC / PAQI / AFSEC / ARSO | National Standards Bodies, RECs | Short Term | - Standardized guidelines and protocols - Workshop proceedings with stakeholder input - Certification framework for clean cooking equipment | Consistently high-quality, safe, and efficient cooking technologies available across African markets, building consumer trust and protecting users from subpar products | - Standards guidelines finalized (Yes/No) - Number of manufacturers participating in workshops - Certification system operational (Yes/No) |
| 4 | Implement Tax Incentives for Clean Cooking Technologies | - Develop a legislative proposal outlining tax relief measures (Value added tax (VAT) exemptions, reduced import duties, etc.) - Engage industry stakeholders and policymakers to refine incentive structures - Establish clear eligibility criteria and application procedures - Track the impact of incentives on product affordability and adoption | National | National Ministries of Finance | Tax Authorities, Industry Stakeholders Ministries in charge of energy, | Short Term | - Legislative proposals or policy briefs - Stakeholder consultation reports - Published eligibility criteria | Lower upfront costs and enhanced market competitiveness of clean cooking solutions, leading to increased affordability for end users and manufacturers alike | - Incentive policy approved (Yes/No) - Number of eligible products identified - Adoption rate post-incentive introduction (Yes/No) |
| 5 | Launch Awareness Campaigns for New Technologies | - Design targeted messages highlighting health benefits, cost savings, and environmental advantages - Utilize radio, TV, social media, and community gatherings for broad outreach - Feature real-life testimonials from pilot users - Measure shifts in public perception and intention to adopt CCT | National (Pilot AU Member States) | National Ministries of Energy | RECs, Media, Universities, Local NGOs | Short Term | - Awareness campaign materials (radio spots, brochures, videos) - Testimonial case studies - Public perception survey results | Increased public understanding of clean cooking benefits, boosting consumer demand and willingness to transition away from traditional stoves | - Campaign materials produced (Yes/No) - Number of media channels engaged - Positive shift in public perception (Yes/No) |
| 6 | Create a Clean Cooking Technology Certification Program | - Develop criteria for certification (efficiency thresholds, emissions limits, safety standards) - Collaborate with regional agencies and labs to test and validate technologies - Launch a public registry of certified products - Periodically update certification criteria to reflect new innovations | Regional | Regional Economic Communities | National Certification Bodies, AFREC | Medium Term | - Certification criteria and testing protocols - Operational certification registry - Updated criteria for periodic review | Higher consumer confidence in verified clean cooking solutions, encouraging manufacturers to innovate and maintain high-quality products | - Criteria document published (Yes/No) - Registry of certified products launched (Yes/No) - Technologies re-assessed periodically (Yes/No) |
| 7 | Implement Consumer Financing Programs for Innovative Clean Cooking Technologies | - Partner with microfinance institutions to design low-interest loan or pay-as-you-go schemes - Roll out pilot financing programs in target communities - Train local NGOs on consumer finance literacy to reduce loan defaults - Evaluate repayment rates and overall consumer satisfaction | National (Pilot AU Member States) | National Development Banks | Microfinance Institutions, NGOs | Medium Term | - Consumer financing models (loan, pay-as-you-go) - Pilot roll-out reports - Training materials on financial literacy | Higher adoption of clean cooking technologies by low-income households, driven by accessible financing options that ease upfront costs | - Financing schemes launched (Yes/No) - Default rates monitored (Yes/No) - Number of households benefiting from financing |
| 8 | Develop Cookbooks for Traditional Recipes Using Advanced Cooking Technologies | - Identify popular local dishes and adapt them for modern, efficient stoves - Partner with culinary experts and community leaders to test and refine recipes - Publish and distribute cookbooks (print, digital) in multiple local languages | National (Pilot AU Member States) | National Ministries of Energy | National Food Authorities | Short Term | - Recipe collection adapted for clean cooking - Community feedback reports - Multilingual cookbook distribution | Increased user acceptance and cultural alignment of new cooking methods, facilitating a smoother transition and sustained usage of advanced technologies | - Cookbook produced (Yes/No) - Number of local languages included - Adoption feedback from users (Yes/No) |
| 9 | Deployment of Clean Cooking Solutions in Institutional Kitchens | - Conduct baseline assessments of cooking energy needs in schools, refugee camps, prisons, etc. - Install large-scale clean cooking systems (biogas, LPG, energy-efficient stoves) - Train personnel on operation, maintenance, and safety practices - Monitor fuel consumption and air quality improvements | National (Pilot AU Member States) | National Ministries of Energy | AFREC, World Food Programme (WFP), United Nations High Commissioner for Refugees (UNHCR), NGOs | Short Term | - Baseline reports on institutional cooking demand - Installed institutional-scale clean cooking technologies - Training session records and maintenance logs | Reduced dependence on traditional biomass in institutional settings, leading to better indoor air quality, cost savings, and a demonstration effect for wider community uptake | - Baseline assessment completed (Yes/No) - Number of institutions adopting clean cooking |

Source: Authors' own creation

Table 33: Strategic Intervention 2 Enhancing Market Structures and Supply Chains

| Pathway to Change: The reliance on traditional cooking methods in Africa leads to widespread household air pollution, contributing to significant health risks, environmental degradation, and energy inefficiency. The adoption of advanced cooking technologies has remained low due to high costs, cultural preferences, and inadequate supply chains. This intervention seeks to develop and deploy affordable, user-friendly, and culturally appropriate clean cooking solutions. By improving access to advanced cooking technologies, the pathway envisions reduced air pollution, lower disease burdens, enhanced energy efficiency, and improved quality of life for millions of households. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  |  | Activities |  | Level of implementation Continental, Regional and National |  | Leading Implementing Agency |  | Collaborating Institutions |  | Timeframe |  | Expected Outputs |  | Expected Outcomes |  | KPIs |  |
| 1 | Implement Policy Frameworks to Support Local Manufacturing | - Draft policy proposals offering tax breaks, subsidies, and capacity-building programs to local manufacturers - Organize stakeholder consultations (manufacturers, trade associations) to refine policy measures - Enact legislation or executive directives enabling financial and technical support - Track and evaluate policy impact on domestic manufacturing growth |  | National (Pilot AU Member States) |  | National Ministries of Trade and Industry |  | Local Manufacturers, Trade Associations Ministries of energy |  | Short Term |  | - Policy briefs and draft legislation - Stakeholder consultation reports - Enacted legislative measures |  | Strengthened local manufacturing base for clean cooking technologies, reducing import dependence and creating local jobs |  | - Legislation enacted (Yes/No) - Number of local manufacturers receiving support - Measurable increase in domestic production (Yes/No) |  |
| 2 | Facilitate Cross-border Clean Cooking Equipment Trade Agreements under AfCFTA | - Identify tariff barriers and regulatory bottlenecks for clean cooking product trade - Collaborate with customs authorities to streamline processes for essential components and finished products - Develop and adopt common standards to ease cross-border movement - Monitor progress and compliance among member states |  | Continental |  | AUC/AfCFTA |  | Customs Authorities, RECs |  | Short Term |  | - Tariff and regulatory review reports - Simplified customs procedures - Common standards for clean cooking trade |  | Seamless trade of clean cooking technologies across African borders, lowering costs and expanding regional markets for manufacturers and consumers |  | - Agreement on reduced tariffs (Yes/No) - Common standards adopted (Yes/No) - Increase in cross-border trade volume (Yes/No) |  |
| 3 | Create Incentive Schemes for Local Production | - Develop grant and award programs targeting entrepreneurs in clean cooking tech - Promote innovation contests encouraging cost-efficient designs - Collaborate with financial institutions to provide low-interest loans - Conduct periodic impact assessments on technology availability and affordability |  | National |  | National Ministries of Industry |  | Financial Institutions, Local Entrepreneurs |  | Medium Term |  | - Grant/award program guidelines - Innovation contest outcomes - Low-interest loan agreements |  | Enhanced local manufacturing capabilities and diversity of clean cooking solutions, making them more accessible and affordable for end users |  | - Number of grants/awards allocated - Innovation contest held (Yes/No) - Loan facility utilization by local producers (Yes/No) |  |
| 4 | Enhance Electricity Distribution Networks for Rural Access | - Map out underserved regions with limited grid access - Upgrade or extend electrical infrastructure, focusing on compatibility with clean cooking appliances - Partner with private sector to establish mini grids where full grid extension is not feasible - Provide training on system maintenance to local technicians |  | National |  | National Ministries of Energy |  | Local Governments, NGOs, Private Sector |  | Short Term |  | - Infrastructure upgrade plans - Installed or extended grid/mini-grid systems - Maintenance training materials |  | Increased adoption of electric clean cooking solutions in rural and underserved areas, reducing reliance on polluting fuels and improving living standards |  | - Number of grid extensions/mini grids implemented - Maintenance training conducted (Yes/No) - Rise in electric clean cooking appliance usage (Yes/No) |  |
| 5 | Subsidize Transportation Costs for Clean Cooking Solutions to Remote Areas | - Develop subsidy criteria targeting transport companies serving remote regions - Collaborate with local governments to identify high-priority communities - Monitor distribution routes and costs to ensure subsidy effectiveness - Evaluate impact on final retail prices of clean cooking products |  | National (Pilot AU Member States) |  | National Ministries of Transport |  | Transportation Companies, Local Governments |  | Short Term |  | - Subsidy guidelines - Priority route mapping - Periodic cost-benefit reports |  | Improved availability and affordability of clean cooking technologies in remote communities, bridging the rural-urban gap in access |  | - Subsidy policy established (Yes/No) - Number of participating transport companies - Reduced final retail price in target areas (Yes/No) |  |
| 6 | Coordinate Continental Clean Cooking Exhibitions and Trade Shows | - Identify host countries and venues for large-scale exhibitions - Invite manufacturers, investors, and policymakers to showcase new products and forge partnerships - Develop marketing campaigns to raise public and industry awareness - Collect feedback from exhibitors and attendees for continuous improvement |  | Continental |  | AUC |  | Industry Associations, RECs |  | Medium Term |  | - Exhibition schedule and event materials - Participation agreements from key stakeholders - Post-event feedback reports |  | Expanded visibility of clean cooking innovations and greater collaboration among key actors, accelerating the exchange of ideas and market solutions |  | - Exhibitions/trade shows held (Yes/No) - Number of participating exhibitors - Partnerships/agreements formed (Yes/No) |  |
| 7 | Develop Online Platforms for Clean Cooking Technologies | - Build or enhance existing e-marketplace websites for clean cooking solutions - Integrate user reviews, ratings, and technical specs to guide consumer choices - Conduct digital marketing campaigns to boost platform traffic - Offer customer support and troubleshooting resources online |  | National (Pilot AU Member States) |  | Ministries of Energy, Food, Agriculture |  | Information Technology (IT) Companies, E-commerce Platforms |  | Short Term |  | - Functional e-marketplace websites - User-friendly product listings and reviews - Marketing campaign analytics |  | Wider consumer reach and awareness of clean cooking products, fostering competitive pricing and informative decision-making for buyers in both urban and rural areas |  | - E-marketplace launched (Yes/No) - Number of products listed - User adoption/traffic metrics (Yes/No) |  |
| 8 | Promote Investment in Clean Cooking Technology Startups | - Collaborate with investment promotion agencies to host pitch events - Offer venture capital seed funding or loan guarantees to selected startups - Provide mentorship and business development support to young enterprises - Track job creation and market expansion metrics |  | National (Pilot AU Member States) |  | National Investment Promotion Agencies |  | Venture Capitalists, Angel Investors |  | Medium Term |  | - Investment pitch events - Seed funding agreements - Mentorship session logs |  | Increased flow of capital and expertise to clean cooking startups, diversifying the supply chain and fostering innovative, cost-effective solutions |  | - Number of pitch events conducted - Funding secured by startups (Yes/No) - Increase in number of clean cooking enterprises (Yes/No) |  |
| 9 | Implement Targeted Subsidies for Critical Supply Chain Components | - Identify essential parts (burners, regulators, packaging) that significantly affect production costs - Provide direct subsidies or rebates for these components - Collaborate with manufacturers and importers to track distribution - Assess price reductions for end consumers |  | National (Pilot AU Member States) |  | National Ministries of Finance |  | Manufacturing Firms, Importers |  | Short Term |  | - List of subsidized components - Subsidy application process - Monitoring reports on component distribution |  | Lower production costs enabling manufacturers to offer final products at more affordable prices, boosting access for low-income groups |  | - Subsidized components identified (Yes/No) - Number of manufacturers/importers participating - Documented end-user price reductions (Yes/No) |  |
| 10 | Establish Sustainable Supply Chains for Communal Cooking Technologies | - Develop centralized procurement frameworks for institutional-scale clean cooking solutions - Facilitate partnerships between local manufacturers and communal institutions (schools, health centres, etc.) - Set up distribution hubs and maintenance services for spare parts - Monitor usage and fuel savings in communal kitchens |  | Regional |  | RCREEEs |  | AFREC, Local Manufacturers, Development Banks, International Donors |  | Medium Term |  | - Centralized procurement mechanisms - Partnership agreements for local manufacturing - Distribution and maintenance network for communal kitchens |  | Robust, cost-effective supply chains enabling institutions to adopt clean cooking solutions at scale, reducing biomass use and mitigating deforestation |  | - Procurement framework established (Yes/No) - Maintenance networks operational (Yes/No) - Reduction in biomass consumption at communal sites (Yes/No) |  |

Source: Authors' own creation

Table 34: Strategic Intervention 3 Policy Development and Regulatory Support

| Pathway to Change: The absence of supportive policies and comprehensive regulatory frameworks in many parts of Africa impedes the adoption of clean cooking solutions across the continent. This intervention focuses on developing robust policies and regulatory mechanisms that create an enabling environment for innovation, investment, and scaling of clean cooking technologies. By aligning with international health and environmental standards, the pathway seeks to accelerate clean cooking adoption, foster market growth, and build consumer confidence, contributing to healthier communities and sustainable energy systems. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Development of a National Strategy on Clean Cooking | - Conduct baseline assessments to identify current cooking methods and resource availability - Consult with stakeholders (ministries, NGOs, consumer groups) to shape goals, timelines, and responsibilities - Draft the strategy, integrating feedback from consultations - Officially adopt and publish the national strategy | National | Ministries of Energy, Food, Agriculture | Consumer Groups, NGOs | Short Term | - Comprehensive baseline report - Stakeholder consultation summaries - National clean cooking strategy document" | A clear roadmap guiding the expansion of clean cooking solutions, ensuring coordinated efforts and resource allocation | - Baseline assessment completed (Yes/No) - Stakeholder consultations conducted (Yes/No) - Strategy document officially approved (Yes/No) |
| 2 | Development of Guidelines on Clean Cooking Strategy Development and Link with Available Financing | - Compile best practices from existing clean cooking strategies - Highlight potential funding opportunities (loans, grants, carbon credits) - Provide a step-by-step guide for policymakers on integrating financial mechanisms - Distribute guidelines to Member States and relevant institutions | Continental | AFREC and AfDB | AFREC, AUDA-NEPAD | Short Term | - Best practice compendium - Financing opportunities catalogue - Guideline booklet/online toolkit" | Strengthened capacity among policymakers to formulate and finance effective clean cooking strategies, enabling faster implementation across various regions | - Guideline document published (Yes/No) - Number of Member States receiving guidelines - Incorporation of financial mechanisms in national strategies (Yes/No) |
| 3 | Implement Tax Breaks and Subsidies for Clean Cooking Equipment | - Review existing fiscal policies to identify suitable tax incentives - Draft legislation or executive directives to enact exemptions or lower duties - Partner with local manufacturers/importers to gauge impact on pricing - Monitor post-implementation effects on affordability and sales volumes | National | National Ministries of Finance | Local Manufacturers, Importers | Medium Term | - Revised fiscal policy proposals - Legislative directives on tax breaks - Monitoring reports on price changes" | Enhanced affordability of clean cooking technologies, spurring higher adoption rates among various income groups | - Tax incentive policy approved (Yes/No) - Price reduction observed (Yes/No) - Uptake rate increase (Yes/No) |
| 4 | Coordinate with International Bodies for Policy Alignment | - Identify relevant global sustainability and health standards (World Health Organisation (WHO), UNFCCC) - Arrange regular policy coordination meetings with international bodies - Adapt national regulations to ensure compliance with global commitments - Publish alignment reports showcasing progress and gaps | Continental | AFREC | International Environmental Organizations | Short–Long Term | - Policy alignment memos - Updated national regulations - Periodic alignment reports" | Improved synergy between African clean cooking initiatives and international standards, enhancing credibility and unlocking global support and funding | - Memoranda of understanding signed (Yes/No) - Regulations updated for global compliance (Yes/No) - Alignment reports produced (Yes/No) |
| 5 | Facilitate Access to International Clean Cooking Funds | - Develop an online repository of funding sources (green funds, climate finance, development banks) - Τrain local stakeholders (NGOs, small businesses) on proposal writing and fund application - Provide technical support during the application process - Τrack successful grants/loans awarded | National | National Ministries of Environment | International Donors, Environmental NGOs | Short Term | - Online funding repository - Training sessions and materials - Funding application support documents" | Increased success in securing international finance for local clean cooking projects, accelerating growth and innovation in the sector | - Funding repository launched (Yes/No) - Number of stakeholders trained - Successful grant/loan applications (Yes/No) |
| 6 | Develop Impact Assessment Studies for Clean Cooking Policies | - Establish standardized metrics for environmental, social, and economic impacts - Commission studies at regular intervals to evaluate policy effectiveness - Gather feedback from communities and industry stakeholders - Publish assessment findings and recommended policy adjustments | National | National Environmental Agencies | Universities, Research Institutions | Medium Term | - Impact assessment protocols - Published studies with data-driven findings - Feedback sessions with stakeholders" | Continuous improvement of clean cooking policies, informed by evidence-based insights into environmental, health, and socioeconomic outcomes | - Assessment studies completed (Yes/No) - Number of stakeholder feedback sessions - Policy adjustments recommended (Yes/No) |
| 7 | Establish Clean Cooking Advocacy Groups | - Identify civil society, community leaders, and NGOs interested in advocacy - Develop common advocacy objectives and messaging strategies - Launch outreach initiatives (workshops, media campaigns) to promote clean cooking - Coordinate with policymakers to channel public concerns and suggestions | Regional | RECs | Civil Society, Community Leaders | Short Term | - Formalized advocacy groups - Shared advocacy roadmap - Media and outreach materials" | Greater public engagement and community-driven demand for clean cooking solutions, pressuring governments and markets to respond with robust policies and product offerings | - Advocacy groups established (Yes/No) - Media outreach campaigns initiated (Yes/No) - Instances of policy influence by advocacy groups (Yes/No) |
| 8 | Strengthen Legal Frameworks for Clean Cooking Implementations | - Review existing legal provisions and identify gaps hindering clean cooking adoption - Draft amendments or new laws supporting clean cooking (liability, consumer protection, product safety) - Mobilize legislative support through consultations with legal experts and stakeholders - Publicize enacted legislation and enforcement measures | National | Ministries of Energy, Food, Agriculture | Local Governments, Legal Consultants | Medium Term | - Legal gap analysis reports - Drafted amendments/new laws - Enacted legislation on clean cooking" | Robust legal environment that protects consumers, enforces safety standards, and holds stakeholders accountable, thereby enhancing trust in clean cooking technologies | - Gap analysis completed (Yes/No) - Legislation approved (Yes/No) - Enforcement mechanisms operational (Yes/No) |
| 9 | Foster Inter-regional Collaboration on Clean Cooking Initiatives | - Organize inter-regional forums to exchange successful policies and technologies - Develop joint action plans for cross-border projects (e.g., shared manufacturing, distribution) - Share resources (research, technical expertise) to accelerate adoption - Track outcomes in participating regions | Continental | AFREC | Intercontinental RECs, Foreign Governments | Medium Term | - Inter-regional collaboration forums - Joint action plans and resource-sharing protocols - Monitoring reports on cross-border clean cooking projects" | Expanded scale and efficiency of clean cooking initiatives through cooperative efforts and shared innovations, leading to more cohesive continental progress | - Number of inter-regional forums held - Joint action plans published (Yes/No) - Cross-border project outcomes monitored (Yes/No) |

Source: Authors' own creation

Table 35: Strategic Intervention: 4. Public Awareness Campaigns and Education

| Pathway to Change: Lack of awareness and entrenched misconceptions about advanced clean cooking technologies hinder their acceptance and adoption. This intervention leverages targeted public awareness campaigns and educational programs to highlight the health, environmental, and economic benefits of clean cooking solutions. By changing perceptions and cooking habits, this pathway fosters widespread behavioural shifts, encouraging communities to transition to cleaner and more efficient cooking methods, ultimately improving public health and environmental sustainability. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actions |  | Activities | Level of implementation Continental, Regional and National | Leading Implementing Agency | Collaborating Institutions | Timeframe | Expected Outputs | Expected Outcomes | KPIs |
| 1 | Launch Continental Clean Cooking Awareness Campaign | - Develop campaign messages (radio, TV, social media) highlighting health and environmental benefits - Partner with major media outlets and NGOs to ensure broad coverage - Conduct baseline and follow-up surveys on public awareness levels - Collect feedback to refine messaging over time | Continental | AFREC | Media Networks, NGOs | Short Term | - Multi-platform campaign materials - Media partnership agreements - Pre- and post-campaign awareness survey data | Increased public awareness and understanding of clean cooking benefits, catalysing larger-scale behaviour change in households | - Campaign materials produced (Yes/No) - Media partnerships established (Yes/No) - Positive shift in survey results (Yes/No) |
| 2 | Develop Educational Programs for Schools and Universities | - Integrate clean cooking topics (health, environment, technologies) into existing curricula - Train teachers and lecturers on delivering practical demonstrations - Develop age-appropriate learning materials (textbooks, online modules) - Evaluate student knowledge retention and interest | National (Pilot AU Member States) | Ministries of Education | Schools, Universities, Educational NGOs | Medium Term | - Revised curricula with clean cooking content - Trained educators - Educational resources for different levels | Enhanced generation of knowledgeable youth and graduates who advocate for and adopt clean cooking methods, driving long-term societal change | - Curriculum updates approved (Yes/No) - Number of teachers trained - Student evaluation results (Yes/No) |
| 3 | Organize Community Workshops on the Benefits of Clean Cooking | - Identify key local venues (community halls, health centres) - Develop workshop modules covering health, cost-saving, and environmental aspects - Involve local influencers (community leaders, women's groups) to facilitate acceptance - Collect participant feedback to measure workshop impact | National (Pilot AU Member States) | National Ministries of Health | Local Governments, Community Organizations | Short Term | - Workshop modules and schedules - Community partnership agreements - Post-workshop feedback reports | Increased community-level adoption of clean cooking solutions, reducing indoor air pollution and related health risks | - Number of workshops held - Local influencers engaged (Yes/No) - Positive participant feedback (Yes/No) |
| 4 | Create a Digital Campaign for Clean Cooking Adoption | - Launch targeted social media challenges, online webinars, and digital newsletters - Collaborate with influencers and bloggers to amplify messages - Develop an interactive web platform with how-to guides and Q&A forums - Track campaign reach and public engagement metrics | National (Pilot AU Member States) | Ministries of Energy, Food, Agriculture | Digital Platforms, Social Media Influencers | Short Term | - Social media content and webinar materials - Influencer collaboration agreements - Web platform analytics reports | Broader digital outreach encouraging a tech-savvy audience to switch to clean cooking, normalizing its use in both urban and rural settings | - Social media campaign launched (Yes/No) - Number of influencer collaborations - Web platform engagement (Yes/No) |
| 5 | Implement Regional Exhibitions and Clean Cooking Fairs | - Identify suitable venues for regional fairs (conference centres, community halls) - Invite manufacturers, NGOs, and consumers to showcase products and success stories - Organize panel discussions, demonstrations, and networking sessions - Record outcomes and follow-up leads for ongoing partnerships | Regional | Regional Economic Communities Directorates of Energy, Forest, Agriculture and Natural Resources | Private Sector Partners, Trade Associations | Short-Medium Term | - Exhibition schedules and promotional materials - Signed participation agreements - Post-event partnership leads/reports | Greater visibility and acceptance of clean cooking innovations, fostering direct engagement between solution providers and end-users to boost adoption | - Number of fairs conducted - Stakeholder participation (Yes/No) - Partnerships/agreements formed (Yes/No) |
| 6 | Facilitate Training Programs for Artisans and Local Manufacturers | - Develop technical training modules on clean cooking equipment design, production, and maintenance - Conduct workshops in partnership with local technical schools - Provide seed grants or toolkits to promising trainees - Establish monitoring and support for newly skilled artisans | National (Pilot AU Member States) | National Ministries of Trade and Industry | Technical Schools, Local Businesses | Short-Long Term | - Training curricula and materials - Skilled artisan registry - Seed grants/toolkits distributed | Boosted local capacity to produce and maintain clean cooking appliances, expanding the supply chain and generating employment | - Number of training workshops - Skilled artisans certified (Yes/No) - Toolkits/grants provided (Yes/No) |
| 7 | Coordinate with Religious and Traditional Leaders | - Identify influential religious and community figures interested in promoting clean cooking - Develop tailored messages emphasizing health, economic, and environmental benefits - Conduct orientation sessions to align leaders with campaign goals - Organize local events led by these trusted figures | Regional | RECs | Religious Institutions, Traditional Councils | Short-Long Term | - List of engaged religious/traditional leaders - Orientation session materials - Local events championed by community leaders | Stronger advocacy for clean cooking solutions among culturally significant groups, leading to higher acceptance rates within diverse communities | - Leaders engaged (Yes/No) - Orientation sessions conducted (Yes/No) - Increase in local event participation (Yes/No) |
| 8 | Produce and Distribute Clean Cooking Educational Material | - Design culturally relevant brochures, posters, and flyers in local languages - Partner with public libraries and community centres for distribution - Provide digital versions for wider online dissemination - Collect feedback to improve materials | National (Pilot AU Member States) | Ministries of Energy, Food, Agriculture | Educational Institutes, Public Libraries | Short-Long Term | - Printed and digital educational materials - Distribution agreements with libraries/centres - Feedback forms from recipients | Greater public awareness of clean cooking benefits, boosting knowledge retention and driving behavioural shifts toward cleaner methods | - Materials produced (Yes/No) - Distribution network established (Yes/No) - Feedback collected (Yes/No) |
| 9 | Organize Roadshows in Rural and Urban Areas | - Assemble mobile demonstration teams equipped with various clean cooking technologies - Plan routes covering both densely populated urban centres and remote rural communities - Conduct live demonstrations, Q&A sessions, and instant feedback collection - Document adoption interest for follow-up support | National (Pilot AU Member States) | Ministries of Energy, Food, Agriculture | Local NGOs, Community Centres | Short Term | - Roadshow event schedules - Demonstration kits and informational brochures - Database of interested households/businesses | Increased public awareness and understanding of clean cooking benefits, catalysing larger-scale behaviour change in households | - Number of roadshows conducted - Urban vs. rural coverage (Yes/No) - Documented follow-up interest (Yes/No) |

Source: Authors' own creation

## Summarized Strategic Objectives and Interventions

The Summary of Strategic objectives, strategic interventions by selected sub sectors of the action plan and is presented in Table 36. The full Roadmap showing the Actions for each of the subsector, Strategic Objective and Strategic Intervention is accompanying this ETSAP as an attachment.

Table 36: Summary of ETSAP Strategic objectives, strategic interventions, cross cutting, and cross sectoral issues

| No. | Subsector | Strategic Objective | Strategic Interventions |
| --- | --- | --- | --- |
| 1 | Electricity subsector | Strengthen and Modernize Energy Infrastructure and Systems in the Electricity Supply Industry | Strategic Intervention 1.1: Accelerate the deployment of RE |
|  |  |  | Strategic Intervention 1.2: Foster and Accelerate development of resilient Transmission and Distribution networks to support deployment and trade of clean and RE power |
| 2 | Transport | Advance Sustainable Transport Solutions | Strategic Intervention 2.1. Promoting introduction of various NEVs and clean fuels in various sub sectors of the transport sector. |
|  |  |  | Strategic Intervention 2.2: Transitioning the conventional transport systems to multi-modal transport systems for efficient use and energy demand reduction. |
| 3 | Buildings | Elevate Building Standards for Energy | Strategic Intervention 3.1: Strengthen and adopt compliance with building energy codes |
|  |  |  | Strategic Intervention 3.2: Boost market demand for Energy Efficient buildings |
|  |  |  | Strategic Intervention 3.3: Boost capacity for delivering energy efficient buildings |
| 4 | Industry | Foster Sustainable and transformative Industrial Development: | Strategic Intervention 4.1: Target reduction of fossil fuel demand in industry through fuel substitution, RE supply and EE Practices |
|  |  |  | Strategic Intervention 4.2. Transformative industrialization to leverage Africa’s comparative advantage |
| 5 | Oil and gas | Optimize Oil and Gas Sector Transition | Strategic Intervention 5.1: Sustainable supply and utilization of natural gas on the continent |
|  |  |  | Strategic Intervention 5.2: Promote economic and technical efficiency in the production, transport, and use of oil and gas |
|  |  |  | Strategic Intervention 5.3 ESG sustainability enhanced |
| 6 | Agriculture | Increase the Use of Modern and Efficient Energy Technologies in Agriculture | Strategic Intervention 6.1: Modernization of Agricultural Equipment |
|  |  |  | Strategic Intervention 6.2: Promotion of Renewable Energy in Agriculture |
|  |  |  | Strategic Intervention 6.3: Advance Carbon Farming |
|  |  |  | Strategic Intervention 6.4: Enhancement of Agricultural Extension Services |
| 7 | Clean cooking | Promote the adoption of clean cooking technologies | Strategic Intervention 7.1: Development and Deployment of Advanced Cooking Technologies |
|  |  |  | Strategic Intervention 7.2: Enhancing Market Structures and Supply Chains: |
|  |  |  | Strategic Intervention 7.3: Policy Development and Regulatory Support |
|  |  |  | Strategic Intervention 7.4: Public Awareness Campaigns and Education |

Source: Authors' own creation

## Horizontal Planning

Apart from the subsector strategic interventions and action plans, there is recognition that horizontal Strategic interventions and Action plans are also needed that will address requirements of the whole energy sector transition.

The identified horizontal strategic interventions pertain to:

Supporting AU-MS to develop their national DDPs.

Creating adequate and focused data sets for energy transition in general and specifically to support development of national DDPs.

Creating capacity for supporting the overall energy transition on the continent, not only specific to implementing action plans of subsectors.

The Action Plans that have been developed for these horizontal strategic interventions are presented below (Table 37).

Table 37: Action Plan for the Horizontal Strategic Interventions

| Strategic Intervention | Actions | Activities | Lead Agency | Collaborating Stakeholders | Time frame | Outcome |
| --- | --- | --- | --- | --- | --- | --- |
| Supporting AU-MS to develop their national DDPs | Train MS on designing development of DDP and related data collection | Create a tool with data checklist; Stakeholder engagement; Survey for data collection | AFREC | Ministries of Energy (including oil and gas), transport, public works industry, agriculture Consultants for data collection, stakeholder facilitation | Short Term | Emission reduction targets for regions and continent |
|  | Train MS on Scenario modelling | Identify suitable type of model Organize Group training workshop on selected model. | AFREC | Consultants for energy sector modelling | Short term | Publicly available modelling tool for MS |
| Energy Transition Information system Capacity Building | Develop a check list of data sets used for ET | Consultant to review ET data sets from other organizations that are used in best practice | AFREC | Focal national points in ME, regional Power pools & national utilities, regulatory standards agencies | Short term | Standardized ET data sets |
|  | Create a database for ET information | Include as part of AFREC Information System a sub database for ET information | AFREC | Data base. Website consultants | Short term | Dedicated database for ET analysis |
|  | Establish a Data collection and processing system | Develop data collection tools and needed processing needed from the different sources. | AFREC | AFREC Statistics Unit UNECA/ International Renewable Energy Agency (IRENA) etc | Short term | Established data sets applicable to ET analysis |
| Capacity Building | Capacity Building of continental agencies | Capacitate AU agencies on project designs, developing Terms of Reference (ToRs), Resource mobilization, Project Management; Monitoring and Evaluation of projects/programmes | AFREC | AUDA-NEPAD, AUC- DIE, AFUR, AFSEC | Short Term-on going | Streamlined project procurement and implementation at continental level |
|  | Capacity building of regional bodies | Coordination skills for regional initiatives Resource mobilization for regional initiatives | AFREC | RECs Directorates, RCREEEs, Regional power pools, regulators, Standard bodies | Short term-ongoing | Effective design and implementation of regional actions |
|  | National Capacity building | M&E systems and data collection systems Strengthen development and implementation/enforcement of national policies/regulatory frameworks and standards | AFREC | Ministries of Energy and other subsector ministries/regulators | Short term on going | Effective policy/regulatory frameworks |

Source: Authors' own creation

### Cross Cutting issues

The successful implementation of ETSAP hinges on effectively mainstreaming cross-cutting issues across all aspects of energy policy and project execution. The cross-cutting issues that are considered relevant in the context of this ETSAP are standardization and inclusivity. Inclusivity entails Gender mainstreaming, youth engagement considering the various energy policies in implementation of the ETSAP. Their objectives and required strategic actions for these cross-cutting issues are provided in Table 38 below.

Table 38: Key Cross cutting issues to be observed for the ETSAP Implementation

| Issue | Sub Issue | Objective | Strategic Action |
| --- | --- | --- | --- |
| Standardization |  | To harmonize technical standards, safety regulations, and quality benchmarks across MS to facilitate a seamless and robust energy market conducive to innovation, trade, and investment. | Develop a comprehensive continental framework for standardization in collaboration with the PAQI, the AFSEC, the ARSO, and other relevant bodies. This framework should ensure interoperability and regulatory alignment across Africa, making it easier to integrate diverse energy resources and technologies. |
| Inclusivity |  | Ensure that the benefits of energy advancements reach all segments of society, with special focus on gender, youth, and vulnerable groups to promote justice, equity, and leverage diverse perspectives and talents. | Implement comprehensive policies that embed gender mainstreaming, youth engagement, and social inclusivity in all energy projects and policies across the continent. These policies should ensure that energy systems are accessible, beneficial to all, and take into account the specific needs and potential contributions of these groups. |
|  | Gender Mainstreaming | Promote gender equality within the energy sector by enhancing women's participation and ensuring that energy policies are sensitive to gender issues. This involves eliminating gender disparities and enhancing the sustainability and efficiency of energy policies across Africa. | Develop and enforce gender-responsive energy policies that ensure women's involvement at all stages of energy policy formulation and implementation. These policies should also focus on providing women with equal opportunities for employment and leadership within the energy sector, thereby empowering them economically and ensuring their active participation in shaping the energy landscape. |
|  | Youth Engagement | Empower the youth to participate actively and lead in the energy transition by fostering an environment that harnesses their innovative potential and prepares them for future challenges. | Create robust platforms and programs for youth innovation and leadership in energy, including targeted training, capacity-building programs, and engagement initiatives that are specifically designed to enhance the skills of young people and integrate their ideas and energies into the mainstream of energy development. |
|  | Comprehensive Inclusivity | Develop energy policies that cater to the diverse needs of Africa’s population, addressing socio-economic, cultural, disability-related, geographic, and age-specific barriers to ensure equitable access to energy resources and technologies. | Formulate and implement inclusive energy policies that are adaptable to the diverse cultural, economic, and geographic realities of the African continent. These policies should facilitate access to modern energy services for all, particularly focusing on marginalized and underserved communities, ensuring that everyone benefits from energy advancements. |

Source: Authors' own creation

## Cross Sectoral Issues

There are intersecting strategic interventions and actions that have been proposed in the Strategy that will need to be rationalized and implemented collectively for the benefit of the other subsectors as indicated (Table 39). There are also other sectors such as water for hydropower and ICT for digitalization that will need to be considered together, hence integrated planning of such strategic interventions, mobilizing stakeholders and other resources will be required.

Strategic interventions and Actions that have cross sectoral implications can be developed through stakeholder engagement and collective workshops to draw up the needed instruments e.g. policies/strategies, plans, regulatory frameworks, training/capacity building and mobilize required resources for implementation.

Table 39: Sub sectoral Intersections on the proposed measures and actions. Cause/Effect whereby how the Column sectors effect on Row sectors in terms of what we have already presented in the Strategy and Action Plans- Not all we know about their intersections.

| Subsectors | Electricity | Transport | Buildings | Industry | Oil and Gas | Agriculture | Clean Cooking |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Electricity |  |  |  |  |  |  |  |
| Transport | Charging infrastructure development Integrating of NEVs with smart grid technologies |  |  |  |  |  |  |
| Buildings | Buildings as electricity consumers and prosumers Integration of renewable energy sources in building design |  |  |  |  |  |  |
| Industry | Industrial energy efficiency through optimized electricity use: Targeting reduction of fossil fuel demand in industry through RE supply and EE Practices) | NEV Batteries and other fuels like Green Hydrogen/ ammonia produced in industry. |  |  |  |  |  |
| Oil and Gas | Natural gas as a transition fuel for electricity generation | natural gas and LPG utilization. | Gas heating systems | Energy use optimization in ‘hard to bate” sectors like petrochemical processes |  |  |  |
| Agriculture | Decentralized renewable energy solutions for remote areas for irrigation, processing, livestock water [umping | Biofuel production from crop residues | Integration of energy efficiency systems in agro industries Agricultural warehouses and cold storages with energy-efficient designs | - Agro-industries | Minimize carbon footprint of fossil-based fertilizer: Targeting reduction of fossil fuel demand in farm |  |  |
| Clean cooking | - Electric cooking solutions (Strategic for | Transportation networks for distribution of clean cooking fuels | MEPS for cooking appliances | Industrial production of clean cookstoves | Development of synthetic fuels for clean cooking ( Use of Natural Gas for cooking Utilization for LPG distribution | Promoting biogas and biomass solutions for rural cooking needs Agricultural waste to energy initiatives for cooking |  |

Source: Authors' own creation

# IMPLEMENTATION PLAN

## Guiding Principles

The implementation of the ETSAP is underpinned by a set of guiding principles designed to ensure alignment with strategic goals, national priorities, and sustainable outcomes. These principles focus on simplicity, practicality, and effectiveness, providing a robust framework for decision-making and execution. Table 40 outlines each principle and provides an explanation of its relevance and application within the strategic framework.

Table 40: Principles for implementation of the ETSAP

| Principle | Rationale for consideration |
| --- | --- |
| Capacity to Implement | Prioritizes readiness and capability at national, regional, and continental levels to execute strategic actions effectively. |
| Financial Feasibility | Recognizes resource constraints and promotes cost-effective solutions that maximize impact with limited resources. |
| Subsidiarity | Implementation of ET measures at the most appropriate levels by relevant agencies at continental, regional and in Member States levels |
| Alignment with AU Initiatives | Ensures coherence with existing AU policies and programs, avoiding duplication and leveraging synergies for greater efficiency. |
| Increasing Modern Energy Access | Focuses on expanding access to modern energy services to improve quality of life, energy security, and economic opportunities. |
| Integrated Cross-Sectoral Planning | Promotes holistic planning across energy, agriculture, transport, and other sectors to address interconnected challenges. |
| Inclusivity and Equity | Ensures active participation of all stakeholders, prioritizing gender balance, youth employment, and equitable progress. |
| Sustainability | Emphasizes local ownership, institutional capacity building, and long-term resilience to ensure sustainable transitions. |
| Flexibility and Differentiated Progress (Variable Geometry) | Acknowledges varying starting points among Member States, allowing for tailored implementation aligned with national priorities. |

Source: Authors' own creation

## Institutional Roles

The ETSAP is a comprehensive framework designed to guide the continent's shift towards a sustainable and inclusive energy future. Given its broad scope, the strategy encompasses not only traditional energy sector stakeholders but also engages entities across multiple sectors, including industry, transportation, buildings, agriculture, and clean cooking. This cross-sectoral approach ensures that the energy transition aligns with diverse economic activities and development goals across Africa.

The proposed institutional framework for implementing the ETSAP is that AFREC will lead supported by its continental counterparts’ organizations as indicated in Figure 8.

Figure 8: Comprehensive Institutional involvement in ETSAP Implementation

Source: Authors' own creation

Legend: Continental, regional, national agencies collaborate horizontally as required (no connection lines). Density of lines connecting vertically show strength of linkages; green coloured boxes have ad hoc connections hence broken lines vertically.

The various roles of each of the indicated continental and regional bodies presented in Figure 8 above are presented in Table 41 for continental stakeholder organizations and Table 42 for regional Stakeholder organizations. Continental organizations have linkages with their regional and national counterparts in that comprise power utilities, RE/EE centres, directorates in regional Economic Communities, regulators, standards bodies and associations as indicated. However, financing institutions, and resources/research centres may collaborate but not on an already established arrangement. Continental agencies also do collaborate as required by their AUC establishment and the AfDB is an official funder of some of the AU initiatives. Similarly regional agencies also do collaborate as per their regional establishments and often national agencies of similar nature collaborate through their regional agencies. AFREC has also a direct focal point within with Ministries in charge of Energy for its different programmes including on energy statistics.

There are also many international organizations that Africa is already collaborating with and will be called upon to support financing, capacity building, advisory services and guidance of formulation of policy frameworks.

Table 41: Continental and Regional Organizations for ETSAP implementation

| CONTINENTAL INSTITUTIONS |  |
| --- | --- |
| Institution | Main expected roles |
| AFREC | Coordinate the implementation of the energy transition strategy, support policy harmonization, including drive clean cooking and energy efficiency programmes in Africa and monitor progress across Africa. |
| AUC | Lead advocacy and integration of the energy transition into broader continental agendas, mobilize resources, and coordinate with international partners. |
| Department of Infrastructure and Energy and Transport (DIE) | Facilitate the development of sustainable infrastructure projects critical to energy transition, such as renewable energy networks and efficient buildings and transport. |
| Department of Rural Economy and Agriculture (DREA) | Support sustainable agricultural practices that enhance energy efficiency and integrate renewable energy technologies in the agricultural sector. |
| AUDA–NEPAD | Drive project development and implementation, focusing on Power System Infrastructure and renewable energy projects across the continent. |
| AfDB | Provide financial backing for energy transition projects, focusing on renewable energy investments and energy efficiency improvements. |
| UNECA | Offer analytical support, data, and policy advice to shape and guide energy transition strategies tailored to African realities. |
| APUA | Promote best practices, capacity building, and regulatory support among power utilities to enhance energy efficiency, renewable integration and actively promotes and discusses the development of smart grids in Africa |
| AFUR | Advocate for and help develop regulatory frameworks that support energy transition, focusing on renewable energy and efficiency standards. |
| CONTINENTAL SECTORAL STAKEHOLDERS |  |
| Institution | Main expected roles |
| UATP | Advocate for sustainable and energy-efficient transportation policies, promoting public transport and non-motorized transport solutions. |
| African Sustainable Building Network (ASBN) | Promote sustainable and energy-efficient building practices, fostering the adoption of green building standards and technologies. |
| African Fertilizer and Agribusiness Partnership (AFAP) | Support the adoption of energy-efficient practices in the production and use of fertilizers within the agricultural sector. |
| African Roundtable on Sustainable Consumption and Production (ARSCP) | Promote energy-efficient and sustainable consumption and production practices across various sectors, including industry and agriculture. |
| African Railway Confederation (AFC) | Support energy efficiency in the rail transport sector, promoting electrification and sustainable practices in rail operations. |
| SSATP | Provide policy guidance and support for the integration of energy efficiency and sustainability in transportation policies across Africa. |
| Sustainable Energy Africa (SEA) | Provide technical assistance and policy support for sustainable energy initiatives, focusing on urban energy planning and policy harmonization. |
| African Sustainable Energy Association (AFSEA) | Advocate for sustainable energy policies and practices, supporting the development and deployment of renewable energy sources across Africa. |
| Pan-African Manufacturers Association (PAMA) | Promote energy efficiency and sustainable manufacturing practices within the African manufacturing industry. |
| International Federation of Consulting Engineers (FIDIC) Africa – (Association of consulting Engineers in Africa) | Build capacity among consulting engineers in Africa to integrate energy efficiency and sustainability in their projects. |

Source: Authors' own creation

Table 42: Key Regional Stakeholder Organizations for Implementation of the ETSAP

| REGIONAL ORGANIZATIONS |  |
| --- | --- |
| Regional Renewable Energy and Energy Efficiency Centres | Implement regional energy transition initiatives, provide expertise, and facilitate knowledge transfer and capacity building in renewable energy and efficiency. |
| Power Pools | Enhance regional power cooperation and integration, promote energy-efficient and renewable power solutions within the regional grids. |
| Regional Regulatory Authorities | Harmonize energy policies and regulations across the region to support a unified approach to the energy transition. |
| Regional Regulatory Associations | Support regional harmonization of energy policies and foster a cooperative regulatory environment for energy transition. |
| African Renewable Energy Alliance (AREA) | Facilitates multi-stakeholder dialogue and partnerships to advance renewable energy adoption across the continent. |
| Regional Development Banks (e.g., West African Development Bank (BOAD), Development Bank of South Africa (DBSA) | Offer regional expertise and financial support for sustainable energy projects, contributing to the development of regional energy infrastructures. |
| REGIONAL SECTORAL STAKEHIOLDERS |  |
| East African Manufacturers Association (EAMA) | Support the adoption of energy efficiency measures in the manufacturing sector in East Africa. |
| Federation of West African Manufacturers Associations (FEWAMA) | Advocate for and support the implementation of energy efficiency and sustainability initiatives in West African manufacturing. |
| Southern African Energy Efficiency Confederation (SAEEC) | Promote awareness and implementation of energy efficiency measures in Southern Africa, providing training and networking opportunities. |
| Energy services Companies Association of Southern Africa (EASA) | Facilitate the development and support of ESCOs, enhancing energy efficiency services and solutions. |

Source: Authors' own creation

Implementation of the ETSAP will take place at Member States level with the various continental and regional organizations supporting with resource mobilization, harmonization and policy convergence and capacity building.

The key MS entities that will be important in implementing the ETSAP are presented in Table 43 below.

Table 43: Institutional entitles and their role in the Member States

| MEMBER STATES ORGANIZATIONS |  |  |
| --- | --- | --- |
| Organization | Role on ETSAP | Comments |
| Ministries | The various sectors involved in the ETSAP will provide policy guidance that can be used for convergence in the RECs and in turn at Continental level | Ministries are usual linked via their RECs. In some cases, MS ministries have direct links with Continental bodies e.g. AFREC for energy statistics |
| Utilities | Power utilities will implement electricity sector initiatives at country level | In some countries other sector utilities such as water, ICT would be aligned with the energy sector |
| Regulators | Energy regulators will be involved with harmonization of legal and regulatory frameworks across the continent. They will also be involved with applications and enforcement of the regulations | Other sector regulators such as water, communications, transport would also be looped in National regulators are members of the regional regulators/associations |
| Standard Bodies | Participate in harmonization of standards across the continent. They will also be regulating the agreed standards in their countries | They are also often members of the regional standards bodies but can also have direct link with their relevant continental body |
| National associations | The various sector associations will inform policy formulation and create awareness to their members on ETSAP initiatives to be undertaken at national level | These national associations tend to be members of the regional associations and sometimes continental associations |
| National Development/Commercial banks | Creation of national financing schemes proposed in the ETSAP | Some commercial banks in MS are now joining syndicates to finance large infrastructure projects but they will need to be educated to see benefits of initiatives like EE. |
| Centres of Excellence (CoEs) | Provide the various services such training and expert services to carry out studies and develop strategies, master plans | There will be specialized CoEs, but the usual Technical Assistance (TA) experts will also be recruited to undertake the studies/strategies |

Source: Authors' own creation

The stakeholder mapping process not only highlights stakeholders' roles and importance but also guides the development of tailored engagement strategies (table below). By understanding the different motivations and capacities of each stakeholder group, the AU through AFREC can facilitate more effective collaboration, secure buy-in, and enhance the overall implementation efficiency of the Energy Transition Strategy. This strategic engagement is essential for mobilizing resources, fostering innovation, and ensuring that the transition to sustainable energy is both equitable and economically beneficial for all involved.

To effectively manage and engage with this wide array of stakeholders, an initial Stakeholder Power-Interest Matrix is developed. This tool categorizes stakeholders based on their level of influence over and interest in the energy transition, providing insights into how they might affect or be affected by the strategy. This matrix helps to identify key players whose involvement is crucial for the strategy's success and those who need to be kept informed and engaged throughout the process (Table 44).

Table 44: ETSAP Stakeholder Power-Interest Matrix

| HIGH | Keep Satisfied SECTORIAL ORGANIZATIONS MEDIA NGOs / CIVIL SOCIETY |  | Manage Closely |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | AFREC AUC AUDA-NEPAD RECs Regional Centres for RE/EE UNECA |  | Power Pools Regional Regulators and Associations APUA AFUR AU MS Sector specific stakeholders |
| INFLUENCE |  |  |  |  |  |
|  | Monitor UNEP’s AFRICA OFFICE AFRICA GREENCO CONSUMERS |  | Keep Informed |  |  |
| LOW |  |  | AfDB WORLD BANK IFCs |  | POWER AFRICA PAQI / AFSEC / ARSO |
|  | LOW | INTEREST |  |  | HIGH |

Source: Authors' own creation

## Financing Options and Resource mobilization for the ETSAP

### Financing the ETSAP

It will be necessary to mobilize a variety of funding sources for the implementation of ETSAP, to ensure:

Cost-competitiveness of recommended solutions, in line with market prices or ability to pay,

Public debt sustainability, countries’ abilities to meet all current and future payment obligations without exceptional financial assistance or going into default,

Sustainable private-sector involvement in the sector to make sure the required volumes of financing are available.

The fiscal situation of the member states and the low financial capacity of many utilities make financial equilibrium one of the main challenges in implementing the ETSAP.

From this perspective, the optimization of resources and the support of technical and financial partners will be critical elements of implementing the strategy.

Financing strategy and resource mobilisation

The financing strategy must be based on several pillars:

Optimizing state support through targeted investment subsidies and policy incentives. For the power sector, this implies continuing structural reforms and the search for a lower-cost energy mix through investments in power generation and transmission systems, to limit the amount of public funds dedicated to operating costs. For other sectors, political support and incentives must be aimed at improving the deployment of more efficient equipment.

Coordination of donors and the various DFIs around a common roadmap: ensuring that monitoring and planning mechanisms, as well as advisory services, are embedded into assistance programmes at the level of ministries and implementing agencies. This support aims to maximise synergies and learning between DFI-funded programmes and to limit bottlenecks in implementation through increased support for early-stage projects. The mobilization of climate financing as a complementary source of funding, with a strategy focused on seeking funding opportunities from Global Climate Fund, other national or international funds, emerging funding solutions such as carbon financing, green bonds and Debt for Decarbonization Swaps, if the reduction in CO2 emissions can be measured.

Increasing private sector participation in investments through blended finance programs and increased access to de-risking support.

There is a mixture of financing instruments/sources that can be used to fund the implementation of ETSAP; therefore, it will be important to match funding sources and strategies with specific ETSAP actions.

Particularly, advisory services at ministries’ level, capacity building for implementing agencies and actions that entail developing enabling environment (policies, institutions, capacity building, information systems and planning) are amenable to DFIs grant funding. For projects type actions, both public and private sector funding can be deployed. Public funding will be a combination of government budgets, DFIs grants and concessional loans. Private sources will play an increasingly important role in financing clean energy projects when the investment environment is more attractive, secure, and mature, with the help of de-risking tools from DFIs.

There are various sources of financing that can be obtained by project developers with facilitation of both RECs and MS by providing the necessary support such as guarantees and letters of support and creating conducive policy environments. The role of Multilateral Development Banks (MDBs) is also central, particularly in project development, preparation, and implementation. In addition to applying their own financing mechanisms, these institutions facilitate large-scale regional sustainable energy projects, by catalysing public and private funds and mobilizing additional concessional and innovative finance. Climate Finance is another interesting source of funding for these projects – using different frameworks such as the Global Climate Fund.

Both MS and RECs can also create special purpose investment funds particularly for small projects (currently without adequate access to financing, due to their inherent high transaction costs) involving both national and regional development banks.

Also worth mentioning is the use of procurement tools to establish new markets for new technologies, especially in the EE and access to energy sectors. MS could lead the negotiation/dialogue between buyers and manufacturers for bulk procurement of efficient appliances and equipment to introduce and accelerate their adoption by the end-users. These innovative procurement tools would improve the confidence of manufacturers to enter and adapt their technologies to the new markets.

AFREC will have the responsibility to coordinate resource mobilization, also giving endorsement support to RECS and MS to ensure implementation of the ETSAP. The actual amounts of financial resources required to implement ETSAP at both regional and MS level will be determined on a case-by-case basis as the identified actions will need to be further developed into the DDP.

Budgeting can be done for each proposed Action in the Action Plan, but the estimates can only be indicative as both costs and timeframes will change over time. Actual budgets will also be derived when Terms of Reference are prepared for the implementation of these Actions. What the budget presents is a size of magnitude of what resources will be expected to implement the ETSAP.

The Actions have been divided into continental, regional and national. Continental and Regional Actions were estimated from previous assignments of similar type e.g., studies, policy/strategy/master plan development, training/capacity building, awareness raising. In the case of national action plans, a set of pilot AU Member States most relevant to the subsector are proposed e.g., 5 pilot AU Member States each representing each of the 5 AU regions or oil producing countries or those heavily reliant on traditional biomass etc. In terms of mobilizing resources at AU level, AFREC can then support the pilot AU Member States similar to what is being done for the DDPs. Lessons from these pilot national actions can then be replicated in other AU Member States with similar characteristics e.g., resources, socio-economies. Costing national Actions for 55 AU Member States will be a challenge and cannot not take into consideration the socio-economic, environmental resource endowment etc. disparities in all the AU Member States. Budgeting has been done only for the “Quick Wins” in the Guidelines as these are short term actions that can be implemented at National level.

### Budgeting Assumptions and Estimation

Budgeting for each Strategic Intervention and related actions are only indicative as both costs and timeframes may change over time. Actual budgets will also be derived when Terms of Reference are prepared for the implementation of the Strategic Actions and their related Activities. What the budget presents is a size of magnitude of what resources will be expected to implement the ETSAP hence assisting the relevant stakeholders to have an idea of how much resources to mobilize from funders.

In developing current budget estimates for the Action Plans, the focus was primarily on short-term assignments implemented at the continental level. This decision is based on several pragmatic considerations. First, providing budgets for medium- and long-term activities leads to an increased level of uncertainties. Planning for activities beyond five years introduces significant variability in costs—such as inflation rates, technological advancements, and political or economic shifts, highly determined by the DDP at national level—that cannot be accurately predicted at this stage.

At the continental level, short-term activities are largely consulting-based, involving expert work, stakeholder consultations, and technical assistance. This makes them relatively straightforward to estimate, as they primarily consist of professional services with predictable costs, such as daily consulting rates and incidental expenses. These estimations can be derived with reasonable accuracy and without the need for complex assumptions.

Table 45 hence only presents budgets that will be needed to implement only short-term continental Actions by subsector, and Strategic Interventions. The total budget between 2025 and 2030 for the short-term continental subsector Actions was estimated to be about USD 11 million.

Table 45: Budget estimates for implementing short term (up to 2030) continental Actions of the ETSAP subsectors

| No. | Subsector | Strategic Objective | Strategic Interventions | Estimated Budget. (USD) | Subsector Total (USD) |
| --- | --- | --- | --- | --- | --- |
| 1 | Electricity subsector | Strengthen and Modernize Energy Infrastructure and Systems in the Electricity Supply Industry | Strategic Intervention 1.1: Accelerate the deployment of RE | 997,500 | 1,199,000 |
|  |  |  | Strategic Intervention 1.2: Foster and Accelerate development of resilient Transmission and Distribution networks to support deployment and trade of clean and RE power | 201,500 |  |
| 2 | Transport | Advance Sustainable Transport Solutions | Strategic Intervention 2.1. Promoting introduction of various NEVs and clean fuels in various sub sectors of the transport sector. | 2,300,000 | 4,150,000 |
|  |  |  | Strategic Intervention 2.2: Transitioning the conventional transport systems to multi-modal transport systems for efficient use and energy demand reduction. | 1,850,000 |  |
| 3 | Buildings | Elevate Building Standards for Energy | Strategic Intervention 3.1: Strengthen and adopt compliance with building energy codes | 450,000 | 650,000 |
|  |  |  | Strategic Intervention 3.2: Boost market demand for Energy Efficient buildings | 200,000 |  |
|  |  |  | Strategic Intervention 3.3: Boost capacity for delivering energy efficient buildings | N/A |  |
| 4 | Industry | Foster Sustainable and transformative Industrial Development: | Strategic Intervention 4.1: Target reduction of fossil fuel demand in industry through fuel substitution, RE supply and EE Practices | 1,173,000 | 1,653,000 |
|  |  |  | Strategic Intervention 4.2. Transformative industrialization to leverage Africa’s comparative advantage | 480,000 |  |
| 5 | Oil and gas | Optimize Oil and Gas Sector Transition | Strategic Intervention 5.1: Sustainable supply and utilization of natural gas on the continent | 963,500 | 1,667,500 |
|  |  |  | Strategic Intervention 5.2: Promote economic and technical efficiency in the production, transport, and use of oil and gas | 53,500 |  |
|  |  |  | Strategic Intervention 5.3 ESG sustainability enhanced | 650,500 |  |
| 6 | Agriculture | Increase the Use of Modern and Efficient Energy Technologies in Agriculture | Strategic Intervention 6.1: Modernization of Agricultural Equipment | 345,000 | 345,000 |
|  |  |  | Strategic Intervention 6.2: Promotion of Renewable Energy in Agriculture | N/A |  |
|  |  |  | Strategic Intervention 6.3: Advance Carbon Farming | N/A |  |
|  |  |  | Strategic Intervention 6.4: Enhancement of Agricultural Extension Services | N/A |  |
| 7 | Clean cooking | Promote the adoption of clean cooking technologies | Strategic Intervention 7.1: Development and Deployment of Advanced Cooking Technologies | 345,000 | 1,437,500 |
|  |  |  | Strategic Intervention 7.2: Enhancing Market Structures and Supply Chains: | 287,500 |  |
|  |  |  | Strategic Intervention 7.3: Policy Development and Regulatory Support | 517,500 |  |
|  |  |  | Strategic Intervention 7.4: Public Awareness Campaigns and Education | 287,500 |  |
| Grand subsector Total |  |  |  |  | 11,102,000 |

Source: Authors' own creation

The budget estimate for implementing actions for horizontal planning is presented in Table 46 and the total short-term budget for implementing the horizontal planning Actions is USD 900,000.

Table 46: Estimated Short Term budget for implementing Horizontal Planning ETSAP Actions

| Strategic Intervention | Actions | Activities | Estimated Budget (2025-2030) (USD) | TOTAL (USD) |
| --- | --- | --- | --- | --- |
| Supporting AU-MS to develop their national DDPs | Train MS on designing development of DDP and related data collection | Create a tool with data checklist. Stakeholder engagement. Survey for data collection. | 100,000 | 900 000 |
|  | Train MS on Scenario modelling | Identify suitable type of model Organize Group training workshops on selected model. | 225,000 |  |
| Energy Transition Information system Capacity Building | Develop a check list of data sets used for ET | Consultant to review ET data sets from other organizations that are used in best practice | 25,000 |  |
|  | Create a database for ET information | Include as part of AFREC Information System a sub database for ET information | 20,000 |  |
|  | Establish a Data collection and processing system | Develop data collection tools and needed processing needed from the different sources. | 20,000 |  |
| Capacity Building | Capacity Building of continental agencies | Capacitate AU agencies on project designs, developing ToRs, Resource mobilization, Project Management; Monitoring and Evaluation of projects/programmes | 60,000 |  |
|  | Capacity building of regional bodies | Coordination skills for regional initiatives Resource mobilization for regional initiatives | 225,000 |  |
|  | National Capacity building | M&E systems and data collection systems Strengthen development and implementation/enforcement of national policies/regulatory frameworks and standards | 22,500 |  |

Source: Authors' own creation

The budget estimated for implementing short term continental Cross Cutting and Cross Sectoral ETSAP actions is presented in Table 47 amount to USD 220 000 and USD 126 000 for cross cutting and Cross sectoral short term continental actions.

Table 47: Cross cutting and Cross sectoral budgets for short continental actions (2025-2030)

| Cross Cutting | Strategic Intervention | Action | Activities | Total USD (2025-2025) | TOTAL (USD) |
| --- | --- | --- | --- | --- | --- |
|  | Gender- equitable distribution of energy benefits and the promotion of inclusive development | Integrating gender perspectives and emphasizing the involvement of women at all stages of energy policies, programs, and projects, | Develop a Guidebook on how best to engage youth and empower them to participate in the energy sector | 70,000 | 220 000 |
|  |  | Youth Engagement and Empowerment | Develop a Guidebook on how best to engage youth and empower them to participate in the energy sector | 52,000 |  |
|  |  | Inclusivity and Standardization | Study to analyse and identify which AU standards are missing, outdated or under development, need upgrading and formulate a plan for updating the standardization system | 98,000 |  |
| Cross Sectoral Issues | Integrated sub-sectoral planning | Assessment of subsector cross-sectoral issues and synergy including other relevant sectors such as water, ICT, Industrialization | A study that focusses on important subsector nexus and how to strategize cross sectoral planning | 126,000 | 126 000 |

Source: Authors' own creation

The grand short-term budget to implement continental Actions from 2025 to 2030 is about USD 12.35 million and is summarized as indicated in Table 48 below.

Table 48: Summarized budget for all short term ETSAP actions by category

| Budget Item | Total Amount (2025-2030) USD |
| --- | --- |
| Subsectors | 11,102,000 |
| Horizontal Planning | 900,000 |
| Cross cutting | 220,000 |
| Cross sectoral | 126,000 |
| Grand Total | 12,348,000 |

Source: Authors' own creation

## Monitoring and Evaluation Framework

### Formulation of the M&E Framework

Developing a M&E framework for the African Union’s ETSAP is key in ensuring the strategy's efficacy, transparency, and adaptability over time. The M&E framework's primary objective is to systematically track progress towards achieving the strategic goals, ensure accountability in the use of resources, facilitate decision-making, and enhance learning and adaptation of the strategy based on empirical data and stakeholder feedback.

The overarching goal of the M&E framework is to provide a structured approach to assessing both the implementation and impact of the ETS. By setting clear, multi-tiered metrics and indicators—ranging from high-level progress markers to action-level KPIs as presented in the Action Plan, the framework measures efficiency, effectiveness, and transformative potential across all energy sectors (electricity, transport, buildings, industry, oil and gas, agriculture and clean cooking). This tiered approach ensures that stakeholders can pinpoint precisely where and how the strategy is succeeding, where it needs adjustments, and how to scale up successful initiatives.

Linking High-Level Indicators with Action-Level KPIs

In addition to the high-level indicators that gauge overall progress in each subsector, the Action Plan tables include specific KPIs for each action. These action-level KPIs capture immediate outputs and short-to-medium-term outcomes, complementing the overarching indicators and providing granular insights into daily implementation. By linking the higher-level metrics (e.g., additional RE capacity in MW) with the more detailed KPIs (e.g., number of training workshops, presence of financing mechanisms), the framework creates a robust feedback loop that:

- Clarifies how localized interventions drive strategic objectives.

- Enables timely interventions when an activity is off track.

- Fosters continuous learning, as granular KPI data can reveal best practices and early successes that inform subsequent policy or scaling decisions.

Ultimately, the high-level indicators remain essential to monitor the broader impacts of the strategy such as changes in energy mix, emissions reductions, or increased electrification rates, while the action-level KPIs deliver detailed operational feedback, ensuring no activity is overlooked.

Rather than tracking only high-level indicators, the M&E framework incorporates both top-level indicators (e.g., additional capacity MW by renewable sources) and the action-specific KPIs listed in the Action Plan tables. This integrated approach ensures that:

- Strategic progress is systematically monitored at the macro level.

- Concrete tasks and immediate milestones are evaluated at the micro (action) level.

- Implementation gaps can be addressed promptly before they affect broader objectives.

Objective of the Monitoring and Evaluation Framework

The objective of the M&E framework remains consistent: to ensure accountability, evidence-based decision-making, and iterative learning. It now explicitly integrates action-level KPIs, allowing real-time insights into how on-the-ground initiatives contribute to and align with the strategy’s overarching goals and sector-specific indicators.

Development Process of the M&E Framework

Defining Clear Objectives and Indicators: The first step in developing the M&E framework involves defining clear, specific objectives linked to each strategic goal of the ETSAP. For each objective, corresponding indicators must be developed. These indicators should be SMART (Specific, Measurable, Achievable, Relevant, Time-bound) to ensure that they provide a reliable measure of progress. Both quantitative and qualitative indicators are necessary to capture a holistic view of the strategy’s impacts but avoiding proliferation of too many indicators that will not be monitored or just exhaust resources without provide decision making impacts, while avoiding the use of indicators that strain resources for their monitoring or provide limited decision-making value.

Establishing Baseline Data: Before the implementation of the ETSAP, it is crucial to collect baseline data for all indicators. This data serves as a reference point against which future changes and impacts can be measured. Baseline data collection helps in setting realistic targets and understanding the initial conditions before any interventions are made.

Developing Data Collection Methods: The framework must specify the methods and tools for data collection for each indicator, detailing the data sources, frequency of data collection, and the responsibilities assigned to various stakeholders. Emphasizing the integration of existing data systems can enhance the coherence and efficiency of data collection efforts. AFREC could create an extra questionnaire to be shared with the respective focal points when collecting energy statistics.

Setting Up a Monitoring System: Implementing a robust system to collect, store, analyse, and report data is essential. This system should be capable of supporting real-time data collection and feedback where possible, and accessible to all relevant stakeholders to foster transparency and collaborative monitoring.

Planning for Evaluation: Periodic evaluations are integral to assess the overall impact and effectiveness of the strategy. These evaluations should be conducted by independent experts to ensure impartiality and should comprehensively analyse the effectiveness, efficiency, impact, and sustainability of the interventions.

Reporting and Feedback Mechanisms: Developing a structured reporting system is vital for updating stakeholders about the progress and outcomes of the strategy. Regular reports, dashboards, and briefings should be utilized to communicate achievements and challenges. Additionally, establishing feedback mechanisms allows stakeholders to provide insights and suggestions, fostering a participatory approach to strategy implementation.

Capacity Building for M&E: To effectively implement the M&E framework, there is a need for continuous capacity building among staff and stakeholders. Training programs and workshops should be conducted to enhance their skills in monitoring and evaluation practices.

Reviewing and Updating the Framework: The M&E framework should be dynamic, allowing for regular reviews and updates to adapt to changing circumstances and emerging insights. Flexibility in the framework ensures that it remains relevant and effective in monitoring the strategy’s implementation.

Resource Allocation: Adequate resources—financial, human, and technical—must be allocated to support the M&E activities. Ensuring sufficient funding and resources is crucial for maintaining the quality and effectiveness of the monitoring and evaluation efforts.

Promoting Transparency and Accountability: The M&E framework should serve as a tool for promoting transparency and accountability. Public dissemination of M&E results helps in building trust among stakeholders and justifying the continuation or scaling up of interventions based on demonstrated success or impact.

By following these guidelines, the M&E framework for the ETS serves both as a tool for tracking performance and as a catalyst for ongoing learning, adaptation, and improvement, bridging high-level targets with action-specific KPIs. It ensures that each strategic objective – along with its underlying actions – achieves tangible results efficiently and effectively, fostering robust economic growth and sustainable development across Africa's diverse energy sectors.

In summary, the high-level indicators in the next table and the KPIs embedded within each action plan form a cohesive monitoring system. The high-level metrics provide broad insight into Africa’s progress toward energy transition goals, while the detailed KPIs offer operational clarity and ensure timely interventions, ultimately advancing the implementation of ETSAP as a whole.

The following table present the objective of each strategic intervention per sector, along with a list of indicators to monitor progress (Table 49).

Table 49: M&E Framework for the ETSAP

| Sub Sector | Strategic Objectives | Strategic Interventions | What is to be measured | High level Indicators |
| --- | --- | --- | --- | --- |
| Electricity sector | Strengthen and Modernize Energy Infrastructure and Systems in the Electricity Supply Industry | Strategic Intervention 1: Accelerate the deployment of RE | Additional supply capacity by clean energy sources Innovation on clean energy systems | Additional capacity MW by RE, NG ESS Mini grids/microgrids; SSDG New Battery and RE technologies and applications |
|  |  | Strategic Intervention 2: Foster and Accelerate development of resilient Transmission and Distribution networks to support deployment and trade of clean and RE power | Connectivity across continent Performance of the continental network Innovation on efficient network systems | Connected power pools T&D losses % Traded electricity GWh New Smart network systems |
| Transport subsector | Advance Sustainable Transport Solutions | Strategic Intervention 1. Promoting introduction of various NEVs and clean fuels in various sub sectors of the transport sector. | Population/fleet of NEVs Clean fuels/ used in transport | Number of NEV by type Quantity of clean fuels supplied to transport sector Estimated GHG reductions by NEVs and Clean fuels |
|  |  | Strategic Intervention 2: Transitioning the conventional transport systems to multi-modal transport systems for efficient use and energy demand reduction. | Services accessibility and mobility | Passenger/tonne km per year/capita Estimated GHG per P-km and T-km |
| Buildings | Elevate Building Standards for Energy | Strategic Intervention 1: Strengthen and adopt compliance with building energy codes | Adoption of building codes by buildings | No of AU Member States with harmonized building codes |
|  |  | Strategic Intervention 2: Boost market demand for Energy Efficient buildings | Building on EE | By Floor size (m2) |
|  |  | Strategic Intervention 3: Boost capacity for delivering energy efficient buildings | Experts Accreditation Scheme and accreditation of Trained experts for EE in buildings | No and types of skills |
| Industry | Foster Sustainable and transformative Industrial Development: | Target reduction of fossil fuel demand in industry through fuel substitution, RE supply and EE Practices | Fossil fuel consumption in industry RE deployed in the sector | % of fossil fuels used in industry subsector %RE |
|  |  | Strategic Intervention 2. Transformative industrialization to leverage Africa’s comparative advantage | Battery and hydrogen manufacturing capacity on the continent Investment in industry Innovative battery and hydrogen technologies and fuels | Battery MW Hydrogen Quantity Million Ton Hydrogen (MT-H2/year) US$ New battery and hydrogen technologies and fuels |
| Oil and Gas | Optimize Oil and Gas Sector Transition | Strategic Intervention 1: Sustainable supply of natural gas on the continent | Existing and planned natural gas network coverage leading to increased Supplied NG on the continent Share of Natural Gas in the energy Mix Share of Natural as in power generation | Additional NG supplied TCF % in the energy mix |
|  |  | Strategic Intervention 2: Promote economic and technical efficiency in the production, transport, and use of oil and gas | Investment into Natural gas IOC/NOC Financial stability (profit/debts) of public energy companies Sustained subsidies | US$ |
|  |  | Strategic Intervention 3 ESG sustainability | Participation of IOC/NOC in CSR activities Job creation | US$ Number of additional jobs created IOC/NOC with ESG strategies |
| Agriculture | Increase the Use of Modern and Efficient Energy Technologies in Agriculture | Strategic Intervention 1: Modernization of Agricultural Equipment | Modern and clean energy use in Agriculture Labour statistics | % of clean energy used in Agriculture % of agriculture employment per hectare |
|  |  | Strategic Intervention 2: Promotion of Renewable Energy in Agriculture |  |  |
|  |  | Strategic Intervention 3: Enhancement of Agricultural Extension Services | Productivity of the agricultural sector | Tonne/hectare |
| Clean Cooking | Promote the adoption of clean cooking technologies | Strategic Intervention 1: Development and Deployment of Advanced Cooking Technologies | Population with clean cooking on the continent | % of population with clean cooking |
|  |  | Strategic Intervention 2: Enhancing Market Structures and Supply Chains: | Traded clean cooking appliances | Volume of trade of clean cooking appliances at AfCFTA and by country |
|  |  | Strategic Intervention 3: Policy Development and Regulatory Support |  |  |
|  |  | Strategic Intervention 4: Public Awareness Campaigns and Education |  |  |
| Horizontal Planning | Support AU MS to develop their DDPs | Train MS on designing development of DDP and related data collection Train MS on Scenario modelling | AU MS supported to develop their DDPs | Number of AU-MS supported, and collective estimated Carbon offsets achieved after DDP (MtCO2) introduction |
|  | Energy Information System that can support Energy Transition | Creating a functional ET compatible energy system to support continental, regional and national ET Strategies | Energy Information System that can support Energy Transition | Energy Transition compatible data sets in AFREC database for all ETSAP energy subsectors |
|  | Capacitated continental, regional and national ET agencies | Capacity Building of continental agencies Regional and National bodies For development ET strategies | Capacitated continental, regional and national ET agencies | Agencies capability to support ET strategies at continental, regional and national level |
| Cross Cutting | Gender- equitable distribution of energy benefits and the promotion of inclusive development | integrating gender perspectives and emphasizing the involvement of women at all stages of energy policies, programs, and projects, | Gender mainstreaming in policies, plans, budgets | US$ for gender budgets |
|  |  | Promote gender participation in decision making roles | Women participation | % of women participation in ETSAP implementation |
|  |  | Gender Balanced Skills development |  |  |
| Cross Sectoral | Cross sectoral planning | Assessment of subsector cross-sectoral issues and synergy including other relevant sectors such as water, ICT, Industrialization | Multisectoral Investment projects in ETSAP | US$ compared to all investment of ETSAP |
|  |  | Aggregation of costs of implementation and impact |  |  |
|  |  | Sub sector Stakeholder engagements |  |  |
|  |  | Collective Resource mobilization |  |  |

Source: Authors' own creation

### Evaluation Framework

Evaluation will be undertaken in 2030, 2040 and 2063 in accordance with the end of the ETSAP Short Term, Medium Term and Long-Term timelines. Evaluation will inform any adjustments that may be needed learning from past performance and also incorporating new and upcoming paradigms.

## Communication Plan

### Specific Objectives of the Communication Plan

The communication plan (CP) for the African Union Energy Transition Strategy aims to catalyse effective communication and outreach efforts, essential for the successful implementation and widespread acceptance of the strategy. The overarching goals are to inform, engage, and mobilize all relevant stakeholders and the general public towards achieving a sustainable and inclusive energy transition across Africa. Here is a detailed elaboration of the specific objectives and sub-objectives of this communication plan:

Objective 1: Enhance Awareness and Understanding of the Energy Transition

The primary aim is to increase awareness and deepen the understanding of the energy transition's objectives, challenges, and benefits among all stakeholders. This will involve disseminating information about energy transition measures, and the importance of trending along a low carbon path.

Sub-objective 1.1: Ensure that all AU Organizations, regional organizations, and MS, energy and related sectors’ stakeholders, and the wider public across the continent are well-informed about the goals of the ETSAP and are motivated to participate actively.

- Sub-objective 1.2: Disseminate actionable information and best practices that can aid countries and communities in transitioning towards more sustainable energy systems.

- Sub-objective 1.3: Highlight successful case studies and role models in energy transition initiatives to inspire and motivate stakeholders and the general populace.

- Sub-objective 1.4: Execute targeted public awareness campaigns and educational programs that emphasize the environmental, economic, and social benefits of a robust energy transition.

Objective 2: Promote Advocacy and Political Support

Advocacy is crucial to gain the necessary political and financial support for implementing the ETSAP. This involves engaging with political leaders, policymakers, the private sector, and international donors to secure commitment and resources.

Sub-objective 2.1: Leverage political will at both national and regional levels to support legislative and policy frameworks conducive to energy transition.

Sub-objective 2.2: Facilitate policy harmonization across MS to ensure a cohesive approach towards energy transition.

Sub-objective 2.3: Foster partnerships with international bodies and organizations to align the ETSAP with global energy goals and to attract funding.

Sub-objective 2.4: Engage with financial institutions and private sector investors to mobilize resources for ET initiatives.

Objective 3: Strengthen Stakeholder Engagement and Participation

Building a collaborative platform for all stakeholders is essential for shared ownership and effective implementation of the ETSAP.

Sub-objective 3.1: Establish and strengthen platforms for the required dialogue among government agencies, private sector players, NGOs, academia, and community representatives.

Sub-objective 3.2: Implement inclusive decision-making processes that allow for the contributions and concerns of diverse groups, particularly those most affected by energy policies.

Sub-objective 3.3: Coordinate with educational institutions to integrate energy transition topics into curricula and public discourse to cultivate a new generation of informed citizens and professionals.

Objective 4: Facilitate Knowledge Sharing and Capacity Building

Information dissemination and capacity building are vital to equip stakeholders with the knowledge and skills needed for the energy transition.

- Sub-objective 4.1: Develop and distribute informational materials, such as guidelines, toolkits, and online resources, that provide practical advice on adopting renewable energy and improving energy efficiency.

- Sub-objective 4.2: Organize workshops, seminars, and training sessions to build the technical capacities of stakeholders involved in energy projects.

- Sub-objective 4.3: Promote the use of digital platforms for continuous learning and interaction among stakeholders across the continent.

This comprehensive communication Plan will ensure that the objectives of the ETSAP are clearly communicated, understood, and supported across diverse relevant sectors and communities, laying a solid foundation for its successful implementation and the attainment of its long-term goals.

### Communication Principles and General Approach

To ensure the success of the African Union's Energy Transition Strategy, it is crucial to establish a robust communication Plan grounded in clear principles and a thoughtful approach. This communication Plan aims to effectively disseminate the vision, goals, and ongoing progress of the ETSAP while fostering stakeholder engagement and public support. The following principles and general approaches form the backbone of this Plan, ensuring that communications are coherent, effective, and inclusive:

Clarity and Accessibility

Communication should be straightforward and free of jargon to ensure it is accessible to a broad audience, including stakeholders who may not have technical backgrounds. Information should be conveyed clearly, with technical terms and abbreviations explained upon first use to ensure comprehensibility.

Evidence-Based Messaging

All communications should be grounded in accurate, evidence-based information. Providing scientific data and proof points will not only enhance the credibility of the messages but also reinforce the rationale behind the energy transition initiatives.

Multilingual Communications

To reach a wider audience across Africa’s diverse linguistic landscape, key communications should be available in English and French, with considerations for translations into additional local languages as necessary. This ensures inclusivity and broader accessibility.

Positive and Constructive Messaging

The communication strategy should emphasize the positive aspects of the energy transition, highlighting benefits such as economic opportunities, improved energy security, and environmental sustainability. While it's important to maintain a positive tone, communications must also be balanced and realistic, avoiding exaggeration and ensuring that challenges are also acknowledged.

Minimize Negative Connotations

It's advisable to avoid focusing solely on negative or alarmist messaging, which can lead to desensitization or a sense of helplessness among the audience. Instead, the strategy should focus on constructive and aspirational messages that encourage proactive involvement and convey a sense of hope and progress.

Human-Centric and Inclusive Approach

Wherever possible, communication should highlight personal stories and case studies that illustrate the impact of the energy transition on individuals’ lives. This approach helps to personalize the abstract concepts of policy and technology, showing tangible benefits and real-world changes.

Gender-Sensitivity and Inclusiveness

Messages should be crafted to be gender-sensitive and inclusive, using language that reflects diversity and promotes equality. This includes adhering to guidelines that encourage gender equity and inclusiveness, ensuring that communications resonate with all segments of society.

Integration with Other Initiatives

The communication strategy should align with and support other ongoing energy and development initiatives across the continent. By linking with these initiatives, the strategy can leverage synergies and amplify its impact, avoiding duplication of efforts and enhancing resource efficiency.

Leverage Existing Communication Channels

To maximize reach and efficiency, the strategy should utilize existing communication channels and platforms. This includes leveraging networks and resources from various AU initiatives, regional partnerships, and international collaborations.

Flexibility and Responsiveness

The communication strategy should remain flexible to adapt to new developments, feedback, and changing circumstances. This adaptability ensures that the strategy remains relevant and effective over time, capable of addressing emerging issues and capitalizing on new opportunities.

By adhering to these principles, the communication plan for the ETSAP will support the strategic objectives of the strategy, promoting widespread understanding and engagement, and ultimately contributing to the successful implementation of the energy transition across Africa.

### Target Audiences and Key Messages to be disseminated

The various stakeholders targeted for this Communication and the key messages to communicate are presented in Table 50 below.

Table 50: Key Communication Messages and Stakeholders

| Stakeholder | Key Messages |
| --- | --- |
| AU Institutions | The ETSAP serves as a continental flagship, driving sustainable energy practices and reinforcing Africa’s commitment to carbon neutrality by 2063. This strategy positions the AU as a leader in global environmental sustainability efforts. Through ETS, AU institutions will coordinate and oversee the integration of renewable energy resources across the continent, fostering economic resilience and energy security. AFREC will champion the adoption and implementation of the ETSAP, emphasizing its role in economic development, social improvement, and environmental protection at national, regional, and international platforms. Collaborative efforts among AU entities such as AUC, AUDA-NEPAD, and others are crucial for the successful implementation of ETSAP, ensuring a unified approach towards a sustainable energy future. ETSAP will enable the AU to leverage new technologies and innovations in energy transition, setting the continent on a path to technological independence and sustainability. The ETSAP calls for the AU to facilitate a continent-wide dialogue and consensus on energy transition, bridging gaps between diverse energy needs and capacities of Member States. |
| National Governments, Policymakers, and Regulating Institutions | ETSAP is a strategic tool to enhance national energy autonomy, optimally reduce reliance on fossil fuels, and facilitate a transition to a green economy, aligning with national interests and sustainable development goals. Governments are encouraged to integrate ETSAP recommendations into national legislation and policies to streamline Energy transition initiatives towards low cardon economies. National policymakers play a pivotal role in mobilizing resources, enacting supportive regulations, and engaging the public to foster a conducive environment for energy transition. ETSAP encourages governments to foster local industries through supportive policies for the Energy transition sectors, driving job creation and domestic technological advancements. MS are alerted to seriously consider multisectoral planning in implementing their energy transition initiatives and to factor in cross cutting issues of gender, climate resilience and poverty alleviation. National authorities are urged to implement robust monitoring and reporting mechanisms that ensure transparency and accountability in energy transition initiatives. |
| RECs and Power Pools / Regional Regulators / Associations of Regulators | ETSAP promotes regional collaboration to achieve energy security through shared clean energy initiatives, infrastructural investments. Power Pools and RECs are instrumental in implementing cross-border energy projects that reduce costs and enhance energy access, driving regional energy market integration. Regional regulators will ensure that energy policies are harmonized across borders, facilitating a seamless energy market, and supporting sustainable energy investments. ETSAP empowers regional bodies to develop targeted energy resilience plans that address specific regional vulnerabilities to climate change and energy access disparities. |
| RCREEEs | The RCREEEs are vital for disseminating best practices, providing training, and facilitating the adoption of renewable energy and energy efficiency technologies within the region. ETSAP supports these centres by providing a framework for action and a channel for funding and resources, enhancing their capacity to lead local and regional energy initiatives. RCREEEs are tasked with pioneering pilot projects that demonstrate the viability and benefits of new energy technologies within local communities and economies. They should act as knowledge-sharing platforms, facilitating the exchange of data, success stories, and lessons learned across the continent to speed up the energy transition process. |
| African Communities and Consumers | ETSAP aims to make sustainable energy accessible and affordable for all Africans, enhancing the quality of life and economic opportunities. Community engagement and consumer education are key components of ETSAP, ensuring that the benefits of energy transition, such as improved energy reliability and reduced costs, are widely understood and supported. The ETSAP focuses on empowering consumers through knowledge, providing them with the tools to make informed energy choices and participate actively in Africa’s energy transition. ETSAP emphasizes the role of energy education in schools and community centres to cultivate a generation that is knowledgeable about sustainable energy practices. The ETSAP advocates for consumer rights to access clean and sustainable energy, promoting policies that protect consumers and gender equality as the energy market transitions. |
| Investors and Donors | ETSAP offers a stable and transparent investment landscape, highlighting opportunities in energy transition initiatives across Africa. By investing in Africa’s energy transition, donors and investors contribute to sustainable development, promoting social equity and environmental stewardship. The ETSAP ensures that investments are safeguarded through policy support and incentives, making Africa an attractive destination for sustainable energy investments. ETSAP outlines a strategic plan for phased investment opportunities that align with the progressive deployment of Energy transition measures and capabilities across the continent. Investors are invited to participate in financing models that not only yield returns but also generate social and environmental benefits, aligning with global sustainable investment trends. |

Source: Authors' own creation

### Specific Communication Tools and Channels

For the successful implementation of the African Union's ETSAP, a comprehensive communication plan leveraging diverse tools and channels is essential. This plan will not only facilitate stakeholder engagement and public awareness but also ensure the dissemination of key information and updates throughout the lifecycle of the ETSAP. The tools and activities recommended below are contingent on available budget and staff resources and should be adaptable based on evolving operational contexts.

Visual Identity

Developing a distinct visual identity for the ETSAP is crucial. This includes the creation of a consistent colour scheme, fonts, and the use of partner logos in publications and digital content to foster brand recognition. A dedicated logo may also be considered to symbolize the ETSAP's objectives and values. Additionally, a brand book will be created to standardize templates for official documents, presentations, and social media visuals, ensuring coherence across all communications.

Promotional Materials and Basic Visuals

Once the brand identity is established, various promotional materials will be produced. Essential items like roll-ups and backdrops for events will be prioritized to ensure visibility during public engagements. Other promotional items, such as eco-friendly bags, pens, folders, or notebooks, will also be considered for use in events and conferences to enhance the strategy’s outreach.

Publications

A series of publications will be crucial for communicating the nuances and successes of the ETSAP:

- General Factsheet/Brochure: An overview document that explains the strategy’s goals, processes, and benefits.

- Sectoral Factsheets: Detailed guides for specific sectors such as renewable energy, clean cooking, and energy efficiency, incorporating infographics and visual data to illustrate progress and key points.

- Success Stories: Narrative-driven content that showcases the impact of the strategy through real-life examples, highlighting how specific initiatives have transformed energy access and sustainability in Africa. These stories will be adapted for various formats, including web articles and social media content, to maximize reach and engagement.

Videos

Video content will play a significant role in the communication strategy:

- Overview Video: Introducing the ETSAP and outlining its importance and benefits.

- Thematic Videos: Focused on specific themes or sectors, these videos will target social media platforms to engage a broader audience.

- Testimonial Videos: Featuring interviews with stakeholders and beneficiaries, these videos will personalize the strategy’s impact.

- Event Summaries and Explainer Videos: Capturing key moments from conferences and workshops, and detailed explanations of complex topics within the strategy.

Events

Events are pivotal for advocacy, networking, and stakeholder engagement:

- High-Level Meetings and Conferences: Participation in global and regional platforms like the Conference of the Parties and other significant energy and climate-related events.

- Workshops and Information Sessions: Targeted events to engage specific stakeholder groups such as the private sector, offering updates and fostering collaboration.

- Media Events: Press conferences or media briefings to highlight milestones and achievements, enhancing media coverage and public understanding of the strategy’s progress.

Social Media

Social media will be utilized to maintain continuous engagement and update the public and stakeholders:

Social media: Planning for regular updates, key announcements, and special events to keep the audience informed and engaged.

Integration with Partner Platforms: Utilizing existing social media accounts from AU and EU institutions, as well as other partners like RECs and Power Pools, to leverage their reach and influence.

# ANNEXES

## NDCs targets analysis

The following table presents an overview of the targets analysis of the NDCs performed by Netherlands Environmental Assessment Agency (PBL). The details are presented graphically on the website: https://themasites.pbl.nl/o/climate-ndc-policies-tool/

The emissions presented are total emissions, including or excluding Land Use, Land Use Change and Forestry (LULUCF), as can be seen in the table below.

Table 51: Overview of Nationally determined contributions of AU MS

|  |  | Overall emissions in Mt CO2 equivalent |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Business as usual (BAU) national projection | 2030 NDCs |  |
| Country name | LULUCF | 2020 | 2030 | Unconditional Intended Nationally Determined Contributions | Conditional Intended Nationally Determined Contributions |
| Algeria | Included | 257 | 251 | 234 | 196 |
| Angola | Included | 156 | 193 | 93 | 82 |
| Benin | Excluded | 18 |  |  | 18 |
| Botswana | Excluded | 15 |  |  | 19 |
| Burkina Faso | Included | 88 | 118 | 86 | 76 |
| Burundi | Included | -10 | 74 | 72 | 60 |
| Cameroon | Included | -230 | 104 | 92 | 68 |
| Cape Verde | Excluded | 1 | 0 |  |  |
| Central African Republic | Excluded | 20 | 153 | 16 | 13 |
| Chad | Included | 53 | 85 | 85 | 69 |
| Comoros | Included | -7 | 1 |  | 0 |
| Congo, Democratic Republic | Included | 291 | 430 | 421 | 340 |
| Congo, Republic | Excluded | 27 | 26 |  | 12 |
| Cote d' Ivoire | Excluded | 33 | 34 | 25 |  |
| Djibouti | Excluded | 1 | 4 | 3 | 2 |
| Egypt | Excluded | 337 |  |  | 496 |
| Equatorial Guinea | Included | 6 |  |  | 20 |
| Eritrea | Excluded | 7 |  |  |  |
| Ethiopia | Included | 259 | 404 | 348 | 126 |
| Gabon | Excluded | 6 |  |  |  |
| Gambia | Excluded | 3 |  |  | 2 |
| Ghana | Included | 67 | 74 | 63 | 41 |
| Guinea | Excluded | 31 | 23 | 21 | 19 |
| Guinea-Bissau | Excluded | 3 |  |  |  |
| Kenya | Included | 140 | 143 |  | 97 |
| Lesotho | Excluded | 4 |  | 3 | 2 |
| Liberia | Excluded | 5 | 5 |  | 5 |
| Libya | Excluded | 64 |  |  |  |
| Madagascar | Excluded | 35 | 214 |  |  |
| Malawi | Excluded | 15 |  |  |  |
| Mali | Excluded | 81 |  |  |  |
| Mauritania | Included | 10 | 19 | 18 | 15 |
| Mauritius | Included | 5 | 7 |  | 5 |
| Morocco | Included | 90 | 142 | 116 | 78 |
| Mozambique | Excluded | 42 |  |  |  |
| Namibia | Included | -103 | 23 |  | -103 |
| Niger | Included | 21 | 96 | 82 | 52 |
| Nigeria | Included | 381 | 900 | 362 | 240 |
| Rwanda | Excluded | 9 |  |  |  |
| Sao Tome and Principe | Excluded | 0 | 0 |  | 0 |
| Senegal | Included | 18 |  | 40 | 30 |
| Seychelles | Excluded | 1 | 0 |  | 1 |
| Sierra Leone | Excluded | 10 |  |  |  |
| Somalia | Excluded | 35 |  |  |  |
| South Africa | Included | 458 |  | 420 | 350 |
| Sudan | Excluded | 116 |  |  |  |
| Swaziland | Excluded | 2 |  |  |  |
| Tanzania | Excluded | 94 | 146 | 102 | 95 |
| Togo | Included | 48 | 39 | 35 | 27 |
| Tunisia | Excluded | 37 |  | 41 | 31 |
| Uganda | Excluded | 48 | 77 |  | 60 |
| Zambia | Included | 10 |  | 90 | 64 |
| Zimbabwe | Excluded | 25 |  |  |  |

Source: Infographics PBL NDC Tool March 2024	, Published March 26, 2024, Version v1	 (https://zenodo.org/records/10875617)

## Stocktaking Report and Guidelines for Development of Deep Decarbonization Pathways and “Low Hanging Fruit and High Impact Activities”

As was mentioned, the development of this strategy document was based on an extensive stocktaking exercise. The results of this exercise were presented in the Stocktaking Report which acts as a companion document to the ETSAP.

As a companion document to this strategy a guidelines document for the development of Deep Decarbonization Pathways (DDPs) and low cost – high impact activities has been developed. This document is attached below.

## Referenced Past AU Adopted Strategies and Frameworks

Below are the full validated documents of AfEES. The Annexes of AfEES include all previous relevant adopted documents as well.

- AfEES: Strategy and Roadmap

- AfEES: Action Plan

Keep in mind that Annex 1 of the AfEES document also includes in embedded form the following adopted documents:

- Guidelines for MEPS Energy Labelling and Eco-Design at the Continental Level.

- Market Surveillance Strategy and Action Plan.

- Report on existing test laboratories, procedures and facilities.

- Roadmap for Strategic Test Laboratories.

- Strategy and Roadmap for Establishing a Market for Energy Efficient Appliances in Africa.

- Guide for policy makers on developing Quality Assurance frameworks for off-grid appliances in Africa.

- Guidelines and Strategies for the Reduction of Technical Losses of Transmission and Distribution Lines and Smart Network Management.

- Strategy and Roadmap for evolving distribution systems to smart distribution grids.

- AU DAS and implementation Plan 2024 – 2030.

List of countries by GDP (Purchasing power parity) per capita USD 6341 for Africa, USD 18046 for Asia and Oceania and USD19506 for Latin America in 2023 IMF statistics

https://au-afrec.org/energy-transition-programme

Source: (USGS, 2024) Note: Production and reserves for 2023 are up-to-date estimates by USGS

Activities, implementation level, leading and collaborating organizations, time frames and expected outcomes are presented in Chapter 3 for each subsector.

Setting up R&D facilities will be additional.

https://www.ipcc.ch/report/ar6/wg2/chapter/chapter-9/

List of countries by GDP (Purchasing power parity) per capita USD 6341 for Africa, USD 18046 for Asia and Oceania and USD19506 for Latin America in 2023 IMF statistics.

https://au-afrec.org/energy-transition-programme

https://unctad.org/publication/commodities-glance-special-issue-access-energy-sub-saharan-africa

https://www.afdb.org/en/news-and-events/press-releases/cop29-lack-clean-cooking-access-poses-deadly-risks-millions-africa-leaders-urge-action-78534

https://ourworldindata.org/co2-and-greenhouse-gas-emissions

To ensure consistency 2021 is used as a base year since it is the latest year for which complete statistical information is available across the continent.

Derived from AfREC Key Africa Energy Statistics 2023

https://african.business/2023/05/energy-resources/africas-race-for-transmission-investment

World Bank. 2024b. “World Bank Global Electrification Database.” Washington, DC: World Bank. https://electrifynow.energydata.info/.

AFREC, Energy Balance and Indicators 2022, 2023

IRENA. Renewable Power Generation Costs in 2023, 2024

https://www.afdb-org.kr/wp-content/uploads/2022/12/africa_industrialisation_index_2022_en-web.pdf

IEA global energy review 2021.

https://www.fchea.org/hydrogen-in-industrial-applications

https://link.springer.com/chapter/10.1007/978-3-030-41979-0_6

Nationally determined contributions under the Paris Agreement, Synthesis report by the UNFCCC secretariat, Oct. 2022

Infographics PBL NDC Tool March 2024, Published March 26, 2024 ((https://zenodo.org/records/10875617)

AfDB, Gap Analysis Report: African NDCs, 2018

Table 5 is a summary of the detailed table presented in Annex 4 of the Stocktaking Report (See Annex 6.2).

The Baseline scenario used a reference demand projection, using as key drivers the increase of GDP per capita and electricity consumption per capita (which includes implicitly the increased access to electricity), but assuming that most countries remain in the lower-middle income level with low electricity per capita consumption and electricity access reaches 82% by 2040. Regional interconnections expansion and integration is included according to the existing power pool plans.

The Regional scenario considered the medium demand growth projection, assuming full electricity access by 2035 and allowing full regional level integration through the expansion of interconnections within power pools

The Continental scenario considered the medium demand growth projection assuming full electricity access by 2035 and allowing full integration at a continental level through the expansion of interconnections at the level of the continent (i.e., within the power pools and between power pools).

The STEPS provides an outlook for the development of the energy system based on the latest existing policies, including energy, climate and related industrial policies. The APS provides an outlook of the future of the energy system if all countries were to meet their announced targets, including the pledges in their latest Nationally Determined Contributions and national and regional net zero emissions pledges, on time and in full.

https://www.worldbank.org/en/news/feature/2024/09/19/five-ways-the-world-bank-will-achieve-mission-300

General details on financing sources and some opportunities for ET financing are included in D2.

https://cmpmwanga.nepad.org/SSS

Emanating from the Strategic Objectives in Section 3.4

IRENA. Renewable Power Generation Costs in 2023, 2024

This includes both centralized and decentralized generation and storage, transmission, distribution as well as the retail sector

Winfield, Mark, Shahab Shokrzadeh, and Adam Jones. "Energy policy regime change and advanced energy storage: A comparative analysis." Energy Policy 115 (2018): 572-583.

The Continental Strategy to support development and deployment of SAF and other Low Carbon Aviation Fuels (LCAF) in Africa; The revised Abuja Aviation Safety Targets

UNEP. 2021. Global status report for buildings and construction. Retrieved from https://globalabc.org/sites/default/files/2021-10/GABC_Buildings-GSR-2021_BOOK.pdf

Smart building technology integrates IoT sensors, AI, and automation to optimize energy use, security, and comfort. Key systems include smart HVAC, adaptive lighting, occupancy sensors, predictive maintenance, and energy management platforms.

https://globalabc.org/news/building-sustainable-future-unlocking-africas-potential-construction-industry

In full alignment with the report: EU TAF, Strategy and Roadmap for Establishing a Market for Energy Efficient Appliances in Africa, 2021

Setting up R&D facilities will be additional.

Means no short-term Continental Action under that Strategic Intervention

Setting up R&D facility will be additional.

Setting up R&D facilities will be additional.